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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by the undersigned Environmental Engineer to provide a comprehensive, itemized breakdown of professional services required for the environmental compliance and impact assessment project located in Venezuela, Caracas. The purpose of this document is to establish transparent pricing, define the full scope of work, and outline the terms and conditions governing the engagement. All figures presented herein reflect current market rates applicable to environmental consulting services in the Caracas metropolitan area and comply with the regulatory framework established by the Instituto Nacional de Parques (INPARQUES), the Ministerio del Poder Popular para Ecosocialismo y Aguas (MINEA), and the local municipal environmental authority of the Municipio Chacao, Caracas.
2. Scope of Work – Environmental Engineer Services
The Environmental Engineer engaged under this Quotation Estimate shall perform the following professional activities within the jurisdiction of Venezuela, Caracas:
· Environmental Impact Assessment (EIA): Preparation of a full Environmental Impact Assessment report in accordance with Ley Orgánica del Ambiente (LOA) and its regulatory decrees, covering air quality, water resources, soil contamination, biodiversity, and noise impact analysis for the proposed construction site in the Chacao district of Caracas.
· Regulatory Compliance Review: Audit of existing environmental permits, verification of compliance with MINEA regulations, and preparation of corrective action plans where non-conformities are identified in the current operational status of the facility.
· Waste Management Plan: Design and documentation of a solid and hazardous waste management plan tailored to the specific waste streams generated by the construction and operational phases, ensuring alignment with the municipal waste collection protocols of Caracas.
· Water Quality Monitoring: Establishment of a monitoring program for surface and groundwater resources in the immediate vicinity of the project site, including sampling at a minimum of four (4) points along the local drainage network feeding into the Arroyo El Valle in Caracas.
· Community Engagement and Public Disclosure: Coordination of public information sessions with local residents of the Chacao and Baruta municipalities, preparation of environmental disclosure summaries, and management of community feedback in compliance with Venezuelan environmental law.
· Final Reporting and Permit Submission: Compilation of all technical findings into a final Environmental Impact Assessment report, preparation of the submission package for MINEA and INPARQUES, and representation of the client during the regulatory review process in Caracas.
3. Itemized Pricing – Quotation Estimate Breakdown
	Item No.
	Description of Service
	Unit
	Quantity
	Unit Price (USD)
	Subtotal (USD)

	01
	Environmental Impact Assessment – Full Report Preparation
	Lot
	1
	12,500.00
	12,500.00

	02
	Regulatory Compliance Audit & Corrective Action Plan
	Lot
	1
	4,800.00
	4,800.00

	03
	Waste Management Plan Design & Documentation
	Lot
	1
	3,200.00
	3,200.00

	04
	Water Quality Monitoring Program (4 sampling points, 3 cycles)
	Cycle
	3
	1,850.00
	5,550.00

	05
	Community Engagement Sessions & Public Disclosure
	Session
	2
	1,200.00
	2,400.00

	06
	Final Report Compilation & Regulatory Submission Support
	Lot
	1
	3,600.00
	3,600.00

	07
	Fieldwork Travel & Logistics within Caracas Metropolitan Area
	Month
	4
	450.00
	1,800.00

	08
	Project Management & Coordination (Environmental Engineer oversight)
	Month
	4
	2,200.00
	8,800.00

	TOTAL ESTIMATED COST (Before Applicable Taxes)
	42,650.00

	IVA (16% – Venezuelan Value Added Tax)
	6,824.00

	GRAND TOTAL (Quotation Estimate)
	49,474.00


4. Terms and Conditions
4.1 Validity: This Quotation Estimate shall remain valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, the Environmental Engineer reserves the right to revise pricing due to changes in material costs, labor rates, or regulatory requirements within Venezuela, Caracas.
4.2 Payment Schedule: Payment shall be structured as follows: 30% upon contract execution, 40% upon completion of the Environmental Impact Assessment fieldwork phase, and 30% upon final delivery and submission of the regulatory package to MINEA in Caracas.
4.3 Project Duration: The estimated duration for full completion of all services outlined in this Quotation Estimate is four (4) calendar months, subject to timely client cooperation and regulatory response times from Venezuelan authorities.
4.4 Intellectual Property: All reports, plans, and technical documents produced by the Environmental Engineer under this engagement shall become the property of the client upon full payment. The Environmental Engineer retains the right to reference the project in professional portfolios with client written consent.
4.5 Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Bolivarian Republic of Venezuela. Any disputes shall be resolved through arbitration in the city of Caracas in accordance with the rules of the Centro de Arbitraje de la Cámara de Comercio de Caracas.
4.6 Force Majeure: Neither party shall be liable for delays caused by natural disasters, government decrees, or other events beyond reasonable control, as commonly recognized under Venezuelan commercial law.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein for the engagement of the Environmental Engineer for the project located in Venezuela, Caracas.
Ing. María Elena Rodríguez
Environmental Engineer
License: CV-ENV-2019-0842
Date: _______________
Client Representative
Construcciones Andinas del Este, C.A.
Name: _______________
Date: _______________
This Quotation Estimate document was prepared exclusively for the client named above and is not transferable. All environmental engineering services described herein are to be performed in compliance with the environmental legislation of the Bolivarian Republic of Venezuela and the municipal regulations of Caracas. For inquiries or clarifications regarding this Quotation Estimate, please contact the undersigned Environmental Engineer at the office located in Caracas, Venezuela.
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