Quotation Estimate - Environmental Engineer Services - Vietnam Ho Chi Minh City
QUOTATION ESTIMATE
Professional Environmental Engineering Services
Prepared for Projects in Vietnam Ho Chi Minh City
Quotation No.: QTE-HCMC-2025-0472
Date Issued: 15 June 2025
Valid Until: 15 August 2025
Prepared By: GreenSolutions Environmental Consulting Co., Ltd.
Address: 128 Nguyen Van Linh Street, District 1, Vietnam Ho Chi Minh City
Contact: +84 28 3822 4567 | info@greensolutions-vn.com
1. Client Information
Client Name: Saigon Industrial Development Joint Stock Company
Project Location: Binh Tan District, Vietnam Ho Chi Minh City
Project Description: Comprehensive environmental impact assessment, wastewater treatment system design, and ongoing environmental compliance monitoring for a new manufacturing facility in Vietnam Ho Chi Minh City.
2. Scope of Services – Environmental Engineer Engagement
This Quotation Estimate outlines the full scope of professional services to be delivered by a licensed Environmental Engineer and supporting technical team for the client's manufacturing project in Vietnam Ho Chi Minh City. The Environmental Engineer will be responsible for all phases of environmental planning, regulatory compliance, system design, and post-construction monitoring in accordance with Vietnamese national environmental standards (QCVN) and the Law on Environmental Protection 2020 (Law No. 72/2020/QH14).
The Environmental Engineer will conduct site assessments, prepare Environmental Impact Assessment (EIA) reports, design wastewater and air emission treatment systems, develop environmental management plans, and provide ongoing technical supervision throughout the project lifecycle in Vietnam Ho Chi Minh City.
3. Detailed Cost Breakdown
	Item No.
	Description of Service
	Duration
	Unit
	Unit Price (VND)
	Total (VND)

	01
	Initial site survey and environmental baseline assessment by Environmental Engineer in Vietnam Ho Chi Minh City
	10 days
	Lump Sum
	45,000,000
	45,000,000

	02
	Preparation and submission of Environmental Impact Assessment (EIA) report to local authorities in Vietnam Ho Chi Minh City
	45 days
	Lump Sum
	185,000,000
	185,000,000

	03
	Design of wastewater treatment system (capacity: 500 m³/day) by senior Environmental Engineer
	30 days
	Lump Sum
	120,000,000
	120,000,000

	04
	Design of air emission control and noise mitigation systems
	20 days
	Lump Sum
	75,000,000
	75,000,000

	05
	Environmental management plan development and emergency response protocol
	15 days
	Lump Sum
	55,000,000
	55,000,000

	06
	Construction-phase environmental supervision by Environmental Engineer (monthly visits)
	6 months
	Month
	28,000,000
	168,000,000

	07
	Post-commissioning environmental monitoring and quarterly compliance reporting in Vietnam Ho Chi Minh City
	12 months
	Quarter
	35,000,000
	140,000,000

	08
	Regulatory liaison and permit acquisition support with Vietnam Ho Chi Minh City Department of Natural Resources and Environment
	Ongoing
	Lump Sum
	60,000,000
	60,000,000

	SUBTOTAL (VND)
	848,000,000

	VAT (10%)
	84,800,000

	GRAND TOTAL (VND)
	932,800,000


Grand Total in words: Nine Hundred Thirty-Two Million Eight Hundred Thousand Vietnamese Dong only.
4. Terms and Conditions
· This Quotation Estimate is valid for a period of sixty (60) calendar days from the date of issue. After this period, pricing may be subject to revision based on market conditions in Vietnam Ho Chi Minh City.
· Payment terms: 30% advance payment upon contract signing, 40% upon completion of design and EIA submission, and 30% upon final project acceptance and handover of all documentation.
· All services will be performed by a qualified Environmental Engineer holding a valid professional license issued by the Ministry of Natural Resources and Environment of Vietnam, with a minimum of ten (10) years of experience in industrial environmental projects in Vietnam Ho Chi Minh City.
· The Environmental Engineer shall comply with all applicable Vietnamese environmental regulations, including Decree 08/2022/NĐ-CP and relevant QCVN standards specific to the Binh Tan District industrial zone.
· Any changes to the scope of work must be agreed upon in writing by both parties. Additional services will be billed separately at the rates specified in this Quotation Estimate.
· The client is responsible for providing timely access to the project site in Vietnam Ho Chi Minh City and all necessary operational data required by the Environmental Engineer.
· Confidentiality: All project data, design documents, and environmental reports prepared by the Environmental Engineer shall remain the exclusive property of the client and shall not be disclosed to third parties without written consent.
· Disputes arising from this Quotation Estimate and subsequent contract shall be resolved through arbitration in Vietnam Ho Chi Minh City in accordance with the rules of the Vietnam International Arbitration Centre (VIAC).
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Environmental Engineer for the described project in Vietnam Ho Chi Minh City.
For GreenSolutions Environmental Consulting Co., Ltd.
Dr. Nguyen Van Minh
Lead Environmental Engineer
License No: ENV-2019-0847
Date: _______________
For Saigon Industrial Development JSC
Authorized Representative
Name: _______________
Position: _______________
Date: _______________
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