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Quotation Estimate
Quotation Details
Quotation Estimate No.: QTE-2025-BA-00847
Date of Issue: 14 June 2025
Valid Until: 14 July 2025 (30 calendar days)
Currency: Argentine Pesos (ARS) / USD
Client Information
Company: Constructora del Sur S.A.
Address: Calle Mitre 1876, C1030AAB Buenos Aires, Argentina
Contact: Ing. María Fernández
CUIT: 30-69876543-2
Dear Ing. María Fernández,
Thank you for requesting a Quotation Estimate for professional geological services in the Argentina Buenos Aires metropolitan area. Tierra Profunda Geología S.R.L. is pleased to present this detailed Quotation Estimate for the engagement of a licensed Geologist to conduct comprehensive subsurface investigation, geological mapping, and environmental risk assessment for your upcoming mixed-use development project located in the Palermo district of Argentina Buenos Aires.
This Quotation Estimate has been prepared in accordance with the professional standards established by the Colegio de Geólogos de la Provincia de Buenos Aires and complies with all applicable regulations of the Dirección de Geología y Minas de la Nación. The Geologist assigned to this project holds a professional license (Matrícula N° 4521) and possesses over fifteen years of field experience in the Pampas sedimentary basin, which underlies the entire Argentina Buenos Aires urban and peri-urban zone.
Scope of Work – Geologist Services
The Geologist will perform the following services as outlined in this Quotation Estimate:
	Item
	Description of Geologist Service
	Duration
	Unit Cost (ARS)
	Total (ARS)

	1
	Desktop geological study and review of existing borehole data for the Argentina Buenos Aires site, including interpretation of the Pampas clay layer and underlying sand aquifer.
	5 working days
	185,000
	925,000

	2
	Field reconnaissance and geological mapping by the Geologist across the 4,200 m² parcel, including identification of surface outcrops, drainage patterns, and potential landslide or subsidence zones.
	3 working days
	210,000
	630,000

	3
	Supervision and technical direction of 12 exploratory boreholes (depth: 25 m each) by the licensed Geologist, including lithological logging, Standard Penetration Test (SPT) interpretation, and groundwater level monitoring.
	10 working days
	320,000
	3,200,000

	4
	Geotechnical and geological laboratory analysis coordination: grain-size distribution, Atterberg limits, organic content, and pH testing of soil and rock samples collected during the Geologist-supervised drilling campaign.
	8 working days
	145,000
	1,160,000

	5
	Preparation of the final Geological and Geotechnical Report by the Geologist, including stratigraphic column, groundwater hydrogeology assessment, seismic microzonation reference for Argentina Buenos Aires, foundation recommendations, and environmental risk matrix.
	12 working days
	275,000
	3,300,000

	6
	On-site presentation and technical defense of the report before the client's engineering team and the Argentina Buenos Aires municipal building authority (Subsecretaría de Control de Obras Particulares).
	1 working day
	95,000
	95,000

	7
	Post-delivery technical support and availability of the Geologist for up to 30 days of clarification queries during the construction phase.
	30 days
	60,000
	60,000

	Subtotal (before IVA)
	9,370,000

	IVA (21% – Argentine Value Added Tax)
	1,967,700

	TOTAL QUOTATION ESTIMATE (ARS)
	11,337,700

	TOTAL QUOTATION ESTIMATE (USD – reference at ARS 1,250/USD)
	USD 9,070.16


Terms and Conditions of This Quotation Estimate
1. Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, the Geologist service rates may be revised to reflect current market conditions in Argentina Buenos Aires.
2. Payment Schedule: 30% advance upon signing of the professional services contract; 40% upon completion of the fieldwork phase (Items 1–3); 30% upon delivery and acceptance of the final Geological Report (Items 4–7). All payments shall be made via bank transfer to the account of Tierra Profunda Geología S.R.L., Banco de la Nación Argentina, Sucursal Buenos Aires.
3. Professional Liability: The Geologist engaged under this Quotation Estimate carries professional liability insurance (Seguro de Responsabilidad Civil Profesional) with a coverage of ARS 50,000,000, as required by the Colegio de Geólogos de la Provincia de Buenos Aires.
4. Site Access and Safety: The client shall guarantee safe access to the project site in Argentina Buenos Aires and shall provide all necessary permits for drilling and fieldwork. The Geologist and field team shall comply with all occupational health and safety regulations (Ley 19.587).
5. Intellectual Property: All geological data, maps, and reports produced under this Quotation Estimate shall become the exclusive property of the client upon full payment. The Geologist reserves the right to reference the project in professional publications with prior written consent.
6. Force Majeure: Delays caused by weather events, regulatory suspensions by the Argentina Buenos Aires municipal authority, or other events beyond the reasonable control of the Geologist shall extend the project timeline without additional cost.
7. Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Argentine Republic, with jurisdiction vested in the civil and commercial courts of the City of Buenos Aires.
Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms set forth herein for the engagement of the Geologist in Argentina Buenos Aires.
Tierra Profunda Geología S.R.L.
Dr. Ricardo Almirón – Geólogo (Matrícula N° 4521)
Director Técnico
Constructora del Sur S.A.
Ing. María Fernández
Gerente de Proyectos
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