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Quotation Estimate
Professional Geologist Services – Geological Survey & Site Assessment
	Quotation Estimate No.:
	QE-2025-0472

	Date of Issue:
	June 15, 2025

	Valid Until:
	July 15, 2025 (30 calendar days)

	Client Name:
	Minería del Valle S.A. – Proyecto Sierra Chica

	Client Address:
	Ruta Nacional 9 Km 780, Villa Huidobro, Departamento San Martín, Córdoba, Argentina

	Project Location:
	Sierra de Córdoba, Province of Córdoba, Argentina (Coordinates: 31°28'S, 64°15'W)

	Prepared By:
	Ing. Geol. María Elena Rodríguez – Mat. N° 4521, Colegio de Geólogos de Córdoba


1. Scope of Work – Geologist Services in Argentina Córdoba
This Quotation Estimate is issued by GeoCórdoba Professional Services S.R.L. to formally present the cost and terms for the engagement of a licensed Geologist to perform a comprehensive geological survey, site characterization, and environmental geotechnical assessment at the client's mining exploration site located in the Sierra de Córdoba region of Argentina Córdoba. The services described herein are tailored to the specific geological conditions of the Córdoba province, which features a complex tectonic history including the Orogén Cordillerano, extensive Precambrian basement rocks, and significant sedimentary sequences of the Cretaceous and Tertiary periods.
The Geologist assigned to this project will hold a degree in Geology from the Universidad Nacional de Córdoba, possess a minimum of fifteen (15) years of field experience in the Precordillera and Sierras Pampeanas regions, and be duly registered with the Colegio de Geólogos de la Provincia de Córdoba. All work will comply with the Argentine National Law 24.280 (Mineral Resources), the provincial mining code of Córdoba, and applicable environmental regulations under the Secretaría de Ambiente de la Provincia de Córdoba.
2. Detailed Line Items
	Item
	Description of Geologist Service
	Duration
	Unit
	Unit Price (ARS)
	Total (ARS)

	1
	Pre-Fieldwork Desk Study: Review of existing geological maps (IGM sheets 3335, 3336, 3337), seismic data, and prior exploration reports for the Sierra de Córdoba area. Preparation of a preliminary geological framework document for the Geologist field team.
	5 days
	Lot
	185,000
	185,000

	2
	Field Geological Mapping: Systematic mapping at 1:10,000 scale covering approximately 45 km² of the project area. Includes lithological description, structural measurements (strike/dip), fault identification, and sampling of 120 rock specimens for petrographic and geochemical analysis.
	18 days
	Day
	92,500
	1,665,000

	3
	Geotechnical Site Assessment: In-situ testing including Standard Penetration Tests (SPT), vane shear tests, and rock mass rating (RMR) classification at 12 designated borehole locations. Assessment of slope stability for the proposed open-pit design in the Córdoba highlands.
	12 days
	Day
	110,000
	1,320,000

	4
	Hydrogeological Evaluation: Identification of aquifer systems, spring locations, and groundwater flow direction in the fractured basement of the Precordillera. Installation of 4 monitoring piezometers and 30-day pumping test at the primary well site.
	10 days
	Day
	98,000
	980,000

	5
	Environmental Geology & Baseline Report: Documentation of natural hazards (seismic, erosional, gravitational) specific to the Argentina Córdoba region. Preparation of a baseline environmental geology report compliant with the provincial EIA (Evaluación de Impacto Ambiental) requirements.
	8 days
	Day
	88,000
	704,000

	6
	Report Compilation & Technical Deliverables: Final comprehensive geological report in Spanish and English, including GIS shapefiles, cross-sections, structural models, and a 90-minute technical presentation to the client's engineering team in Córdoba city.
	15 days
	Lot
	420,000
	420,000

	7
	Travel, Accommodation & Logistics: Round-trip transport from Córdoba capital to Villa Huidobro, field camp setup, fuel, and per diem for the Geologist and two (2) field assistants for the full duration of fieldwork in the Argentina Córdoba project zone.
	48 days
	Day
	38,000
	1,824,000


	Subtotal (Items 1–7)
	7,098,000 ARS

	IVA (21% – Argentine Value Added Tax)
	1,490,580 ARS

	Professional Fee (Colegio de Geólogos de Córdoba)
	35,490 ARS

	GRAND TOTAL
	8,624,070 ARS


3. Terms and Conditions of this Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, prices may be adjusted to reflect current market rates for geological consulting services in Argentina Córdoba.
1. Payment terms: 30% advance upon signing of the service contract, 40% upon completion of all fieldwork activities, and 30% upon delivery and acceptance of the final geological report and technical deliverables.
1. All payments shall be made in Argentine Pesos (ARS) via bank transfer to the account of GeoCórdoba Professional Services S.R.L. at Banco de la Nación Argentina, Sucursal Córdoba, CBU: 01100049-1-000000000001-8.
1. The Geologist and field team shall comply with all occupational health and safety regulations (Ley 19.587) and the specific safety protocols of the client's site in the Córdoba highlands.
1. Any additional fieldwork beyond the scope described in Section 2 shall be subject to a supplementary Quotation Estimate issued by the undersigned Geologist and approved in writing by the client prior to execution.
1. All geological data, maps, and reports produced under this engagement shall be the exclusive property of the client upon full payment. The Geologist retains the right to publish general scientific findings with prior written consent of the client.
1. This contract is governed by the laws of the Province of Córdoba and the Argentine Nation. Any disputes shall be resolved by the competent courts of the city of Córdoba, Argentina.
1. The Geologist shall carry professional liability insurance with a minimum coverage of ARS 50,000,000, valid for the entire duration of the project.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing outlined for the engagement of the Geologist and associated field services in the project area of Argentina Córdoba.
For GeoCórdoba Professional Services S.R.L.
Ing. Geol. María Elena Rodríguez
Mat. N° 4521 – Colegio de Geólogos de Córdoba
Date: _______________
For the Client – Minería del Valle S.A.
Name: _________________________________
Position: ______________________________
Date: _______________
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