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Quotation Estimate
Quotation Details
Quotation No: QTE-2025-BRU-0047
Date of Issue: 15 June 2025
Valid Until: 15 September 2025
Project Location: Belgium Brussels
Service Category: Geologist – Site Investigation & Assessment
Client Information
Client Name: [Client Company Name]
Address: [Street, Postal Code], Belgium Brussels
Contact Person: [Name & Title]
Email: [client@email.be]
Reference No: [Client Ref. No.]
1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by GeoBelge Consulting & Geological Services S.A. to provide a comprehensive and transparent breakdown of professional fees for the engagement of a licensed Geologist to conduct geological site investigation, subsurface assessment, and environmental geological reporting for a construction and development project located in Belgium Brussels. This document serves as a binding financial proposal and outlines all deliverables, timelines, and associated costs for the services rendered by our qualified Geologist team operating within the Brussels-Capital Region of Belgium.
The Geologist services described herein are designed to comply with all applicable Belgian federal and regional regulations, including the Brussels-Capital Region environmental codes, the Belgian Code of Town Planning, and the European Union directives on geological risk assessment. This Quotation Estimate reflects current market rates for geological consultancy in Belgium Brussels as of the date of issue.
2. Scope of Geologist Services
The following scope of work has been prepared by our senior Geologist and covers all phases of the geological investigation required for the client's project in Belgium Brussels:
· Phase 1 – Desktop Geological Study: Review of existing geological maps, borehole data, and hydrogeological records for the specific parcel in Belgium Brussels. Preparation of a preliminary geological risk assessment report.
· Phase 2 – Field Investigation by Geologist: On-site geological survey conducted by a certified Geologist, including soil sampling, rock core extraction, and in-situ testing at a minimum of six (6) borehole locations across the site in Belgium Brussels.
· Phase 3 – Laboratory Analysis: Geotechnical and geochemical laboratory testing of all samples collected by the Geologist, including grain size distribution, Atterberg limits, unconfined compressive strength, and contaminant screening.
· Phase 4 – Final Geological Report: Comprehensive written report authored and signed by the lead Geologist, detailing subsurface conditions, foundation recommendations, groundwater assessment, and any geological hazards identified in the Belgium Brussels area.
· Phase 5 – Regulatory Compliance & Permitting Support: The Geologist shall prepare all necessary documentation for submission to the Brussels-Capital Region urban planning authority and the Belgian Federal Agency for the Safety of the Nuclear Chain (if applicable).
3. Itemized Cost Breakdown – Quotation Estimate
	Item No.
	Description of Geologist Service
	Unit
	Qty
	Unit Rate (EUR)
	Amount (EUR)

	01
	Desktop geological study & preliminary risk assessment (Geologist)
	Lot
	1
	3,200.00
	3,200.00

	02
	On-site field investigation & borehole drilling (Geologist supervision)
	Borehole
	6
	2,850.00
	17,100.00

	03
	Geotechnical laboratory testing & geochemical analysis
	Lot
	1
	5,400.00
	5,400.00

	04
	Final geological report preparation & Geologist sign-off
	Lot
	1
	4,750.00
	4,750.00

	05
	Regulatory compliance documentation & permit submission support (Belgium Brussels)
	Lot
	1
	2,100.00
	2,100.00

	06
	Geologist site visit for client presentation & Q&A session
	Session
	2
	650.00
	1,300.00

	07
	Travel, mobilization & demobilization within Belgium Brussels
	Lot
	1
	850.00
	850.00

	Subtotal (Excl. VAT)
	34,700.00

	VAT (21% – Belgium Brussels)
	7,287.00

	TOTAL AMOUNT DUE (Incl. VAT)
	41,987.00


4. Payment Terms
Payment for this Quotation Estimate shall be structured as follows: 30% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of the field investigation phase by the Geologist; and 30% upon delivery and acceptance of the final geological report. All payments are to be made via bank transfer to the account specified in the header. Late payments shall incur interest at the rate prescribed by Belgian law.
5. Terms and Conditions
1. This Quotation Estimate is valid for a period of ninety (90) days from the date of issue. After this period, all rates for the Geologist services may be subject to revision.
1. All Geologist services shall be performed in strict accordance with Belgian professional standards and the code of ethics of the Belgian Geological Society.
1. The Geologist assigned to this project in Belgium Brussels holds a minimum of ten (10) years of professional experience in urban geological investigations.
1. Any changes to the scope of work, additional boreholes, or extended laboratory testing requested by the client after acceptance of this Quotation Estimate shall be subject to a supplementary quotation.
1. All data, reports, and deliverables produced by the Geologist remain the intellectual property of GeoBelge Consulting & Geological Services S.A. until full payment is received.
1. This Quotation Estimate is governed by the laws of Belgium. Any disputes shall be resolved by the competent courts of Brussels, Belgium Brussels.
1. The Geologist shall maintain full professional liability insurance covering all activities conducted within the Belgium Brussels jurisdiction.
1. Confidentiality: All geological data pertaining to the client's site in Belgium Brussels shall be treated as strictly confidential and shall not be disclosed to third parties without written consent.
6. Project Timeline
Upon acceptance of this Quotation Estimate, the Geologist team shall mobilize within five (5) business days. The complete geological investigation in Belgium Brussels is estimated to be completed within eight (8) to ten (10) weeks, depending on weather conditions, laboratory turnaround times, and regulatory review periods specific to the Brussels-Capital Region.
For GeoBelge Consulting & Geological Services S.A.
Dr. [Name], Lead Geologist
Signature & Date
For the Client
[Name & Title]
Signature & Date
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