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Quotation Estimate
GeoAlex Consulting & Geological Services Ltd.
142 Corniche El-Nil Street, Smouha District, Egypt Alexandria, 21543
Tel: +20 3 485 6721 | Email: info@geoalex-consulting.com | CR No. 884210
Quotation No.: QTE-2025-04782
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Project Location: Egypt Alexandria
1. Client Information
	Client Name:
	Alexandria Metropolitan Development Authority (AMDA)

	Project Address:
	El-Montazah Coastal Zone, Egypt Alexandria

	Contact Person:
	Eng. Mahmoud El-Sayed, Director of Infrastructure Planning

	Phone / Email:
	+20 3 552 8890 / m.elsayed@amda.gov.eg


2. Scope of Work – Geologist Services in Egypt Alexandria
This Quotation Estimate is prepared by GeoAlex Consulting & Geological Services Ltd. to provide comprehensive Geologist professional services for the Alexandria Metropolitan Development Authority. The scope of work covers geological surveying, site investigation, and environmental geological assessment across multiple construction and infrastructure development sites located within the Egypt Alexandria metropolitan area. Our team of licensed Geologist professionals will conduct field investigations, laboratory analysis, and produce detailed technical reports in full compliance with Egyptian Geological Survey and Mining Authority (EGSMA) regulations and international engineering standards.
The geological conditions in Egypt Alexandria present unique challenges, including the presence of Quaternary alluvial deposits, Pliocene limestone formations, and areas of high groundwater table along the Mediterranean coastal strip. Our Geologist team is specifically experienced in addressing these local geological complexities and will deliver actionable recommendations for foundation design, slope stability, and groundwater management.
3. Itemized Cost Breakdown
	Item No.
	Description of Geologist Service
	Unit
	Qty
	Unit Price (EGP)
	Total (EGP)

	01
	Senior Geologist – Site Reconnaissance & Desktop Study (Egypt Alexandria coastal zone)
	Man-Day
	12
	4,500
	54,000

	02
	Geologist – Borehole Supervision & Core Logging (minimum 8 boreholes, depth up to 40 m)
	Borehole
	8
	18,500
	148,000

	03
	Geologist – In-Situ Testing (SPT, CPT, Vane Shear) at all borehole locations
	Test
	32
	3,200
	102,400

	04
	Geologist – Laboratory Soil & Rock Mechanics Testing (UCS, Triaxial, Permeability)
	Sample Set
	24
	6,800
	163,200

	05
	Geologist – Geophysical Survey (Electrical Resistivity & Seismic Refraction) – Egypt Alexandria site
	Line (100 m)
	15
	9,500
	142,500

	06
	Geologist – Groundwater Hydrogeological Assessment & Dewatering Recommendation
	Lot
	1
	75,000
	75,000

	07
	Geologist – Final Technical Report, Geological Maps & Foundation Design Recommendations
	Report
	1
	95,000
	95,000

	08
	Geologist – Site Supervision During Excavation & Foundation Construction (ongoing)
	Man-Day
	20
	3,800
	76,000

	Subtotal (EGP)
	856,100

	VAT (14%)
	119,854

	TOTAL AMOUNT DUE (EGP)
	975,954


4. Project Timeline
The total estimated duration for completion of all Geologist services outlined in this Quotation Estimate is ten (10) calendar weeks from the date of contract signature. Fieldwork in Egypt Alexandria is scheduled to commence within five (5) working days of receiving the Purchase Order. The final geological report and all supporting data will be delivered in both hard copy (3 sets) and digital format (PDF and AutoCAD) within two (2) weeks of fieldwork completion.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Egypt Alexandria.
· Payment terms: 30% advance upon contract signing, 40% upon completion of fieldwork, and 30% upon delivery and acceptance of the final Geologist technical report.
· All Geologist personnel assigned to this project hold valid professional licenses issued by the Egyptian Engineers Syndicate and are registered with the EGSMA.
· The client shall provide safe access to all investigation sites within Egypt Alexandria, including necessary permits from local municipal authorities.
· Any additional boreholes, extended depths, or supplementary Geologist services beyond the scope defined herein will be billed separately at the unit rates stated in Section 3.
· GeoAlex Consulting & Geological Services Ltd. shall maintain full professional indemnity insurance coverage of no less than EGP 10,000,000 for the duration of the project.
· All data, reports, and intellectual property produced under this engagement shall become the exclusive property of the client upon full payment.
· Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in accordance with the Egyptian Arbitration Law No. 27 of 1994, with the seat of arbitration in Egypt Alexandria.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms described herein for the provision of Geologist services in Egypt Alexandria.
For GeoAlex Consulting & Geological Services Ltd.
Dr. Hanaa El-Araby, P.Geo
Lead Geologist & Managing Director
Date: _______________
For Alexandria Metropolitan Development Authority
Eng. Mahmoud El-Sayed
Director of Infrastructure Planning
Date: _______________
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