# Quotation Estimate - Geologist Services - Egypt Alexandria

# Quotation Estimate

GeoAlex Consulting & Geological Services Ltd.

142 Corniche El-Nil Street, Smouha District, Egypt Alexandria, 21543

Tel: +20 3 485 6721 | Email: info@geoalex-consulting.com | CR No. 884210

Quotation No.: QTE-2025-04782

Date Issued: 15 June 2025

Valid Until: 15 July 2025

Project Location: Egypt Alexandria

## 1. Client Information

| Client Name: | Alexandria Metropolitan Development Authority (AMDA) |
| --- | --- |
| Project Address: | El-Montazah Coastal Zone, Egypt Alexandria |
| Contact Person: | Eng. Mahmoud El-Sayed, Director of Infrastructure Planning |
| Phone / Email: | +20 3 552 8890 / m.elsayed@amda.gov.eg |

## 2. Scope of Work – Geologist Services in Egypt Alexandria

This Quotation Estimate is prepared by GeoAlex Consulting & Geological Services Ltd. to provide comprehensive Geologist professional services for the Alexandria Metropolitan Development Authority. The scope of work covers geological surveying, site investigation, and environmental geological assessment across multiple construction and infrastructure development sites located within the Egypt Alexandria metropolitan area. Our team of licensed Geologist professionals will conduct field investigations, laboratory analysis, and produce detailed technical reports in full compliance with Egyptian Geological Survey and Mining Authority (EGSMA) regulations and international engineering standards.

The geological conditions in Egypt Alexandria present unique challenges, including the presence of Quaternary alluvial deposits, Pliocene limestone formations, and areas of high groundwater table along the Mediterranean coastal strip. Our Geologist team is specifically experienced in addressing these local geological complexities and will deliver actionable recommendations for foundation design, slope stability, and groundwater management.

## 3. Itemized Cost Breakdown

| Item No. | Description of Geologist Service | Unit | Qty | Unit Price (EGP) | Total (EGP) |
| --- | --- | --- | --- | --- | --- |
| 01 | Senior Geologist – Site Reconnaissance & Desktop Study (Egypt Alexandria coastal zone) | Man-Day | 12 | 4,500 | 54,000 |
| 02 | Geologist – Borehole Supervision & Core Logging (minimum 8 boreholes, depth up to 40 m) | Borehole | 8 | 18,500 | 148,000 |
| 03 | Geologist – In-Situ Testing (SPT, CPT, Vane Shear) at all borehole locations | Test | 32 | 3,200 | 102,400 |
| 04 | Geologist – Laboratory Soil & Rock Mechanics Testing (UCS, Triaxial, Permeability) | Sample Set | 24 | 6,800 | 163,200 |
| 05 | Geologist – Geophysical Survey (Electrical Resistivity & Seismic Refraction) – Egypt Alexandria site | Line (100 m) | 15 | 9,500 | 142,500 |
| 06 | Geologist – Groundwater Hydrogeological Assessment & Dewatering Recommendation | Lot | 1 | 75,000 | 75,000 |
| 07 | Geologist – Final Technical Report, Geological Maps & Foundation Design Recommendations | Report | 1 | 95,000 | 95,000 |
| 08 | Geologist – Site Supervision During Excavation & Foundation Construction (ongoing) | Man-Day | 20 | 3,800 | 76,000 |
| Subtotal (EGP) |  |  |  |  | 856,100 |
| VAT (14%) |  |  |  |  | 119,854 |
| TOTAL AMOUNT DUE (EGP) |  |  |  |  | 975,954 |

## 4. Project Timeline

The total estimated duration for completion of all Geologist services outlined in this Quotation Estimate is ten (10) calendar weeks from the date of contract signature. Fieldwork in Egypt Alexandria is scheduled to commence within five (5) working days of receiving the Purchase Order. The final geological report and all supporting data will be delivered in both hard copy (3 sets) and digital format (PDF and AutoCAD) within two (2) weeks of fieldwork completion.

## 5. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Egypt Alexandria.

- Payment terms: 30% advance upon contract signing, 40% upon completion of fieldwork, and 30% upon delivery and acceptance of the final Geologist technical report.

- All Geologist personnel assigned to this project hold valid professional licenses issued by the Egyptian Engineers Syndicate and are registered with the EGSMA.

- The client shall provide safe access to all investigation sites within Egypt Alexandria, including necessary permits from local municipal authorities.

- Any additional boreholes, extended depths, or supplementary Geologist services beyond the scope defined herein will be billed separately at the unit rates stated in Section 3.

- GeoAlex Consulting & Geological Services Ltd. shall maintain full professional indemnity insurance coverage of no less than EGP 10,000,000 for the duration of the project.

- All data, reports, and intellectual property produced under this engagement shall become the exclusive property of the client upon full payment.

- Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in accordance with the Egyptian Arbitration Law No. 27 of 1994, with the seat of arbitration in Egypt Alexandria.

## 6. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms described herein for the provision of Geologist services in Egypt Alexandria.

For GeoAlex Consulting & Geological Services Ltd.
Dr. Hanaa El-Araby, P.Geo
Lead Geologist & Managing Director
Date: _______________

For Alexandria Metropolitan Development Authority
Eng. Mahmoud El-Sayed
Director of Infrastructure Planning
Date: _______________

GeoAlex Consulting & Geological Services Ltd. | Egypt Alexandria | CR 884210 | Tax ID: 552-884-210

This Quotation Estimate document is generated electronically and is valid without a physical stamp. Page 1 of 1.