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Professional Geological Services — Italy Milan
Service Provider
GeoMilano S.r.l.
Via Torino 42, 20123 Milan (MI), Italy
VAT: IT01234567890
Chamber of Commerce: MI-1234567
Phone: +39 02 1234 5678
Email: info@geomilano.it
Client
Edilizia Lombarda S.p.A.
Via Dante Alighieri 15, 20121 Milan (MI), Italy
VAT: IT09876543210
Reference Contact: Ing. Marco Bellini
Phone: +39 02 8765 4321
Email: m.bellini@edilizialombarda.it
	Quotation Estimate No.:
	QM-2025-0047
	Date of Issue:
	14 June 2025

	Validity Period:
	60 days from date of issue
	Project Location:
	Milan, Lombardy, Italy

	Project Reference:
	Residential Development — Zona Porta Nuova
	Currency:
	Euro (EUR)


1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued by GeoMilano S.r.l. to formally present the cost breakdown, professional fees, and service conditions for the engagement of a licensed Geologist to carry out comprehensive geological and geotechnical investigations for the proposed residential development project located in the Porta Nuova district of Italy Milan. This document serves as a binding financial proposal and outlines all deliverables, timelines, and payment milestones associated with the geological consultancy services to be rendered on-site in Milan.
The Geologist engaged under this Quotation Estimate shall hold a valid professional registration with the Ordine dei Geologi della Lombardia and shall possess a minimum of fifteen (15) years of experience in urban geological assessments, particularly within the Po Plain sedimentary basin that underlies the city of Milan. All fieldwork, laboratory analyses, and reporting shall be conducted in strict compliance with Italian Legislative Decree 267/2016 (National Geotechnical Guidelines) and the local building regulations of the Comune di Milano.
2. Detailed Scope of Geological Services
The following table itemizes each component of the geological investigation. All services are to be performed by the designated Geologist and their qualified technical team at the project site in Italy Milan:
	No.
	Description of Service
	Duration / Qty
	Unit Rate (EUR)
	Total Amount (EUR)

	1
	Desktop geological review of existing borehole data, seismic hazard maps, and hydrogeological reports for the Porta Nuova area, Milan
	1 lot
	3,500.00
	3,500.00

	2
	Site reconnaissance and preliminary geological mapping by the Geologist at the Milan project location (2 days on-site)
	2 days
	1,200.00
	2,400.00

	3
	Design and supervision of 6 rotary boreholes (depth: 30 m each) including casing, sampling, and logging
	6 boreholes
	4,800.00
	28,800.00

	4
	Geotechnical laboratory testing: Atterberg limits, triaxial compression, consolidation, and grain-size analysis on 48 soil samples
	48 samples
	320.00
	15,360.00

	5
	In-situ Cone Penetration Test (CPT) — 8 soundings to 25 m depth with pore pressure measurement
	8 soundings
	1,850.00
	14,800.00

	6
	Groundwater level monitoring and hydrogeological assessment (4 monitoring wells, 30-day observation period)
	1 lot
	5,200.00
	5,200.00

	7
	Seismic microzonation analysis and site classification per Italian NTC 2018 for the Milan location
	1 lot
	6,500.00
	6,500.00

	8
	Preparation of the final Geological and Geotechnical Report (in Italian and English), including foundation recommendations, risk assessment, and compliance with Milan municipal regulations
	1 report
	8,000.00
	8,000.00

	9
	Two (2) on-site technical meetings with the client and structural engineering team in Milan for report presentation and Q&A
	2 meetings
	900.00
	1,800.00

	10
	Post-submission support: one (1) revision cycle of the geological report following review by the Milan building authority (Ufficio Tecnico)
	1 lot
	2,500.00
	2,500.00


	Subtotal (Items 1–10)
	88,860.00

	VAT (22% — Italian standard rate)
	19,549.20

	GRAND TOTAL (EUR)
	108,409.20


3. Payment Schedule
Payment for the services described in this Quotation Estimate shall be made in the following instalments, all payable to GeoMilano S.r.l. via bank transfer to the IBAN specified on the invoice:
30% upon signing of the service contract and issuance of the first invoice (mobilisation payment).
40% upon completion of all fieldwork (boreholes, CPT, and groundwater monitoring) in Milan.
30% upon delivery and formal acceptance of the final Geological and Geotechnical Report.
All invoices are payable within thirty (30) calendar days of the invoice date. Late payments shall accrue interest at the rate established by Italian Legislative Decree 231/2002.
4. Terms and Conditions
4.1 This Quotation Estimate is valid for sixty (60) days from the date of issue. After this period, all prices and availability of the Geologist and technical team are subject to reconfirmation.
4.2 The Geologist shall provide full professional indemnity insurance with a minimum coverage of EUR 2,000,000 per claim, valid throughout the duration of the project in Italy Milan.
4.3 The client shall grant the geological team unrestricted access to the project site in Milan during normal working hours (Monday to Friday, 08:00–17:00) and shall coordinate with local authorities for any required excavation permits.
4.4 Any additional boreholes, extended laboratory testing, or scope changes requested by the client beyond the quantities stated in this Quotation Estimate shall be billed at the unit rates specified in Section 2, subject to prior written approval.
4.5 All geological data, borehole logs, and reports produced under this engagement shall become the exclusive property of the client upon full payment. The Geologist retains the right to reference the project in professional portfolios with the client's written consent.
4.6 This Quotation Estimate and all associated services shall be governed by and interpreted in accordance with the laws of the Italian Republic. Any disputes shall be resolved by the competent courts of Milan, Lombardy, Italy.
4.7 The project timeline is estimated at twelve (12) weeks from the date of contract signature, assuming no delays caused by adverse weather, regulatory hold-ups, or client-requested modifications.
5. Acceptance and Signatures
By signing below, both parties acknowledge and agree to the terms, conditions, and pricing set forth in this Quotation Estimate for the geological services to be performed in Italy Milan.
For GeoMilano S.r.l. (Service Provider)
Dr. Geol. Elena Ferraro
Licensed Geologist — Ordine dei Geologi, Sez. Lombardia
Date: ____________________
For Edilizia Lombarda S.p.A. (Client)
Ing. Marco Bellini
Project Director
Date: ____________________
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