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1. Purpose of This Quotation Estimate
This Quotation Estimate is issued by Myanmar Geological Services Co., Ltd. to provide a comprehensive and itemized cost breakdown for the engagement of a qualified Geologist and supporting geological field team to conduct subsurface investigation, geological mapping, and environmental geotechnical assessment for the proposed infrastructure development project in Myanmar Yangon. This document serves as a formal financial proposal and does not constitute a binding contract until both parties have executed the definitive agreement.
2. Scope of Geological Services
The Geologist and the accompanying technical team will deliver the following services within the Myanmar Yangon metropolitan area and its surrounding geological formations:
	No.
	Description of Service
	Duration
	Unit
	Rate (MMK)

	1
	Desktop geological study and review of existing borehole data for the Myanmar Yangon project site
	10 working days
	Lump Sum
	4,500,000

	2
	Field geological mapping and outcrop identification across 12 km² of the project corridor in Myanmar Yangon
	20 working days
	Lump Sum
	12,800,000

	3
	Supervision and execution of 15 borehole drilling operations (depth: 30–60 m) by the lead Geologist
	30 working days
	Per Borehole
	8,500,000

	4
	Geotechnical laboratory testing of soil and rock samples (UCS, triaxial, Atterberg limits, XRF)
	15 working days
	Lump Sum
	9,200,000

	5
	Hydrogeological assessment and groundwater quality sampling in the Myanmar Yangon aquifer system
	10 working days
	Lump Sum
	5,600,000

	6
	Preparation of the final Geological Report, including maps, cross-sections, and engineering recommendations
	15 working days
	Lump Sum
	7,400,000

	7
	On-site Geologist supervision and daily progress reporting throughout the project duration
	100 working days
	Per Day
	280,000

	8
	Client presentation, Q&A session, and delivery of three hard-bound copies of the final report
	2 working days
	Lump Sum
	1,200,000


3. Cost Summary
	Cost Component
	Amount (MMK)

	Subtotal – Professional Geological Services
	43,200,000

	Subtotal – Borehole Drilling (15 × 8,500,000)
	127,500,000

	Subtotal – Geologist Daily Supervision (100 × 280,000)
	28,000,000

	Equipment, Field Logistics & Transportation in Myanmar Yangon
	15,800,000

	Applicable Tax (5% VAT)
	11,215,000

	GRAND TOTAL (MMK)
	225,715,000

	GRAND TOTAL (USD – approximate at 2,100 MMK/USD)
	107,483.33


4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any request for services beyond this period will require a revised Quotation Estimate reflecting current market rates in Myanmar Yangon.
1. The lead Geologist engaged under this estimate holds a Master's degree in Geology from the University of Yangon and possesses over fifteen (15) years of field experience in the geological formations of the Myanmar Yangon region, including the Ayeyarwady Delta sediments and the Bago Yoma foothills.
1. All fieldwork will be conducted in strict compliance with the Myanmar Mines Law (2016), the Environmental Conservation Law (1999), and all applicable local regulations of the Yangon Regional Government.
1. Payment terms: 30% advance upon contract signing, 40% upon completion of fieldwork, and 30% upon delivery and acceptance of the final Geological Report.
1. The client shall provide safe access to the project site in Myanmar Yangon, necessary permits, and coordination with local authorities. Any delays caused by force majeure events (including monsoon flooding common in the Yangon region) will extend the project timeline proportionally.
1. All data, reports, and intellectual property generated under this engagement shall become the sole property of the client upon full payment.
1. This Quotation Estimate does not include costs for environmental impact assessment (EIA) licensing, seismic survey, or structural engineering design, which may be quoted separately upon request.
1. Disputes arising from this Quotation Estimate or the subsequent contract shall be resolved through arbitration in Yangon, Myanmar, in accordance with the Myanmar Arbitration Law.
5. Acceptance and Authorization
By signing below, both parties acknowledge that this Quotation Estimate accurately represents the scope, cost, and terms for the geological services to be performed by the Geologist and team in Myanmar Yangon. This signature converts the Quotation Estimate into a binding service agreement effective from the date of the last signature.
For Myanmar Geological Services Co., Ltd.
Dr. Aung Kyaw Min, M.Sc. (Geology)
Senior Geologist & Principal Consultant
Date: _______________
For Myanmar National Infrastructure Development Authority
U Than Win, Project Director
Date: _______________
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