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1. Introduction and Scope of Work
This Quotation Estimate is formally submitted by TerraNova Geological Consulting Ltd. to the Federal Ministry of Works & Housing, Abuja, FCT, Nigeria, in response to the request for professional geological services. Our firm, led by a senior Geologist with over fifteen years of field experience across the geological formations of Nigeria Abuja and the broader Federal Capital Territory, is pleased to present this comprehensive Quotation Estimate for the geological investigation, site assessment, and environmental impact evaluation required for the proposed multi-storey residential development at Area Council 12, Wuse II, Nigeria Abuja.
The scope of work outlined in this Quotation Estimate encompasses all phases of geological investigation as mandated by the Nigerian Institute of Mining and Geosciences (NIMG) and the Federal Capital Development Authority (FCDA). Our lead Geologist, Dr. Chukwuma Eze (MSc Geology, University of Ibadan; PhD Engineering Geology, University of Cape Town), will personally supervise all field operations conducted within the Nigeria Abuja metropolitan area. The geological profile of Nigeria Abuja presents unique challenges, including the presence of Precambrian basement complex rocks, Cretaceous sedimentary formations, and variable groundwater table depths, all of which our Geologist team is extensively trained to assess and report upon.
2. Itemized Quotation Estimate Breakdown
	S/N
	Description of Geological Service
	Quantity
	Unit Rate (NGN)
	Amount (NGN)
	Duration

	1
	Desktop geological study and review of existing borehole data for the Nigeria Abuja site, including interpretation of NIMG geological maps and FCDA land-use plans
	1 Lot
	850,000
	850,000
	5 Working Days

	2
	Field geological mapping and reconnaissance survey by a certified Geologist team (3 personnel) covering the 12-hectare development site in Wuse II, Nigeria Abuja
	12 Hectares
	1,200,000
	14,400,000
	10 Working Days

	3
	Drilling and logging of 8 exploratory boreholes (depth: 30m each) with continuous core sampling, supervised by our lead Geologist
	8 Boreholes
	2,800,000
	22,400,000
	15 Working Days

	4
	Geotechnical laboratory testing of soil and rock samples (Unconfined Compressive Strength, Atterberg Limits, Permeability, XRF Mineralogical Analysis) at our accredited lab in Nigeria Abuja
	96 Samples
	185,000
	17,760,000
	12 Working Days

	5
	Groundwater hydrogeological assessment including piezometer installation, water quality analysis, and aquifer yield testing specific to the Nigeria Abuja geological setting
	1 Lot
	3,500,000
	3,500,000
	8 Working Days

	6
	Preparation of comprehensive Geological Investigation Report, Geotechnical Design Report, and Environmental Impact Assessment (EIA) addendum as required by the Federal Ministry of Environment for Nigeria Abuja developments
	3 Reports
	1,500,000
	4,500,000
	10 Working Days

	7
	Professional supervision and sign-off by a NIMG-registered Geologist for all deliverables, including attendance at FCDA review meetings in Nigeria Abuja
	1 Lot
	2,200,000
	2,200,000
	Entire Project

	8
	Project management, logistics, mobilization/demobilization of equipment to the Nigeria Abuja site, and administrative overheads
	1 Lot
	1,800,000
	1,800,000
	Entire Project

	Sub-Total (NGN)
	68,410,000
	

	VAT @ 7.5% (NGN)
	5,130,750
	

	TOTAL QUOTATION ESTIMATE (NGN)
	73,540,750
	


3. Terms and Conditions of This Quotation Estimate
3.1 This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, all rates and conditions are subject to revision based on prevailing market conditions in Nigeria Abuja and changes in the Nigerian Naira exchange rate.
3.2 Payment terms: 40% advance payment upon acceptance of this Quotation Estimate, 35% upon completion of fieldwork and borehole drilling, and 25% upon delivery and acceptance of the final Geological Investigation Report by the client in Nigeria Abuja.
3.3 All geological services shall be performed in strict compliance with the Nigerian Minerals and Mining Act (2007), the Federal Capital Territory Development Plan, and the standards of the Nigerian Institute of Mining and Geosciences (NIMG). Our Geologist team holds valid professional registration and indemnity insurance.
3.4 The client shall provide unrestricted access to the site in Wuse II, Nigeria Abuja, and coordinate with local Area Council authorities to facilitate the Geologist team's field operations. Any delays caused by site access restrictions shall extend the project timeline accordingly.
3.5 All borehole drilling and geotechnical investigations in Nigeria Abuja shall be conducted in accordance with FCDA environmental regulations. Our Geologist team will ensure full site restoration upon completion of all field activities.
3.6 This Quotation Estimate does not include costs for structural engineering design, architectural planning, or construction supervision. These are separate professional services outside the scope of our Geologist engagement.
3.7 Any variation in scope beyond 10% of the original Quotation Estimate shall require a formal amendment signed by both parties before additional work commences.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt and acceptance of this Quotation Estimate for geological services to be rendered by our Geologist team in Nigeria Abuja. The terms, conditions, and pricing outlined herein shall govern the professional engagement between both parties.
For TerraNova Geological Consulting Ltd.
Dr. Chukwuma Eze, MSc, PhD
Lead Geologist & Managing Director
NIMG Reg. No: NG/12847
Date: _______________
For the Client (Federal Ministry of Works & Housing)
Engr. Adebayo Okafor
Project Director, Area Council 12
Abuja, FCT, Nigeria
Date: _______________
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