Quotation Estimate - Geologist Services - Philippines Manila
QUOTATION ESTIMATE
Professional Geologist Services — Philippines Manila
Quotation No.:
QTE-GEO-MNL-2025-0047
Date Issued:
June 15, 2025
Valid Until:
July 15, 2025
Prepared By:
Dr. Ricardo M. Santos, P.Geo.
Firm:
Santos Geological Consulting, Inc.
Address:
128 Ayala Avenue, Makati City, Philippines Manila
Prepared For:
Mr. Alejandro C. Reyes
Company:
Reyes Development Corporation
Address:
456 Bonifacio Drive, Taguig City, Philippines Manila
Contact:
alejandro.reyes@reyesdevcorp.ph
Project Site:
Quezon City, Philippines Manila
Project Reference:
RDC-2025-RES-012
Currency:
Philippine Peso (PHP)
1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Santos Geological Consulting, Inc. to Reyes Development Corporation for the engagement of a licensed Geologist to conduct comprehensive geological and geotechnical assessment services for a residential development project located in Quezon City, Philippines Manila. This document outlines the full scope of work, professional fees, deliverables, and applicable terms governing the engagement. All pricing presented herein is based on current market rates for geological consulting services in the Philippines Manila metropolitan area and reflects the specialized expertise of a registered Geologist in good standing with the Professional Regulation Commission (PRC) of the Philippines.
2. Scope of Services Provided by the Geologist
The engaged Geologist shall perform the following professional services at the designated project site in Philippines Manila:
· Geological Site Investigation: Detailed mapping of surface geology, identification of rock formations, fault lines, and soil strata within the project boundaries in Quezon City, Philippines Manila.
· Geotechnical Borehole Drilling: Supervision and interpretation of a minimum of six (6) borehole penetrations to a depth of 20 meters below ground level to assess subsurface conditions.
· Soil and Rock Sampling: Collection, laboratory analysis, and classification of soil and rock samples in accordance with Philippine National Standards (PNS) and the Department of Environment and Natural Resources (DENR) guidelines.
· Slope Stability and Seismic Assessment: Evaluation of landslide susceptibility and seismic hazard exposure, particularly relevant given the geological profile of the Philippines Manila region.
· Groundwater Investigation: Assessment of groundwater levels, flow direction, and potential contamination risks for the Philippines Manila site.
· Final Geological Report: Preparation of a comprehensive technical report including recommendations for foundation design, earthworks, and environmental compliance.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Unit
	Qty
	Unit Rate (PHP)
	Amount (PHP)

	1
	Professional fee of licensed Geologist for site investigation and supervision
	Day
	10
	25,000.00
	250,000.00

	2
	Borehole drilling and geotechnical sampling (per borehole, 20m depth)
	Borehole
	6
	85,000.00
	510,000.00

	3
	Laboratory soil and rock analysis (per sample set)
	Set
	18
	12,500.00
	225,000.00

	4
	Slope stability and seismic hazard assessment study
	Lump Sum
	1
	175,000.00
	175,000.00

	5
	Groundwater investigation and hydrogeological assessment
	Lump Sum
	1
	95,000.00
	95,000.00

	6
	Preparation of final Geological Report (minimum 80 pages, 3 hard copies + digital)
	Lump Sum
	1
	120,000.00
	120,000.00

	7
	Travel, logistics, and field equipment mobilization within Philippines Manila
	Lump Sum
	1
	45,000.00
	45,000.00

	8
	Regulatory compliance filing with DENR and local government units in Philippines Manila
	Lump Sum
	1
	35,000.00
	35,000.00

	SUBTOTAL
	1,455,000.00

	VAT (12%)
	174,600.00

	TOTAL AMOUNT DUE (PHP)
	1,629,600.00


4. Payment Terms
· 40% advance payment upon acceptance of this Quotation Estimate and execution of the Service Agreement.
· 40% progress payment upon completion of fieldwork and borehole drilling activities in Philippines Manila.
· 20% final payment upon delivery and acceptance of the final Geological Report.
· All payments shall be made via bank transfer to the account of Santos Geological Consulting, Inc. within fifteen (15) calendar days from the date of invoice.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issuance. Beyond this period, the Geologist reserves the right to revise fees due to changes in material costs, labor rates, or regulatory requirements in Philippines Manila.
· The project timeline is estimated at eight (8) to ten (10) working weeks from the date of mobilization, subject to weather conditions and site accessibility in the Philippines Manila area.
· The Geologist shall comply with all applicable laws, including the Philippine Mining Act, the Environmental Impact Statement System, and local ordinances of the City of Quezon, Philippines Manila.
· Any changes in scope beyond what is described in this Quotation Estimate shall be subject to a separate written amendment and additional cost assessment.
· All data, reports, and deliverables produced under this engagement shall remain the intellectual property of the client upon full payment.
· This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.
6. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Geologist for the project located in Philippines Manila.
For Santos Geological Consulting, Inc.
Dr. Ricardo M. Santos, P.Geo.
Registered Geologist, PRC Reg. No. 12345
Date: ______________________
For Reyes Development Corporation
Mr. Alejandro C. Reyes
Authorized Representative
Date: ______________________
This Quotation Estimate was prepared by Santos Geological Consulting, Inc., a registered geological consulting firm based in Philippines Manila. All services are performed by a duly licensed Geologist in compliance with Philippine professional standards. For inquiries, contact: +63 (2) 8888-1234 | info@santosgeo.ph
