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QUOTATION ESTIMATE
Professional Geological Survey & Consulting Services
Prepared for Deployment in Senegal Dakar
Service Provider
Atlas GeoConsulting SARL
12 Avenue Cheikh Anta Diop
Dakar, Senegal
Tel: +221 33 800 45 67
Email: info@atlasgeo.sn
RC: SN-DKR-2019-004521
Client / Recipient
Ministère des Mines et de la Géologie
Quartier des Affaires
Dakar, Senegal
Attn: Dr. Awa Ndiaye, Director of Geological Surveys
Ref: MIMG/2025/GEOL/0087
	Quotation Estimate No.:
	QTE-2025-0042

	Date of Issue:
	14 June 2025

	Valid Until:
	14 September 2025 (90 days)

	Project Location:
	Dakar and surrounding regions, Senegal

	Currency:
	West African CFA Franc (XOF)

	Prepared By:
	Dr. Mamadou Fall, Lead Geologist


1. Scope of Work – Geologist Services in Senegal Dakar
This Quotation Estimate is issued by Atlas GeoConsulting SARL to provide comprehensive geological survey, analysis, and consulting services delivered by a qualified Geologist operating within the Dakar region of Senegal. The scope encompasses field investigations, laboratory analysis, geological mapping, and technical reporting in accordance with the standards set by the Senegalese geological authority and international best practices.
The designated Geologist, Dr. Mamadou Fall (PhD in Structural Geology, University of Dakar), will lead a team of four (4) junior geologists and two (2) field technicians. All personnel hold valid professional registrations with the Ordre des Géologues du Sénégal and possess a minimum of five (5) years of field experience in West African geological formations.
2. Itemized Services and Costs
	Ref
	Description of Service
	Duration
	Qty
	Unit Rate (XOF)
	Total (XOF)

	01
	Geological field survey and mapping of the Dakar Plateau and surrounding sedimentary basins (scale 1:25,000)
	30 days
	1
	4,500,000
	4,500,000

	02
	Core drilling and borehole sampling at 12 designated sites across the Dakar urban and peri-urban zones
	20 days
	12
	850,000
	10,200,000

	03
	Laboratory petrographic and geochemical analysis of collected rock and soil samples (XRF, XRD, SEM-EDS)
	15 days
	1
	3,200,000
	3,200,000

	04
	Hydrogeological assessment and groundwater quality evaluation for the Dakar metropolitan area
	25 days
	1
	5,800,000
	5,800,000

	05
	Geotechnical investigation and site suitability report for proposed infrastructure development in the Ngor and Ouakam districts
	18 days
	1
	4,100,000
	4,100,000

	06
	Preparation of a comprehensive geological report, including maps, cross-sections, data tables, and recommendations
	10 days
	1
	2,750,000
	2,750,000

	07
	On-site supervision, client liaison, and weekly progress reporting throughout the project duration in Senegal Dakar
	118 days
	1
	1,200,000
	1,200,000

	08
	Mobile laboratory equipment rental, field vehicles (4x4), and logistical support for operations in and around Dakar
	118 days
	1
	3,600,000
	3,600,000


	Subtotal
	35,350,000 XOF

	Applicable VAT (18% – Senegal)
	6,363,000 XOF

	Grand Total
	41,713,000 XOF


3. Terms and Conditions
1. This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. Beyond this period, all rates and availability of the Geologist team are subject to revision.
1. Payment terms: 30% advance payment upon contract signature, 40% upon completion of fieldwork and laboratory analysis, and 30% upon delivery and acceptance of the final geological report.
1. All payments shall be made in West African CFA Francs (XOF) via bank transfer to the account of Atlas GeoConsulting SARL, Banque Atlantique, Dakar, Senegal.
1. The Geologist and all supporting personnel shall comply with all applicable laws and regulations of the Republic of Senegal, including environmental protection statutes and local municipal permits required for drilling and fieldwork in Dakar.
1. Intellectual property of all data, maps, and reports generated under this engagement shall vest in the Client upon full payment. Atlas GeoConsulting SARL retains the right to use anonymized data for academic publication with prior written consent.
1. Force majeure events, including but not limited to severe weather, civil unrest, or government-imposed restrictions in Senegal Dakar, shall suspend project timelines without penalty to either party.
1. Any dispute arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in Dakar, Senegal, in accordance with the rules of the CCI Dakar.
1. This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.
4. Acceptance and Authorization
By signing below, the Client acknowledges receipt of this Quotation Estimate and authorizes Atlas GeoConsulting SARL to proceed with the engagement of the Geologist team for the geological services described herein in Senegal Dakar, subject to the terms and conditions stated above.
For Atlas GeoConsulting SARL
Dr. Mamadou Fall
Lead Geologist / Managing Director
Signature & Date
For the Client
Dr. Awa Ndiaye
Director, Geological Surveys Division
Signature & Date
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