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Quotation Estimate
	Quotation Estimate No.
	QTE-2025-04782

	Date of Issue
	14 June 2025

	Valid Until
	14 July 2025 (30 calendar days)

	Prepared By
	Dr. Thandiwe Mokoena, BSc (Hons) Geology, MSc, PhD – Professional Geologist (SAAGM)

	Client
	Meridian Property Developers (Pty) Ltd, 88 Long Street, Cape Town, 8001, South Africa

	Project Location
	Table Mountain foothills, Southern Suburbs, Cape Town, Western Cape, South Africa

	Project Reference
	MPD-2025-CT-031 – Residential Development, 48 Units


1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is issued by Atlas Geological & Environmental Services (Pty) Ltd in response to the formal request from Meridian Property Developers (Pty) Ltd for the engagement of a qualified Professional Geologist to conduct comprehensive geological and geotechnical investigations for a proposed 48-unit residential development in the Southern Suburbs of Cape Town, South Africa. This Quotation Estimate outlines the full scope of geological services, associated costs, timelines, and terms of engagement. All pricing is quoted in South African Rand (ZAR) and is inclusive of Value Added Tax (VAT) at the current rate of 15% unless otherwise stated.
2. Scope of Work – Professional Geologist Services
The appointed Geologist will perform the following duties in accordance with the South African National Building Regulations (SANS 10400-F), the National Environmental Management Act (NEMA), and the guidelines set by the South African Association of Geologists and Mineralogists (SAAGM):
	Ref
	Description of Service
	Quantity
	Unit Rate (ZAR)
	Amount (ZAR)

	2.1
	Desktop geological study and review of existing geological maps, borehole data, and seismic hazard assessments for the Cape Town metropolitan area. Preparation of a preliminary geological risk report.
	1 lot
	R 18,500.00
	R 18,500.00

	2.2
	Site reconnaissance and geological mapping by a Professional Geologist. Field identification of rock types, structural features, fault lines, and potential landslide-prone zones along the Table Mountain foothill escarpment.
	3 days
	R 6,200.00
	R 18,600.00

	2.3
	Geotechnical borehole drilling and sampling (minimum 6 boreholes, 15 m depth each) to determine subsurface stratigraphy, groundwater levels, and bearing capacity. Includes laboratory testing of soil and rock samples.
	6 boreholes
	R 24,800.00
	R 148,800.00

	2.4
	Geohazard assessment including slope stability analysis, seismic microzonation, and evaluation of rockfall and debris flow potential specific to the Cape Town topography. Preparation of a Geohazard Risk Map.
	1 lot
	R 32,000.00
	R 32,000.00

	2.5
	Groundwater and hydrogeological investigation. Assessment of aquifer interaction, potential contamination pathways, and compliance with the National Water Act (Act 36 of 1998) as applicable in the Western Cape.
	1 lot
	R 21,500.00
	R 21,500.00

	2.6
	Compilation of the final Geological and Geotechnical Investigation Report (GGIR) in compliance with SANS 10400-F and the Western Cape Provincial Government planning requirements. Includes recommendations for foundation design, drainage, and slope protection.
	1 report
	R 28,000.00
	R 28,000.00

	2.7
	Two (2) on-site presentation sessions with the client's engineering and architectural teams in Cape Town to discuss findings, answer queries, and align on design implications.
	2 sessions
	R 4,500.00
	R 9,000.00

	2.8
	Travel, accommodation, and field logistics within the Cape Town metropolitan area and surrounding Table Mountain foothill zones.
	1 lot
	R 7,500.00
	R 7,500.00

	2.9
	Professional indemnity insurance and statutory compliance documentation for the duration of the engagement.
	1 lot
	R 3,200.00
	R 3,200.00

	Subtotal (excl. VAT)
	R 287,100.00

	VAT @ 15%
	R 43,065.00

	Total Quotation Estimate (incl. VAT)
	R 330,165.00


3. Project Timeline
The Professional Geologist will mobilise within five (5) business days of receiving a signed acceptance of this Quotation Estimate. The full scope of geological investigation in South Africa Cape Town is expected to be completed within a period of eight (8) to ten (10) weeks from the date of mobilisation, subject to weather conditions, access permissions, and laboratory turnaround times. A detailed Gantt chart will be provided upon contract commencement.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, all rates are subject to revision based on prevailing market conditions in South Africa.
1. Payment terms: 40% deposit upon signing of the service agreement; 40% upon submission of the draft Geological and Geotechnical Investigation Report; 20% upon delivery of the final report and completion of all presentation sessions.
1. All invoices are payable within fourteen (14) calendar days of the date of invoice. Late payments will attract interest at the rate of 1.5% per month in accordance with the National Credit Act.
1. The Geologist shall comply with all applicable South African legislation, including the National Environmental Management Act (NEMA), the National Water Act, the Mineral and Petroleum Resources Development Act (MPRDA), and the Western Cape Provincial spatial planning by-laws.
1. Any work outside the scope defined in Section 2 of this Quotation Estimate will be quoted separately and requires written approval from the client before commencement.
1. The client shall provide reasonable access to the site in Cape Town, South Africa, and shall obtain all necessary municipal and provincial permits prior to the Geologist's mobilisation.
1. Confidentiality: All geological data, reports, and findings remain the intellectual property of the client upon full payment. The Geologist shall not disclose project details to third parties without written consent.
1. Disputes arising from this Quotation Estimate or the resulting service agreement shall be resolved in the courts of competent jurisdiction in Cape Town, Western Cape, South Africa.
1. This Quotation Estimate does not constitute a binding contract until both parties have signed and returned the acceptance section below.
5. Acceptance
By signing below, the client acknowledges and accepts this Quotation Estimate for the engagement of a Professional Geologist for the geological and geotechnical investigation services described herein, to be carried out in South Africa Cape Town, under the terms and conditions set out above.
For and on behalf of the Client:
Meridian Property Developers (Pty) Ltd

Name: ______________________________
Designation: ______________________________
Signature: ______________________________
Date: ______________________________
For and on behalf of the Geologist / Service Provider:
Atlas Geological & Environmental Services (Pty) Ltd

Name: Dr. Thandiwe Mokoena
Designation: Lead Professional Geologist
Signature: ______________________________
Date: ______________________________
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