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1. Client Information
	Client Name:
	Ministry of Irrigation and Water Resources, Republic of Sudan

	Project Reference:
	MWRI-2025-Hydro-Geological Survey – Khartoum North Basin

	Point of Contact:
	Eng. Ahmed El-Tahir, Director of Hydrological Studies

	Address:
	Ministry Complex, Al-Muruj, Sudan Khartoum


2. Scope of Work – Geologist Services in Sudan Khartoum
This Quotation Estimate is prepared by Nile Basin Geological & Environmental Consultants to provide comprehensive professional services rendered by a licensed Geologist for the hydro-geological survey and environmental assessment of the Khartoum North Basin. All fieldwork, laboratory analysis, and reporting will be conducted within the administrative boundaries of Sudan Khartoum, in full compliance with the Sudanese Geological Survey Act (2012) and the Ministry of Environment and Forestry regulations.
The appointed Geologist holds a Master of Science in Applied Geology from the University of Khartoum and possesses over twelve (12) years of field experience in sedimentary basin mapping, groundwater resource assessment, and geological hazard evaluation across the Nile Corridor. The Geologist is registered with the Sudanese Council of Professional Engineers and Geologists (SCPEG) under License No. SCPEG-2013-0891.
3. Itemized Cost Breakdown
	No.
	Description of Service
	Duration
	Unit
	Amount (Sudanese Pounds – SDG)

	1
	Professional fee – Senior Geologist (field supervision, site inspection, and geological mapping of the Khartoum North Basin)
	30 days
	Per day
	45,000 × 30 = 1,350,000

	2
	Geological field survey and borehole logging (minimum 12 boreholes across Sudan Khartoum district)
	15 days
	Per borehole
	85,000 × 12 = 1,020,000

	3
	Rock core sampling and laboratory petrographic analysis (conducted at University of Khartoum Geology Lab)
	10 days
	Per sample set
	32,000 × 12 = 384,000

	4
	Groundwater hydro-geological assessment and aquifer characterization report
	20 days
	Lump sum
	750,000

	5
	Geological hazard and landslide risk mapping for the Omdurman escarpment area, Sudan Khartoum
	12 days
	Lump sum
	520,000

	6
	GIS-based geological database creation and digital map production (scale 1:25,000)
	10 days
	Lump sum
	380,000

	7
	Final technical report, executive summary, and two (2) hard-bound copies for the Ministry
	7 days
	Lump sum
	120,000

	8
	Travel, local transport, and field logistics within Sudan Khartoum (4×4 vehicle, fuel, and accommodation for the Geologist team)
	45 days
	Per day
	18,000 × 45 = 810,000

	9
	Permits, regulatory filings, and Sudanese Geological Survey coordination fees
	—
	Lump sum
	95,000

	Subtotal
	5,429,000 SDG

	VAT (10%)
	542,900 SDG

	TOTAL AMOUNT DUE
	5,971,900 SDG


Note: This Quotation Estimate is denominated in Sudanese Pounds (SDG). In the event of significant currency fluctuation exceeding 15% between the date of issue and the date of payment, the parties agree to renegotiate the total amount in good faith. All rates are inclusive of the Geologist's professional liability insurance as mandated by SCPEG for operations within Sudan Khartoum.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, all rates and availability of the Geologist are subject to reconfirmation in writing.
1. Payment terms: 30% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of all fieldwork in Sudan Khartoum; and 30% upon delivery and acceptance of the final geological report.
1. The Geologist shall submit a weekly progress report to the client's designated point of contact every Friday, detailing field activities, borehole status, and any geological anomalies observed in the Sudan Khartoum study area.
1. All geological data, core samples, and digital maps produced under this engagement shall become the property of the client upon full payment. The Geologist retains the right to publish anonymized findings in peer-reviewed journals with prior written consent from the Ministry.
1. Force majeure: Delays caused by seasonal flooding of the Nile in Sudan Khartoum, civil unrest, or government-imposed restrictions shall extend the project timeline proportionally without penalty to either party.
1. Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation, failing which they shall be referred to the Sudanese Arbitration Centre in Khartoum in accordance with the Sudanese Arbitration Act (2005).
1. The Geologist and all supporting field personnel shall comply with all environmental, health, and safety regulations applicable to geological fieldwork in Sudan Khartoum, including proper disposal of drilling fluids and core waste.
5. Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for the geological services described herein, to be performed by the designated Geologist and team within the Sudan Khartoum project area.
For Nile Basin Geological & Environmental Consultants
Dr. Fatima El-Siddig, Lead Geologist
SCPEG License No. SCPEG-2013-0891
Signature & Date: _________________________
For the Client (Ministry of Irrigation & Water Resources)
Eng. Ahmed El-Tahir, Director
Sudan Khartoum
Signature & Date: _________________________
This Quotation Estimate (Ref: QTE-2025-KRT-0347) is issued by Nile Basin Geological & Environmental Consultants for geological services in Sudan Khartoum. This document is confidential and intended solely for the named client. Unauthorized reproduction or distribution is prohibited under Sudanese commercial law.
Page 1 of 1 | Generated: 14 June 2025
