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1. Purpose of This Quotation Estimate
This Quotation Estimate is issued by Sierra Pacific Geological Consulting, Inc. to Meridian Development Partners LLC in connection with the engagement of a licensed Geologist to perform comprehensive geological site investigation, subsurface characterization, and geotechnical risk assessment for a proposed mixed-use development project located in the downtown corridor of United States Los Angeles, California. This document outlines the scope of professional services, associated costs, project timeline, and contractual terms governing the engagement. All pricing presented herein is firm for the validity period stated above and is subject to the terms and conditions detailed in Section 6.
2. Scope of Geologist Services
The licensed Geologist assigned to this project will deliver the following professional services within the United States Los Angeles metropolitan area:
· Desktop Geological Review: Compilation and analysis of existing geological, geophysical, and hydrogeological data for the project parcel, including USGS seismic hazard maps, LA County geological surveys, and historical borehole records relevant to the Los Angeles Basin sedimentary formations.
· Field Geomorphological Survey: On-site mapping of surface geology, identification of fault trace exposures, assessment of slope stability along the western boundary of the parcel, and documentation of any visible karst or alluvial channel features characteristic of the Los Angeles River floodplain.
· Subsurface Investigation Oversight: Supervision of a minimum of six (6) rotary borehole penetrations to a depth of 150 feet below ground surface, including core logging, Standard Penetration Test (SPT) execution, and collection of undisturbed soil and rock samples for laboratory classification.
· Seismic and Liquefaction Assessment: Evaluation of site-specific seismic response parameters in accordance with the California Building Code (CBC) Chapter 16, including determination of Site Class, Vs30 values, and liquefaction susceptibility for the saturated alluvial deposits prevalent in the United States Los Angeles area.
· Geological Hazard Report: Preparation of a comprehensive narrative report addressing potential geological hazards including but not limited to seismic ground shaking, liquefaction, lateral spreading, differential settlement, and groundwater contamination risks specific to the project location.
· Regulatory Compliance Review: Verification of compliance with Los Angeles County Department of Public Works geotechnical requirements, City of Los Angeles Building and Safety Department permit prerequisites, and any applicable California Geological Survey (CGS) special study area designations.
· Client Presentation and Q&A: A minimum of two (2) on-site or virtual presentation sessions with the project team to review findings, answer technical questions, and recommend mitigation strategies.
3. Project Timeline
The Geologist engagement is anticipated to span approximately eight (8) calendar weeks from the date of contract execution. Fieldwork in the United States Los Angeles site is scheduled for weeks three through five, with laboratory analysis and report compilation occurring in weeks six through eight. A preliminary findings briefing will be provided to the client at the conclusion of week five.
4. Quotation Estimate — Itemized Pricing
	Line Item
	Description
	Unit
	Qty
	Unit Rate (USD)
	Amount (USD)

	1.0
	Desktop geological review and data compilation
	Lump Sum
	1
	$4,800.00
	$4,800.00

	2.0
	Field geomorphological survey and mapping (Geologist on-site)
	Day
	3
	$1,250.00
	$3,750.00

	3.0
	Subsurface investigation oversight — borehole supervision
	Borehole
	6
	$2,100.00
	$12,600.00

	4.0
	Seismic and liquefaction site assessment (CBC Ch. 16)
	Lump Sum
	1
	$6,500.00
	$6,500.00

	5.0
	Geological hazard report preparation and QA/QC
	Lump Sum
	1
	$5,200.00
	$5,200.00

	6.0
	Regulatory compliance review — LA County / City of LA
	Lump Sum
	1
	$2,800.00
	$2,800.00

	7.0
	Client presentation sessions (2 sessions, up to 3 hrs each)
	Session
	2
	$950.00
	$1,900.00

	8.0
	Travel, mobilization, and local transportation within Los Angeles
	Lump Sum
	1
	$1,450.00
	$1,450.00

	9.0
	Contingency allowance (10% of subtotal)
	Lump Sum
	1
	$3,895.00
	$3,895.00

	TOTAL ESTIMATED COST (USD)
	$42,895.00


* All amounts are in United States Dollars (USD). Applicable California state sales tax and Los Angeles County local taxes, if any, will be added at the prevailing rate. This Quotation Estimate does not include third-party laboratory testing fees, which are estimated separately at approximately $8,200.00 and will be billed directly by the contracted laboratory.
5. Assumptions and Exclusions
This Quotation Estimate assumes unrestricted site access during normal business hours (Monday through Friday, 07:00 to 17:00) at the United States Los Angeles project location. The estimate excludes any additional boreholes beyond the six (6) specified, environmental sampling, geophysical survey methods (e.g., seismic refraction, electrical resistivity tomography) unless separately requested, and any remediation design work. Should the Geologist encounter unforeseen subsurface conditions that materially alter the scope, a supplemental quotation will be issued prior to any additional work commencing.
6. Terms and Conditions
6.1 Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Upon expiration, pricing may be adjusted to reflect current market rates for professional Geologist services in the United States Los Angeles region.
6.2 Payment Schedule: 30% upon execution of the professional services agreement; 40% upon completion of fieldwork; 30% upon delivery of the final Geological Hazard Report. Invoices are payable net thirty (30) days from date of receipt.
6.3 Professional Liability: The Geologist services are performed in accordance with the standard of care expected of a licensed professional geologist in the State of California. Liability is limited to the total fees paid under this engagement.
6.4 Intellectual Property: All reports, data, and deliverables produced under this engagement become the property of the client upon full payment. The consulting firm retains the right to reference the project in professional portfolios with client consent.
6.5 Governing Law: This agreement shall be governed by the laws of the State of California. Any disputes shall be resolved through binding arbitration in Los Angeles County, United States.
6.6 Cancellation: Either party may terminate the engagement with fourteen (14) days written notice. In the event of client-initiated cancellation, fees for work completed through the termination date, plus a 15% administrative fee, shall be due.
7. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein for the engagement of a professional Geologist for the project located in United States Los Angeles, California.
For Sierra Pacific Geological Consulting, Inc.
Dr. Elena Vasquez, P.G.
Principal Geologist
CA License No. C-14827
Date: ______________________
For Meridian Development Partners LLC
David Chen
Project Director
Date: ______________________
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