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1. Client Information
	Client Name:
	Golden Gate Development Partners LLC

	Project Address:
	2847 Mission Street, San Francisco, California 94110, United States

	Contact Person:
	Mr. David Chen, Senior Project Manager

	Project Reference:
	GGDP-2025-Mission-Residential-Tower


2. Project Description and Scope of Work
This Quotation Estimate is issued by Bay Area Geological Consultants, Inc. to provide comprehensive geological and geotechnical investigation services for the proposed 32-story residential and commercial development located in the Mission District of United States San Francisco. The project site is situated within the San Francisco Bay Area seismic zone, adjacent to the historic Mission Fault trace, and within the influence of the San Andreas Fault system. Given the unique geological conditions of United States San Francisco, including the presence of Bay Mud deposits, variable bedrock depth, and elevated liquefaction potential, a thorough and experienced Geologist is essential to ensure the structural integrity and long-term safety of the proposed development.
The lead Geologist assigned to this project, Dr. Elena Vasquez, holds a Doctorate in Structural Geology from the University of California, Berkeley, and possesses over twenty-two years of field experience specifically within the United States San Francisco metropolitan area. Her expertise encompasses fault mapping, seismic hazard assessment, liquefaction analysis, and foundation engineering in the complex alluvial and volcanic terrain characteristic of the San Francisco Peninsula and surrounding regions.
3. Itemized Services and Costs
	Item No.
	Description of Service
	Unit
	Qty
	Unit Rate (USD)
	Amount (USD)

	3.1
	Desktop geological review and literature survey of the San Francisco Bay Area seismic and stratigraphic records
	Lot
	1
	$4,800.00
	$4,800.00

	3.2
	Field reconnaissance and surface geological mapping by a licensed Geologist (including fault trace identification and soil classification)
	Day
	5
	$1,250.00
	$6,250.00

	3.3
	Geotechnical borehole drilling and sampling (up to 120 feet depth, 8 boreholes) to characterize Bay Mud, alluvial deposits, and Franciscan Complex bedrock
	Borehole
	8
	$3,400.00
	$27,200.00

	3.4
	Laboratory geotechnical testing (SPT, CPT, triaxial, consolidation, and shear wave velocity tests)
	Lot
	1
	$12,600.00
	$12,600.00

	3.5
	Seismic site characterization and liquefaction potential assessment per ASCE 7-22 and San Francisco Building Code requirements
	Lot
	1
	$8,900.00
	$8,900.00

	3.6
	Fault proximity analysis and paleoseismic trenching (2 trenches, 40 ft length each) to determine active faulting within 1,000 ft of the site
	Trench
	2
	$7,800.00
	$15,600.00

	3.7
	Groundwater investigation and dewatering risk assessment for the Mission District aquifer system
	Lot
	1
	$5,400.00
	$5,400.00

	3.8
	Preparation of the final Geotechnical and Geological Investigation Report (GGR) including foundation recommendations, slope stability analysis, and environmental geology considerations
	Lot
	1
	$9,200.00
	$9,200.00

	3.9
	Two (2) on-site review meetings with the client's structural engineering team and the San Francisco Department of Building Inspection (SFSBI)
	Meeting
	2
	$1,100.00
	$2,200.00

	3.10
	Project management, scheduling, and coordination of all field and laboratory activities
	Lot
	1
	$3,500.00
	$3,500.00

	Subtotal
	$95,650.00

	Applicable Sales and Use Tax (8.63% – San Francisco, CA)
	$8,254.59

	TOTAL ESTIMATED COST
	$103,904.59


4. Terms and Conditions
· Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, all rates and availability of the assigned Geologist are subject to revision.
· Payment Schedule: 30% upon execution of the contract, 40% upon completion of all fieldwork (drilling, trenching, and sampling), and 30% upon delivery of the final Geotechnical and Geological Investigation Report.
· Scope Limitations: This Quotation Estimate covers the geological and geotechnical investigation as described in Section 3. It does not include structural design, environmental impact assessment (CEQA), or remediation of any contaminated soils that may be encountered.
· Regulatory Compliance: All fieldwork will be conducted in compliance with the San Francisco Building Code, the California Geological Commission (CGC) regulations, and the U.S. Army Corps of Engineers (USACE) permits where applicable within the United States San Francisco jurisdiction.
· Access and Safety: The client shall provide safe and unrestricted access to the project site. All field personnel, including the lead Geologist, will comply with OSHA standards and San Francisco municipal safety ordinances.
· Change Orders: Any additional work beyond the scope defined in this Quotation Estimate will be subject to a written change order approved by both parties prior to commencement.
· Confidentiality: All geological data, borehole logs, and reports produced under this engagement are the proprietary property of the client and shall not be disclosed to third parties without written consent.
· Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the State of California, United States, with jurisdiction in the Superior Court of San Francisco County.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the geological services to be performed in United States San Francisco by the designated Geologist and supporting team.
For Bay Area Geological Consultants, Inc.
Dr. Elena Vasquez, P.G. (PE) – Lead Geologist
Signature / Date
For Golden Gate Development Partners LLC
Mr. David Chen – Authorized Representative
Signature / Date
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