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1. Executive Summary
This Quotation Estimate is formally issued by CreativeEdge Design Studio Co., Ltd. to Beijing Horizon Technology Group Co., Ltd. for the engagement of a dedicated Graphic Designer to deliver a full-spectrum brand identity and marketing collateral package. The scope of work outlined herein reflects the specific requirements discussed during our initial consultation held on May 28, 2025, at our studio premises in China Beijing. All pricing, deliverables, and timelines presented in this Quotation Estimate are based on the project parameters agreed upon by both parties and are subject to the terms and conditions stated in Section 6.
2. Scope of Work — Graphic Designer Services
The assigned Graphic Designer (Senior Level, 8+ years of experience in corporate branding and digital media) will be responsible for the following deliverables as part of this engagement in China Beijing:
· Brand Identity System: Design and development of a complete logo suite (primary, secondary, monochrome, and app icon variants), brand color palette, typography system, and brand usage guidelines document (minimum 40 pages).
· Corporate Stationery: Business cards (front and back), letterhead, envelope designs (DL and C5), and presentation folder templates.
· Digital Marketing Assets: Social media templates (WeChat, Weibo, Douyin, and LinkedIn), email newsletter headers, and digital banner advertisements in three standard sizes.
· Print Collateral: Company brochure (16-page, A4), product catalog cover and interior layout (24 pages), and trade show booth graphics (3m x 3m backdrop and 2m x 1m counter front).
· Presentation Deck: A 30-slide corporate presentation template in PowerPoint and Keynote formats, fully aligned with the new brand identity.
· Revisions: Up to three (3) rounds of revisions per deliverable category are included in this Quotation Estimate. Additional revision cycles will be billed at the hourly rate specified in Section 4.
3. Project Timeline
	Phase
	Deliverable
	Duration
	Target Completion

	Phase 1
	Brand Identity System & Guidelines
	3 weeks
	July 4, 2025

	Phase 2
	Corporate Stationery & Digital Assets
	2 weeks
	July 18, 2025

	Phase 3
	Print Collateral & Trade Show Graphics
	3 weeks
	August 8, 2025

	Phase 4
	Presentation Deck & Final Handover
	1 week
	August 15, 2025


4. Itemized Cost Breakdown
	Item No.
	Description
	Unit
	Qty
	Unit Price (CNY)
	Subtotal (CNY)

	01
	Brand Identity System Design (Logo, Colors, Typography, Guidelines)
	Project
	1
	48,000
	48,000

	02
	Corporate Stationery Design Package
	Package
	1
	12,500
	12,500

	03
	Digital Marketing Asset Templates (6 platforms)
	Package
	1
	18,000
	18,000

	04
	Print Collateral (Brochure, Catalog, Trade Show Graphics)
	Package
	1
	32,000
	32,000

	05
	Corporate Presentation Template (30 slides)
	Project
	1
	9,500
	9,500

	06
	Additional Revision Cycles (beyond included 3 rounds)
	Hour
	10
	850
	8,500

	07
	File Delivery & Source File Licensing (AI, PSD, INDD, PPT)
	Project
	1
	5,000
	5,000

	Subtotal
	133,500

	VAT (6% — Applicable in China Beijing)
	8,010

	TOTAL AMOUNT DUE (CNY)
	141,510


* All prices are quoted in Chinese Yuan (CNY). The total of CNY 141,510 is equivalent to approximately USD 19,480 at the exchange rate of 7.26 CNY/USD as of June 12, 2025. Final settlement shall be made in CNY via bank transfer to the account specified in Section 6.
5. Payment Schedule
	Milestone
	Percentage
	Amount (CNY)
	Due Date

	Upon acceptance of this Quotation Estimate
	40%
	56,604
	Within 5 business days of signing

	Upon approval of Phase 1 deliverables
	30%
	42,453
	Within 5 business days of approval

	Upon final delivery and handover
	30%
	42,453
	Within 10 business days of handover


6. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Should the client wish to proceed after the validity period, a revised Quotation Estimate reflecting any market adjustments will be issued.
1. All intellectual property rights for the final approved deliverables shall transfer to the client upon full payment of the total amount specified in this Quotation Estimate. Until full payment is received, all work-in-progress and source files remain the property of CreativeEdge Design Studio Co., Ltd.
1. The Graphic Designer assigned to this project will work from our studio in China Beijing and will be available for in-person meetings at the client's Haidian District office up to two (2) times per week, or via video conference as mutually agreed.
1. Any changes to the scope of work beyond what is described in Section 2 will require a written change order signed by both parties. Additional work will be billed at the Graphic Designer's hourly rate of CNY 850 per hour.
1. Payment is due via bank transfer to: CreativeEdge Design Studio Co., Ltd., Bank of China, Chaoyang Branch, China Beijing. Account No.: 1100 6888 0000 1234 567. SWIFT: BKCHCNBJ.
1. Both parties agree that any disputes arising from this Quotation Estimate shall be resolved through amicable negotiation. In the event of unresolved disputes, arbitration shall be conducted by the Beijing Arbitration Commission in accordance with its rules, and the governing law shall be the laws of the People's Republic of China.
1. This Quotation Estimate constitutes the entire agreement between the parties regarding the Graphic Designer services described herein and supersedes all prior discussions, proposals, or understandings, whether written or oral.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during the course of this project, in compliance with the Data Security Law of the People's Republic of China.
7. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, scope, and pricing outlined in this Quotation Estimate for the Graphic Designer services to be performed in China Beijing.
For: CreativeEdge Design Studio Co., Ltd.
Name: Ms. Li Wei
Title: Senior Account Manager
Date: ____________________
For: Beijing Horizon Technology Group Co., Ltd.
Name: ____________________
Title: ____________________
Date: ____________________
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