Quotation Estimate - Industrial Engineer Services - Brazil Brasília
Engenaria Industrial & Consultoria Ltda.
Av. Paulista, 1578 – Bela Vista, São Paulo/SP – CEP 01310-300
CNPJ: 12.345.678/0001-90 | Tel: +55 (61) 3344-5566
Email: contato@engindustrialconsultoria.com.br
Serving clients across Brazil Brasília and the Federal District
QUOTATION ESTIMATE
Professional Services – Industrial Engineering & Process Optimization
	Quotation Estimate No.:
	QE-2025-BSB-0047
	Date of Issue:
	15 June 2025

	Client:
	Indústrias Metalmecânicas do Centro-Oeste S.A.
	Client Address:
	SHIN Q. 7, Bloco B, Lote 12 – Brasília/DF – CEP 70390-070

	Project Location:
	Industrial Park – Setor Industrial Norte, Brazil Brasília, Federal District

	Prepared By:
	Eng. Ricardo Almeida – CREA/DF 123456-D
	Validity Period:
	30 calendar days from date of issue


1. Scope of Work & Description
This Quotation Estimate is issued by Engenaria Industrial & Consultoria Ltda. to provide comprehensive professional services rendered by a certified Industrial Engineer for the client's manufacturing facility located in Brazil Brasília, Federal District. The scope encompasses a full operational audit, process re-engineering, lean manufacturing implementation, and workforce productivity analysis for the client's metalworking and assembly lines. The Industrial Engineer assigned to this project holds a bachelor's degree in Industrial Engineering from the University of Brasília (UnB), a master's degree in Operations Research, and is registered with the Federal Council of Engineering and Agronomy (CREA/DF). All services will be executed on-site at the client's premises in Brazil Brasília, with supplementary remote analysis and reporting conducted from our São Paulo headquarters.
The engagement is structured to deliver measurable improvements in throughput, reduction of cycle times, minimization of waste, and optimization of resource allocation. The Industrial Engineer will conduct time-and-motion studies, value stream mapping, statistical process control implementation, and ergonomic assessments in full compliance with Brazilian labor regulations (CLT) and occupational safety standards (NR-17, NR-12). This Quotation Estimate reflects all professional fees, travel expenses within the Federal District, and technical deliverables as itemized below.
2. Itemized Cost Breakdown
	Item
	Description of Service
	Quantity
	Unit Price (BRL)
	Subtotal (BRL)
	Duration

	01
	Initial operational audit and diagnostic assessment of all production lines at the Brazil Brasília facility. Includes data collection, observation, and preliminary findings report.
	1 lot
	R$ 18,500.00
	R$ 18,500.00
	5 business days

	02
	Value Stream Mapping (VSM) and process flow analysis for three primary assembly lines. Delivered as a detailed technical report with bottleneck identification and improvement recommendations.
	3 lines
	R$ 9,200.00
	R$ 27,600.00
	10 business days

	03
	Lean Manufacturing implementation plan including 5S methodology deployment, Kanban system design, and Just-in-Time inventory optimization for the Brazil Brasília warehouse and production floor.
	1 lot
	R$ 32,000.00
	R$ 32,000.00
	20 business days

	04
	Workforce productivity study and time-and-motion analysis. The Industrial Engineer will perform stop-watch studies, establish standard work procedures, and develop a balanced production schedule.
	45 operators
	R$ 380.00
	R$ 17,100.00
	8 business days

	05
	Ergonomic risk assessment and workstation redesign proposal in compliance with NR-17. Includes anthropometric data collection, risk classification, and corrective action plan for the Brazil Brasília plant.
	1 lot
	R$ 14,800.00
	R$ 14,800.00
	7 business days

	06
	Statistical Process Control (SPC) system design and training. The Industrial Engineer will develop control charts, capability indices (Cp, Cpk), and train 12 quality technicians on implementation.
	1 lot
	R$ 22,400.00
	R$ 22,400.00
	12 business days

	07
	Final comprehensive report, executive presentation, and 90-day post-implementation follow-up support (remote and on-site visits to Brazil Brasília).
	1 lot
	R$ 16,000.00
	R$ 16,000.00
	90 days

	08
	Travel, lodging, and per diem expenses for the Industrial Engineer and support team during on-site work in Brazil Brasília (Federal District). Estimated 35 on-site days total.
	35 days
	R$ 850.00
	R$ 29,750.00
	Project duration



	Subtotal:
	R$ 178,150.00

	Applicable taxes (ISS – Brasília/DF – 5%):
	R$ 8,907.50

	TOTAL ESTIMATED COST:
	R$ 187,057.50


3. Terms and Conditions
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After this period, prices and availability of the Industrial Engineer may be subject to revision.
· Payment terms: 30% advance upon contract signing, 40% upon delivery of the mid-project report, and 30% upon final acceptance of all deliverables. Payments shall be made via bank transfer (TED/PIX) to the account specified in the service contract.
· All services will be performed in strict compliance with Brazilian legislation, including the Civil Code (Law 10.406/2002), the CLT, and applicable Federal District regulations governing professional engineering services in Brazil Brasília.
· The Industrial Engineer shall maintain full confidentiality regarding all proprietary data, production processes, and operational information of the client. A Non-Disclosure Agreement (NDA) will be executed prior to the commencement of work.
· Any scope changes, additional work requests, or extensions beyond the originally defined parameters will be subject to a supplementary Quotation Estimate and written approval by both parties.
· The project timeline assumes full access to production areas, personnel, and historical data by the client. Delays caused by client-side unavailability may extend the schedule without additional cost to the client, but will not extend the validity of this Quotation Estimate.
· Intellectual property of all reports, methodologies, and deliverables produced under this engagement shall be transferred to the client upon full payment.
· Disputes arising from this Quotation Estimate or the subsequent service contract shall be resolved by the competent courts of Brazil Brasília, Federal District, Brazil.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Engenaria Industrial & Consultoria Ltda. to proceed with the engagement of the Industrial Engineer and the execution of all services described herein at the client's facility in Brazil Brasília, under the terms and conditions set forth in this document.
Eng. Ricardo Almeida
Industrial Engineer – CREA/DF 123456-D
Engenaria Industrial & Consultoria Ltda.
Date: _______________
Client Representative
Indústrias Metalmecânicas do Centro-Oeste S.A.
Name / CNPJ / Position: _______________
Date: _______________
This Quotation Estimate document was generated by Engenaria Industrial & Consultoria Ltda. for professional services rendered by an Industrial Engineer in Brazil Brasília, Federal District. Document reference: QE-2025-BSB-0047. This document does not constitute a binding contract until countersigned by both parties and a formal Service Agreement is executed.
