Quotation Estimate - Industrial Engineer Services - Germany Munich
ProTech Engineering Solutions GmbH
Industriestraße 42, 80992 Munich, Germany
Phone: +49 89 5556 7890 | Email: quotations@protech-engineering.de
VAT ID: DE 312 456 789 | HRB 123456 Munich District Court
Quotation Estimate
	Quotation Estimate No.
	QTE-2025-MUC-00847

	Date of Issue
	14 June 2025

	Valid Until
	14 July 2025 (30 calendar days)

	Prepared For
	Bavarian Manufacturing Group AG, Am Hauptbahnhof 15, 80339 Munich, Germany

	Project Reference
	Production Line Optimization – Plant 3, Munich

	Prepared By
	Dr. Markus Weber, Senior Industrial Engineer, ProTech Engineering Solutions GmbH


1. Scope of Work – Industrial Engineer Services in Germany Munich
This Quotation Estimate is issued by ProTech Engineering Solutions GmbH to provide a comprehensive and itemized cost breakdown for the engagement of a qualified Industrial Engineer to deliver process optimization, production line analysis, and operational efficiency consulting services at the client's manufacturing facility located in Germany Munich. The scope of work encompasses a full-cycle assessment of the existing production workflows, identification of bottlenecks, implementation of lean manufacturing principles, and the development of a sustainable continuous improvement roadmap tailored specifically to the operational environment of Germany Munich.
The Industrial Engineer assigned to this project will operate on-site at the client's premises in Munich, Bavaria, for the duration of the engagement. All deliverables, reports, and technical documentation will be produced in accordance with German industrial standards (DIN/ISO) and will be submitted in both German and English to ensure full compliance with local regulatory requirements in Germany Munich.
2. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (EUR)
	Amount (EUR)

	01
	Initial site assessment and process mapping by the Industrial Engineer at the Munich production facility
	5 working days
	1,250.00
	6,250.00

	02
	Time-and-motion study, workflow analysis, and bottleneck identification across all production lines
	10 working days
	1,250.00
	12,500.00

	03
	Design and implementation of lean manufacturing and Six Sigma improvement strategies
	15 working days
	1,400.00
	21,000.00

	04
	Development of standardized operating procedures (SOPs) and training materials for plant personnel in Germany Munich
	8 working days
	1,100.00
	8,800.00

	05
	Simulation modeling and capacity planning using industrial engineering software (FlexSim / AnyLogic)
	12 working days
	1,350.00
	16,200.00

	06
	On-site supervision, progress reporting, and stakeholder coordination during implementation phase
	20 working days
	1,200.00
	24,000.00

	07
	Final project documentation, performance audit, and handover report to client management
	5 working days
	1,300.00
	6,500.00

	08
	Travel, accommodation, and local transportation within Germany Munich and surrounding districts
	75 working days
	85.00
	6,375.00

	09
	Software licenses, specialized tools, and technical reference materials
	1 lot
	4,500.00
	4,500.00



	Subtotal
	106,125.00 EUR

	VAT (19% – German Standard Rate)
	20,163.75 EUR

	Grand Total (Quotation Estimate)
	126,288.75 EUR


3. Terms and Conditions
3.1 Validity of This Quotation Estimate
This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Should the client wish to proceed after the expiry date, a revised Quotation Estimate reflecting current market rates for Industrial Engineer services in Germany Munich will be issued.
3.2 Payment Terms
Payment shall be made in three equal installments: 40% upon contract signing, 35% upon completion of the mid-project milestone (Item 05), and 25% upon final delivery and acceptance of all documentation. All payments are due within fourteen (14) days of invoice date via bank transfer to the account of ProTech Engineering Solutions GmbH, Munich, Germany.
3.3 Scope and Change Orders
Any modification to the scope of work beyond what is described in this Quotation Estimate must be agreed upon in writing by both parties. Additional Industrial Engineer hours or extended engagement in Germany Munich will be billed at the applicable hourly rate stated herein.
3.4 Confidentiality and Data Protection
All project data, production metrics, and proprietary information shared during the engagement in Germany Munich shall be treated as strictly confidential. ProTech Engineering Solutions GmbH complies fully with the EU General Data Protection Regulation (GDPR) and German Federal Data Protection Act (BDSG).
3.5 Liability and Insurance
The Industrial Engineer and ProTech Engineering Solutions GmbH shall maintain professional liability insurance with a minimum coverage of 2,000,000 EUR throughout the duration of the project. Liability is limited to the total value of this Quotation Estimate.
3.6 Governing Law
This Quotation Estimate and any resulting contract shall be governed by and interpreted in accordance with the laws of the Federal Republic of Germany. Any disputes shall be subject to the exclusive jurisdiction of the competent courts in Munich, Germany.
For and on behalf of ProTech Engineering Solutions GmbH
Dr. Markus Weber
Senior Industrial Engineer / Managing Director
Date: ______________________
Accepted by the Client – Bavarian Manufacturing Group AG

Authorized Signatory
Date: ______________________
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