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QUOTATION ESTIMATE
Professional Industrial Engineer Services — Iran Tehran
Ref: QTE-IRN-TEH-2025-0417 | Currency: USD (US Dollar)
Date of Issue: 15 June 2025
Valid Until: 15 September 2025
Quotation Estimate No.: QTE-IRN-TEH-2025-0417
Prepared By: Engineering & Process Solutions Co.
Location: Valiasr Street, Tehran, Iran
Contact: +98-21-8876-5432
1. PARTIES INVOLVED
Service Provider
Company: Engineering & Process Solutions Co.
Address: No. 42, Valiasr Street, Enghelab Square, Tehran, Iran
License No.: IR-ENG-2019-00847
Representative: Mr. Amir Hosseini, Senior Industrial Engineer
Client / Recipient
Company: [Client Company Name]
Address: [Client Address], Tehran, Iran
Project Site: Industrial Zone, Tehran, Iran
Contact Person: [Name & Title]
2. SCOPE OF SERVICES — INDUSTRIAL ENGINEER ENGAGEMENT
This Quotation Estimate is issued by Engineering & Process Solutions Co. to provide a comprehensive and itemized cost breakdown for the engagement of a qualified Industrial Engineer to deliver process optimization, production line analysis, and operational improvement services at the client's manufacturing facility located in Iran Tehran. The Industrial Engineer will be responsible for conducting time-and-motion studies, workflow redesign, quality control system implementation, and capacity planning across all production departments. All services described in this Quotation Estimate are tailored specifically to the regulatory, logistical, and industrial environment of Iran Tehran, ensuring full compliance with local labor standards and industrial safety codes.
3. DETAILED COST BREAKDOWN
	No.
	Description of Service
	Duration
	Rate (USD)
	Amount (USD)
	Remarks

	1
	Initial site assessment and process mapping by the Industrial Engineer at the Tehran facility
	5 days
	$180/day
	$900.00
	On-site, Iran Tehran

	2
	Time-and-motion study and work measurement for 3 production lines
	10 days
	$200/day
	$2,000.00
	Includes data collection & analysis

	3
	Workflow redesign and layout optimization plan
	7 days
	$220/day
	$1,540.00
	Deliverable: CAD layout drawings

	4
	Quality control system design and SPC implementation
	8 days
	$210/day
	$1,680.00
	Aligned with ISO 9001 standards

	5
	Capacity planning and bottleneck analysis report
	5 days
	$190/day
	$950.00
	Written report in English & Persian

	6
	Staff training sessions on lean manufacturing principles (4 sessions)
	4 days
	$250/day
	$1,000.00
	Up to 25 participants per session

	7
	Follow-up monitoring and performance review (post-implementation)
	5 days
	$170/day
	$850.00
	Within 60 days of completion

	8
	Travel, accommodation, and local transportation within Iran Tehran
	44 days
	$60/day
	$2,640.00
	Per diem allowance

	9
	Project management coordination and reporting
	44 days
	$40/day
	$1,760.00
	Weekly progress reports

	SUBTOTAL
	$13,320.00
	

	Applicable Tax (9% VAT, Iran)
	$1,198.80
	

	GRAND TOTAL
	$14,518.80
	


4. TERMS AND CONDITIONS
· This Quotation Estimate is valid for a period of ninety (90) days from the date of issue. Any request for services beyond this validity period will require a revised Quotation Estimate reflecting current market rates in Iran Tehran.
· Payment terms: 30% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of on-site work, and 30% upon final delivery of all reports and documentation.
· The Industrial Engineer assigned to this project holds a minimum of ten (10) years of professional experience in manufacturing process engineering and is registered with the Iranian Engineering Society.
· All work will be performed in accordance with the industrial regulations and labor laws applicable in Iran Tehran. The client is responsible for providing safe working conditions and necessary access to all production areas.
· Any changes in scope, additional production lines, or extended timelines will be subject to a supplementary Quotation Estimate issued by the service provider prior to commencement of the additional work.
· Confidentiality: All data, process information, and proprietary materials encountered during the engagement of the Industrial Engineer shall remain strictly confidential and shall not be disclosed to any third party without written consent from the client.
· Force Majeure: Neither party shall be held liable for delays caused by events beyond reasonable control, including but not limited to government-mandated shutdowns, natural disasters, or regulatory changes specific to the Iran Tehran industrial sector.
· Dispute resolution: Any disputes arising from this Quotation Estimate shall be resolved through amicable negotiation. If unresolved, the matter shall be submitted to the competent courts in Tehran, Iran.
5. ACCEPTANCE AND AUTHORIZATION
By signing below, the client acknowledges and accepts the terms, conditions, and pricing outlined in this Quotation Estimate for the engagement of the Industrial Engineer services in Iran Tehran. This document constitutes a binding agreement upon countersignature by both parties.
For: Engineering & Process Solutions Co.
Mr. Amir Hosseini
Senior Industrial Engineer
Date: _______________
For: [Client Company Name]
Authorized Representative
Title: _______________
Date: _______________
Note: This Quotation Estimate is prepared exclusively for the client named above and is not transferable. All prices are quoted in US Dollars (USD) and are subject to the prevailing exchange rate in Iran Tehran at the time of payment processing. The Industrial Engineer services described herein are subject to availability and scheduling confirmation. For any clarifications or amendments to this Quotation Estimate, please contact the undersigned at the address listed above.
