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1. Quotation Estimate Overview
This Quotation Estimate is issued by Apex Industrial Solutions Ltd to provide a comprehensive and itemised cost breakdown for the engagement of a qualified Industrial Engineer to deliver process optimisation, systems design, and operational improvement services within the New Zealand Auckland metropolitan region. This document serves as a formal Quotation Estimate outlining all professional fees, travel allowances, and associated costs for the proposed scope of work. All pricing is quoted in New Zealand Dollars (NZD) inclusive of 15% Goods and Services Tax (GST) as required under New Zealand tax legislation.
Client Details
Company: Harbourview Manufacturing Group Ltd
Address: 45 Wharf Road, Port Waikato, Auckland, New Zealand
Contact: Mr. David Chen, Operations Director
Email: d.chen@harbourviewmfg.co.nz
Project Details
Project: Production Line Efficiency & Lean Manufacturing Audit
Location: Auckland, New Zealand (North & South Island sites)
Duration: 12 weeks (commencing 1 August 2025)
Industrial Engineer: Ms. Sarah Ngata, BEng (Hons), MIE (NZIE)
2. Scope of Work – Industrial Engineer Services
The Industrial Engineer engaged under this Quotation Estimate will perform the following duties across the client's facilities in New Zealand Auckland and surrounding industrial zones including Takanini, Penrose, and the Auckland Airport industrial precinct:
· Conduct a full value-stream mapping exercise across all three production lines at the Port Waikato facility.
· Perform time-and-motion studies to identify bottlenecks, reduce cycle times, and improve overall equipment effectiveness (OEE).
· Design and implement a lean manufacturing framework aligned with ISO 9001:2015 quality management standards.
· Develop ergonomic workstation assessments in compliance with the Health and Safety at Work Act 2015 (New Zealand).
· Prepare a capital expenditure (CapEx) recommendation report for automation upgrades, including ROI analysis.
· Deliver two on-site training workshops for shift supervisors at the Auckland facility.
· Provide a final comprehensive report with 90-day and 12-month implementation roadmaps.
3. Quotation Estimate – Itemised Cost Breakdown
	#
	Description of Service
	Rate (NZD)
	Quantity
	Amount (NZD)
	GST 15% (NZD)

	1
	Industrial Engineer – Senior Consultant (on-site, Auckland)
	$185.00/hr
	320 hrs
	$59,200.00
	$8,880.00

	2
	Industrial Engineer – Junior Analyst (support, Auckland)
	$95.00/hr
	160 hrs
	$15,200.00
	$2,280.00

	3
	Process Simulation Software Licence (FlexSim, 12-week term)
	$4,500.00
	1
	$4,500.00
	$675.00

	4
	Travel & Accommodation (Auckland CBD to Port Waikato, weekly)
	$1,200.00/wk
	12 wks
	$14,400.00
	$2,160.00

	5
	Ergonomic Assessment & Workstation Redesign (per station)
	$850.00
	18 stations
	$15,300.00
	$2,295.00

	6
	Training Workshops – Lean Manufacturing (2 sessions, 20 pax each)
	$3,200.00
	2
	$6,400.00
	$960.00

	7
	Final Report, CapEx Analysis & Implementation Roadmap
	$5,500.00
	1
	$5,500.00
	$825.00

	8
	Project Management & Coordination (Auckland-based PM)
	$120.00/hr
	80 hrs
	$9,600.00
	$1,440.00

	SUBTOTAL (excl. GST)
	$130,100.00
	$19,515.00

	TOTAL (incl. 15% GST)
	$149,615.00 NZD


4. Terms & Conditions of this Quotation Estimate
4.1 Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Should the client wish to proceed after the expiry date, Apex Industrial Solutions Ltd reserves the right to revise the pricing to reflect current market rates for Industrial Engineer services in New Zealand Auckland.
4.2 Payment Terms: Payment is due within fourteen (14) days of invoice date. A 25% deposit is required upon acceptance of this Quotation Estimate to secure the Industrial Engineer's availability. The remaining balance shall be invoiced in three equal monthly instalments aligned with project milestones.
4.3 Cancellation: Should the client cancel the engagement prior to commencement, the 25% deposit shall be non-refundable. Cancellation during the project term will incur a fee of 50% of the remaining uncompleted work value.
4.4 Intellectual Property: All reports, process maps, simulation models, and recommendations produced by the Industrial Engineer under this engagement shall become the property of the client upon full payment. Apex Industrial Solutions Ltd retains the right to use anonymised data for internal benchmarking purposes.
4.5 Insurance & Compliance: Apex Industrial Solutions Ltd maintains Public Liability Insurance of $20,000,000 and Professional Indemnity Insurance of $5,000,000, both compliant with New Zealand regulatory requirements. The Industrial Engineer is a registered member of Engineers New Zealand (ENZ) and holds a valid Practising Certificate.
4.6 Governing Law: This Quotation Estimate and any resulting contract shall be governed by and construed in accordance with the laws of New Zealand. Any disputes shall be resolved through the Disputes Tribunal or the District Court of Auckland, New Zealand.
4.7 Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters (earthquakes, volcanic activity), government-mandated closures, or pandemics affecting operations in New Zealand Auckland.
5. Acceptance
By signing below, the client acknowledges and accepts this Quotation Estimate for the engagement of the Industrial Engineer and associated services as described herein. This acceptance constitutes a binding agreement between the parties under New Zealand contract law.
For and on behalf of Apex Industrial Solutions Ltd:
Name: Sarah Ngata, BEng (Hons), MIE (NZIE)
Title: Principal Industrial Engineer
Date: ____________________
For and on behalf of Harbourview Manufacturing Group Ltd:
Name: David Chen
Title: Operations Director
Date: ____________________
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