Quotation Estimate - Industrial Engineer Services - Russia Moscow
PROFESSIONAL ENGINEERING SOLUTIONS LLC
12 Tverskaya Street, Building 4, Moscow, 125009, Russian Federation
Tel: +7 (495) 123-4567 | Email: quotes@pesolutions.ru | Tax ID (INN): 7710123456
Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-MOS-0847
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Project Location: Russia Moscow, Industrial District, Krasnogorsk
Client Information
Company: Vostok Manufacturing Group JSC
Address: 45 Prospekt Mira, Moscow, 129110, Russia
Attn: Mr. Alexander Petrov, Chief Operations Officer
Contact: +7 (495) 987-6543
1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued by Professional Engineering Solutions LLC to Vostok Manufacturing Group JSC in connection with the engagement of a senior Industrial Engineer to provide comprehensive process optimization, production line redesign, and operational efficiency consulting services at the client's manufacturing facility located in Russia Moscow. This document outlines the full scope of deliverables, associated costs, project timelines, and commercial terms governing the proposed engagement. The Quotation Estimate reflects current market rates for specialized Industrial Engineer services within the Russia Moscow metropolitan area and is prepared in accordance with the Federal Law of the Russian Federation on Industrial Engineering Services (No. 147-FZ, as amended).
2. Scope of Work – Industrial Engineer Services in Russia Moscow
The proposed Industrial Engineer will be deployed to the client's production site in Krasnogorsk, Russia Moscow, for a period of twelve (12) months. The scope of work encompasses the following key deliverables:
· Process Audit and Time Study: Comprehensive analysis of all existing production workflows, cycle time measurements, and bottleneck identification across three (3) assembly lines operating in the Russia Moscow facility.
· Production Line Redesign: Development of optimized layout configurations to reduce material handling distances by a minimum of 25%, incorporating lean manufacturing principles and 5S methodology.
· Quality Control Integration: Design and implementation of statistical process control (SPC) systems aligned with GOST R ISO 9001:2015 standards applicable in Russia Moscow.
· Workforce Planning and Ergonomics: Assessment of operator workstations, ergonomic risk evaluation, and development of standardized work procedures to reduce repetitive strain injuries.
· Cost Reduction Analysis: Detailed value-stream mapping to identify non-value-added activities, with a target of achieving 15% reduction in unit production costs over the engagement period.
· Training and Knowledge Transfer: Delivery of a minimum of twenty (20) training sessions to the client's internal engineering and operations teams based in Russia Moscow.
· Monthly Progress Reporting: Submission of detailed performance reports, KPI dashboards, and corrective action plans to the client's management team.
3. Itemized Cost Breakdown
	No.
	Description of Service
	Duration
	Rate (RUB)
	Amount (RUB)
	VAT 20%
	

	1
	Senior Industrial Engineer – Monthly Professional Fee (on-site, Russia Moscow)
	12 months
	485,000
	5,820,000
	1,164,000
	

	2
	Process Audit and Time Study – Initial Assessment Package
	1 month
	320,000
	320,000
	64,000
	

	3
	Production Line Redesign and Layout Engineering
	3 months
	540,000
	1,620,000
	324,000
	

	4
	Quality Control System Implementation (GOST R ISO 9001)
	2 months
	410,000
	820,000
	164,000
	

	5
	Ergonomic Assessment and Workstation Redesign
	1 month
	275,000
	275,000
	55,000
	

	6
	Value-Stream Mapping and Cost Reduction Consulting
	2 months
	390,000
	780,000
	156,000
	

	7
	Training Program Delivery (20 sessions, Russia Moscow)
	Ongoing
	45,000/session
	900,000
	180,000
	

	8
	Travel, Accommodation, and Local Transportation (Moscow area)
	12 months
	—
	360,000
	72,000
	

	9
	Specialized Software Licenses (AutoCAD, SAP, Minitab)
	12 months
	—
	240,000
	48,000
	

	TOTAL (Excluding VAT)
	11,135,000
	2,227,000
	

	GRAND TOTAL (Including VAT 20%)
	13,362,000 RUB


4. Project Timeline
The Industrial Engineer engagement in Russia Moscow shall commence on 1 August 2025 and conclude on 31 July 2026, subject to mutual agreement for extension. Key milestones include: initial audit completion by 30 August 2025; production line redesign approval by 30 October 2025; quality system certification readiness by 31 January 2026; and final project handover with comprehensive documentation by 30 June 2026.
5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be subject to revision based on prevailing market conditions in Russia Moscow.
1. Payment shall be made in Russian Rubles (RUB) via bank transfer to the account of Professional Engineering Solutions LLC. Invoices will be issued monthly in arrears.
1. A mobilization advance payment of 20% of the total contract value is due within ten (10) business days of contract execution.
1. The Industrial Engineer shall comply with all applicable Russian Federation labor laws, occupational safety regulations (Rostechnadzor), and site-specific safety protocols at the Russia Moscow facility.
1. Intellectual property generated during the engagement, including process designs, layout plans, and optimization methodologies, shall vest in the client upon full payment.
1. Either party may terminate this agreement with sixty (60) days' written notice. In the event of early termination, all work completed to date shall be invoiced at the rates specified in this Quotation Estimate.
1. Confidentiality obligations shall survive the termination of this agreement for a period of three (3) years.
1. Disputes arising from this engagement shall be resolved through arbitration at the Moscow Arbitration Court in accordance with the Civil Code of the Russian Federation.
1. This Quotation Estimate does not constitute a binding contract until formally accepted in writing by both parties and countersigned by authorized representatives.
6. Acceptance and Authorization
By signing below, both parties acknowledge that this Quotation Estimate for Industrial Engineer services in Russia Moscow has been reviewed, understood, and accepted in all respects.
For and on behalf of:
Professional Engineering Solutions LLC
_______________________________
Name: Dmitry Volkov
Title: Managing Director
Date: _______________
For and on behalf of:
Vostok Manufacturing Group JSC
_______________________________
Name: Alexander Petrov
Title: Chief Operations Officer
Date: _______________
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