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Quotation Estimate
Professional Services for Industrial Engineer Deployment — Senegal Dakar
	Date of Issue
	15 June 2025
	Validity Period
	30 days from date of issue

	Client Name
	Société Industrielle du Sénégal (SIS)
	Client Address
	Zone Industrielle de Ngor, Dakar, Senegal

	Project Location
	Senegal Dakar — Ngor Industrial Zone
	Currency
	West African CFA Franc (XOF)


1. Scope of Work — Industrial Engineer Services in Senegal Dakar
This Quotation Estimate is issued by OptiFlow Engineering & Consulting SARL to provide comprehensive professional services for the engagement of a qualified Industrial Engineer to be deployed at the client's manufacturing facility located in Senegal Dakar. The Industrial Engineer will be responsible for process optimization, production line balancing, quality control system implementation, supply chain workflow analysis, and overall operational efficiency improvement across all plant operations in the Ngor Industrial Zone, Dakar.
The scope encompasses a minimum engagement period of twelve (12) months, with the Industrial Engineer working full-time (40 hours per week) on-site at the client's premises in Senegal Dakar. All deliverables, reports, and technical documentation produced by the Industrial Engineer shall be submitted in both French and English to comply with local regulatory requirements in Senegal.
2. Detailed Cost Breakdown
	Ref
	Description of Service
	Duration
	Unit Rate (XOF)
	Total (XOF)
	Notes

	01
	Monthly professional fee for Industrial Engineer (senior level, 10+ years experience in manufacturing operations)
	12 months
	1,850,000
	22,200,000
	Inclusive of local taxes

	02
	Initial site assessment and process audit at Senegal Dakar facility (comprehensive 5-day on-site evaluation)
	One-time
	3,500,000
	3,500,000
	Includes travel within Dakar

	03
	Production line optimization and bottleneck analysis (quarterly deliverables)
	4 quarters
	2,200,000
	8,800,000
	Per quarter

	04
	Quality management system (ISO 9001) implementation support by Industrial Engineer
	6 months
	1,500,000
	9,000,000
	Monthly billing

	05
	Staff training and capacity building programs (up to 40 operators per session, 3 sessions total)
	3 sessions
	1,200,000
	3,600,000
	Conducted in Dakar

	06
	Supply chain and logistics workflow redesign for Senegal Dakar operations
	2 months
	2,800,000
	5,600,000
	Includes software licensing

	07
	Monthly performance reporting and KPI dashboard maintenance
	12 months
	450,000
	5,400,000
	Delivered by 5th of each month

	08
	Administrative overhead, insurance, and local compliance fees for Industrial Engineer in Senegal
	12 months
	380,000
	4,560,000
	Coverage under Senegalese labor law


	Subtotal
	62,660,000 XOF

	VAT (18% — Senegal)
	11,278,800 XOF

	Discount (Early payment — 5%)
	(3,133,000 XOF)

	Grand Total
	70,805,800 XOF


3. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, all rates and terms are subject to revision due to market fluctuations in Senegal Dakar.
1. Payment terms: 30% advance upon contract signing, 40% upon completion of the initial site assessment, and 30% upon final project delivery. All payments shall be made in XOF via bank transfer to the account of OptiFlow Engineering & Consulting SARL, Bank of Africa, Dakar, Senegal.
1. The Industrial Engineer assigned to this project shall be a certified professional with a minimum of ten (10) years of experience in industrial operations, manufacturing, or process engineering. The client reserves the right to request a replacement if performance is unsatisfactory, subject to a 14-day written notice.
1. All intellectual property, reports, and technical documentation generated by the Industrial Engineer during the engagement period shall become the exclusive property of the client upon full payment.
1. The Industrial Engineer shall comply with all applicable labor laws, safety regulations, and professional codes of conduct in the Republic of Senegal. Working hours shall follow the standard Senegalese industrial schedule (Monday to Friday, 08:00–17:00, with a one-hour lunch break).
1. Any additional services beyond the scope defined in this Quotation Estimate shall be subject to a separate written amendment and additional cost approval by both parties.
1. Force majeure events, including but not limited to natural disasters, civil unrest, or government-mandated shutdowns in Senegal Dakar, shall suspend obligations under this agreement without penalty to either party.
1. Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through amicable negotiation, failing which they shall be submitted to the competent courts of Dakar, Senegal.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Industrial Engineer in Senegal Dakar. This document, once countersigned, shall serve as the basis for the formal service agreement between the parties.
For OptiFlow Engineering & Consulting SARL
Name: M. Ousmane Ndiaye
Title: Managing Director
Date: ____________________
Signature & Stamp:
For Société Industrielle du Sénégal (SIS)
Name: ____________________
Title: ____________________
Date: ____________________
Signature & Stamp:
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