# Quotation Estimate - Industrial Engineer Services - Uzbekistan Tashkent

# Quotation Estimate

Professional Industrial Engineering Services

Prepared for Clients in Uzbekistan Tashkent

Document Reference: QE-IE-2025-0847

Quotation Date: 15 June 2025

Valid Until: 15 July 2025

Currency: USD (US Dollar)

Page: 1 of 1

## 1. Parties Involved

| Role | Details |
| --- | --- |
| Service Provider | Central Asia Industrial Consulting LLC Address: 12 Amir Temur Avenue, Tashkent, Uzbekistan Phone: +998 71 200 4567 Email: projects@caic-uz.com |
| Client | Uzbekistan Tashkent Manufacturing Group JSC Address: 45 Chushtepa Street, Tashkent, Uzbekistan Phone: +998 71 233 8901 Email: procurement@utmg.uz |

## 2. Scope of Work – Industrial Engineer Services

This Quotation Estimate outlines the comprehensive professional services to be delivered by a certified Industrial Engineer to the client's manufacturing and logistics facilities located in Uzbekistan Tashkent. The engagement covers process optimization, production line balancing, quality system implementation, and operational efficiency improvement across all client sites within the Tashkent metropolitan area.

The Industrial Engineer will conduct on-site assessments, develop actionable improvement plans, train local personnel, and provide ongoing technical support to ensure sustainable operational gains. All deliverables will be tailored to the specific regulatory and industrial environment of Uzbekistan Tashkent, including compliance with local labor standards, safety regulations, and industry-specific codes.

## 3. Itemized Cost Breakdown

| Item No. | Description of Service | Duration | Rate (USD) | Amount (USD) |
| --- | --- | --- | --- | --- |
| 1 | Initial site assessment and process mapping at Uzbekistan Tashkent facilities (3 production sites) | 10 working days | $180/day | $1,800.00 |
| 2 | Production line balancing and bottleneck analysis by the Industrial Engineer | 15 working days | $200/day | $3,000.00 |
| 3 | Development of Standard Operating Procedures (SOPs) and work instruction documentation | 12 working days | $190/day | $2,280.00 |
| 4 | Quality management system (ISO 9001) gap analysis and implementation roadmap | 8 working days | $210/day | $1,680.00 |
| 5 | Lean manufacturing training workshops for Uzbekistan Tashkent plant supervisors and operators (4 sessions) | 4 days | $350/session | $1,400.00 |
| 6 | Ergonomic workplace assessment and safety compliance review per Uzbekistan labor law | 5 working days | $175/day | $875.00 |
| 7 | Supply chain and warehouse logistics optimization study | 10 working days | $195/day | $1,950.00 |
| 8 | Final comprehensive report, KPI dashboard design, and 30-day post-implementation support | 15 working days | $185/day | $2,775.00 |
| 9 | Travel, accommodation, and local transportation within Tashkent and surrounding industrial zones | Entire project | Flat rate | $1,200.00 |
| 10 | Software licensing (simulation and process modeling tools) for client use | 12-month license | Flat rate | $2,500.00 |
| Subtotal |  |  |  | $19,460.00 |
| VAT (12% – Uzbekistan standard rate) |  |  |  | $2,335.20 |
| TOTAL ESTIMATED COST |  |  |  | $21,795.20 |

## 4. Project Timeline

The total estimated duration for the Industrial Engineer engagement in Uzbekistan Tashkent is approximately 18 to 22 weeks from the date of contract signing. A detailed Gantt chart and milestone schedule will be provided within five (5) business days of contract execution. The project will be executed in four phases: Assessment, Design, Implementation, and Stabilization.

## 5. Terms and Conditions

- Payment Schedule: 30% advance payment upon signing, 40% upon completion of Phase 2 (Design), and 30% upon final delivery and acceptance of all deliverables. All payments shall be made in USD via bank transfer to the account specified in the contract.

- Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, rates and availability of the Industrial Engineer may be subject to revision.

- Revisions: Up to two (2) rounds of revisions on the final report and SOP documentation are included. Additional revisions will be billed at $150 per hour.

- Confidentiality: All data, processes, and proprietary information encountered during the engagement in Uzbekistan Tashkent shall be treated as strictly confidential and protected under a mutual Non-Disclosure Agreement (NDA).

- Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government-imposed restrictions, or pandemics affecting operations in Uzbekistan.

- Governing Law: This agreement shall be governed by and interpreted in accordance with the laws of the Republic of Uzbekistan. Any disputes shall be resolved through arbitration in Tashkent.

- Intellectual Property: All reports, models, and documentation produced specifically for the client under this Quotation Estimate shall become the property of the client upon full payment.

Note: This Quotation Estimate does not constitute a binding contract. A formal Service Agreement must be executed by both parties before any work commences. The Industrial Engineer assigned to this project in Uzbekistan Tashkent holds a P.E. (Professional Engineer) license and over 12 years of experience in manufacturing operations, lean systems, and industrial automation.

## 6. Acceptance and Authorization

For the Service Provider:

Authorized Representative
Central Asia Industrial Consulting LLC
Date: _______________

For the Client:

Authorized Representative
Uzbekistan Tashkent Manufacturing Group JSC
Date: _______________

This Quotation Estimate (Ref: QE-IE-2025-0847) was prepared exclusively for the named client regarding Industrial Engineer services in Uzbekistan Tashkent. Unauthorized reproduction or distribution is prohibited.

© 2025 Central Asia Industrial Consulting LLC. All rights reserved.