Quotation Estimate - Industrial Engineer Services - Venezuela Caracas
Quotation Estimate
ProIngeniería Consultores C.A.
Av. Francisco de Miranda, Torre Empresarial, Piso 14, Caracas, Venezuela
RIF: J-31845672-9 | Tel: +58 (212) 555-0147 | Email: estimates@proingenieria.com.ve
Quotation Estimate No.: QE-2025-0487
Date of Issue: June 12, 2025
Valid Until: July 12, 2025
Location: Venezuela Caracas
1. Client Information
	Company: Industrias Metalmecánicas del Este C.A.
	RIF: J-40231876-5

	Address: Zona Industrial de Petare, Caracas, Venezuela
	Contact: Ing. María Fernández, Gerente de Operaciones

	Phone: +58 (212) 448-7721
	Email: operaciones@imdelante.com


2. Scope of Services – Industrial Engineer Consultancy
This Quotation Estimate is issued by ProIngeniería Consultores C.A. to provide comprehensive professional services rendered by a certified Industrial Engineer for the client's manufacturing facility located in Venezuela Caracas. The scope encompasses process optimization, production line redesign, quality control system implementation, and operational efficiency analysis tailored to the specific industrial context of the Caracas metropolitan area.
The Industrial Engineer assigned to this project will conduct on-site assessments at the client's premises in the Zona Industrial de Petare, Caracas, and will deliver actionable recommendations aligned with international standards (ISO 9001, ISO 14001) while accounting for local regulatory requirements established by the Venezuelan Ministry of Industry and Production. All deliverables under this Quotation Estimate are specific to the operational environment of Venezuela Caracas and its unique industrial infrastructure.
3. Detailed Line Items and Cost Breakdown
	Item No.
	Description of Service
	Duration
	Unit Cost (USD)
	Amount (USD)

	01
	Initial site assessment and diagnostic audit by the Industrial Engineer at the client's facility in Venezuela Caracas
	3 days
	$1,200.00
	$3,600.00

	02
	Production process mapping and value stream analysis (VSM) conducted by the Industrial Engineer
	5 days
	$1,100.00
	$5,500.00

	03
	Workstation redesign and ergonomic evaluation for 12 production stations in Caracas
	7 days
	$950.00
	$6,650.00

	04
	Quality control system implementation plan (SPC, FMEA, 5S methodology) by the Industrial Engineer
	10 days
	$1,050.00
	$10,500.00

	05
	Supply chain and inventory optimization modeling for the Venezuela Caracas logistics network
	6 days
	$1,150.00
	$6,900.00

	06
	Staff training program (40 hours) on lean manufacturing principles delivered by the Industrial Engineer
	5 days
	$800.00
	$4,000.00

	07
	Final technical report, executive summary, and 90-day follow-up support in Venezuela Caracas
	4 days
	$1,300.00
	$5,200.00

	TOTAL ESTIMATED COST (USD):
	$42,350.00


Note: All costs in this Quotation Estimate are expressed in United States Dollars (USD) as per the client's request. Payment in Venezuelan Bolívares (VES) will be converted at the BCV official exchange rate on the date of each invoice. The Industrial Engineer's travel and accommodation within the Caracas metropolitan area are included. Inter-city travel within Venezuela Caracas to surrounding industrial zones (Guarenas, Guatire, Los Teques) is also covered under this estimate.
4. Terms and Conditions
· Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision due to market conditions in Venezuela Caracas.
· Payment Schedule: 40% advance payment upon contract signing, 35% upon completion of the mid-project deliverables, and 25% upon final acceptance of the Industrial Engineer's comprehensive report.
· Scope Changes: Any modification to the scope of work outlined in this Quotation Estimate must be approved in writing by both parties. Additional services rendered by the Industrial Engineer beyond the agreed scope will be billed separately at the hourly rate of $150.00 USD.
· Confidentiality: The Industrial Engineer and ProIngeniería Consultores C.A. agree to maintain strict confidentiality regarding all proprietary information, production data, and operational processes of the client's facility in Venezuela Caracas.
· Regulatory Compliance: All services will be performed in compliance with Venezuelan labor laws, industrial safety regulations (Ley Orgánica de Prevención, Condiciones y Medio Ambiente de Trabajo), and applicable municipal ordinances in Caracas.
· Intellectual Property: All methodologies, reports, and documentation produced by the Industrial Engineer under this Quotation Estimate shall become the exclusive property of the client upon full payment.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to power outages, infrastructure failures, or government-mandated operational suspensions in Venezuela Caracas.
· Dispute Resolution: Any disputes arising from this Quotation Estimate shall be resolved through mediation in Caracas, Venezuela, in accordance with the Venezuelan Commercial Code.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, conditions, and cost structure outlined in this Quotation Estimate for the Industrial Engineer services to be performed in Venezuela Caracas. This document constitutes a binding agreement upon countersignature and receipt of the initial payment.
For ProIngeniería Consultores C.A.
Ing. Ricardo Salazar, P.E.
Lead Industrial Engineer
CIPAV No. 12.847
For Industrias Metalmecánicas del Este C.A.
Ing. María Fernández
Gerente de Operaciones
C.I. V-14.287.653
This Quotation Estimate document was prepared exclusively for the client identified herein and is not transferable. ProIngeniería Consultores C.A. – Caracas, Venezuela. Document Ref: QE-2025-0487 | Page 1 of 1
