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Quotation Estimate
	Quotation Estimate No.
	QME-2025-0487
	Date Issued
	14 June 2025

	Valid Until
	14 July 2025 (30 days)
	Currency
	AUD (Australian Dollars)


Client Details
	Client Name
	South Pacific Vessel Management Group Ltd

	Address
	88 Harbour Street, Pyrmont, Sydney NSW 2009, Australia

	Contact Person
	Mr. David Chen – Fleet Operations Director

	Phone / Email
	+61 2 9361 2200 / d.chen@spvesselmgmt.com.au

	Project Reference
	SPV-2025-ENGINE-RENOVATION-003


Scope of Work – Marine Engineer Services in Australia Sydney
This Quotation Estimate is issued by Harbour Marine Engineering Solutions Pty Ltd to provide comprehensive Marine Engineer services for the mechanical and electrical overhaul of the client's 4,200 GT bulk carrier vessel, MV Pacific Endeavour, currently berthed at the Port of Botany, Australia Sydney. The scope encompasses all engineering disciplines required to restore the vessel's main propulsion system, auxiliary machinery, and onboard electrical infrastructure to full operational compliance in accordance with the Australian Maritime Safety Authority (AMSA) regulations and the International Maritime Organization (IMO) standards applicable within the Australia Sydney maritime jurisdiction.
The Marine Engineer team assigned to this project will consist of one Senior Chief Engineer (15+ years experience), two Second Engineers, one Marine Electrician, and two Fitters/Mechanics. All personnel hold valid Australian maritime certifications and are registered with the Australian Maritime Safety Authority. The Quotation Estimate below reflects the full cost of labour, materials, specialist tooling, and project management for the duration of the engagement.
Itemised Cost Breakdown
	No.
	Description of Service / Item
	Qty
	Unit Rate (AUD)
	Amount (AUD)
	Duration

	1
	Senior Chief Marine Engineer – Main engine overhaul supervision, condition monitoring, and AMSA compliance reporting
	1
	$1,450.00 / day
	$29,000.00
	20 days

	2
	Second Marine Engineer (x2) – Auxiliary engine servicing, boiler inspection, and fuel system calibration
	2
	$980.00 / day
	$39,200.00
	20 days

	3
	Marine Electrician – Switchboard rewiring, generator synchronisation, and navigation lighting repair
	1
	$1,120.00 / day
	$22,400.00
	20 days

	4
	Fitters / Mechanics (x2) – Piping replacement, valve overhauls, and structural welding in engine room
	2
	$720.00 / day
	$28,800.00
	20 days

	5
	Specialist tooling and diagnostic equipment (vibration analyser, borescope, hydraulic test rig)
	1
	$4,500.00 / lot
	$4,500.00
	20 days

	6
	Consumable materials – gaskets, seals, filters, lubricants, welding rods, and fasteners (estimated)
	1
	$18,750.00 / lot
	$18,750.00
	—

	7
	Project management, progress reporting, and AMSA documentation preparation
	1
	$3,200.00 / lot
	$3,200.00
	20 days

	8
	Travel, accommodation, and per-diem for Marine Engineer team based in Australia Sydney (Port of Botany site)
	6
	$1,850.00 / person
	$11,100.00
	20 days

	9
	Statutory insurance, workers' compensation, and public liability coverage for on-site operations
	1
	$2,400.00 / lot
	$2,400.00
	20 days

	10
	Waste disposal, environmental compliance, and site housekeeping (Port of Botany regulations)
	1
	$1,600.00 / lot
	$1,600.00
	20 days

	Subtotal (AUD)
	$160,950.00
	—

	GST (10%)
	$16,095.00
	—

	TOTAL QUOTATION ESTIMATE (AUD, incl. GST)
	$177,045.00
	—


Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be revised to reflect current market rates for Marine Engineer labour and materials in the Australia Sydney region.
1. Payment terms: 30% deposit upon acceptance of this Quotation Estimate, 40% upon completion of the main engine overhaul phase, and the remaining 30% upon final sign-off and delivery of all AMSA compliance documentation.
1. All Marine Engineer personnel shall comply with the Occupational Health and Safety (Maritime Industry) Act 2012 (NSW) and all applicable Australian workplace safety regulations while operating at the Port of Botany, Australia Sydney.
1. Any variation in scope exceeding 10% of the total Quotation Estimate value must be approved in writing by both parties before additional work commences. A revised Quotation Estimate will be issued for any such variation.
1. The Marine Engineer team will provide daily progress reports to the client's Fleet Operations Director and a comprehensive final report upon project completion, including all test certificates, maintenance logs, and recommended future maintenance schedules.
1. This Quotation Estimate does not include the cost of major replacement components (e.g., new main engine cylinder liners, turbocharger rebuild kits) unless specifically itemised. Such items will be quoted separately upon inspection.
1. Disputes arising from this Quotation Estimate shall be resolved under the laws of the State of New South Wales, Australia, with jurisdiction in the courts of Australia Sydney.
1. Harbour Marine Engineering Solutions Pty Ltd reserves the right to withdraw this Quotation Estimate if the vessel's condition, upon initial inspection, reveals structural or mechanical issues materially different from those described in the client's brief.
Acceptance and Authorisation
By signing below, the client acknowledges and accepts this Quotation Estimate for Marine Engineer services to be performed in Australia Sydney under the terms and conditions outlined above.
For and on behalf of Harbour Marine Engineering Solutions Pty Ltd

Signature: ______________________________
Name: Sarah Mitchell
Title: Managing Director
Date: ______________________________
For and on behalf of South Pacific Vessel Management Group Ltd

Signature: ______________________________
Name: David Chen
Title: Fleet Operations Director
Date: ______________________________
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