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Accra Marine Engineering Solutions Ltd.
Plot 14, Harbour Road, Tema Community 1, Accra, Ghana
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Quotation No.: AMES/QE/2025/0347
Date Issued: 12 June 2025
Valid Until: 12 September 2025
Project Location: Ghana Accra
1. Client Information
	Client Name:
	Ghana Ports & Harbours Authority (GPHA)

	Attention:
	Mr. Kofi Asante, Director of Technical Operations

	Address:
	1 Independence Avenue, Accra, Ghana

	Contact:
	+233 (0) 30 277 8890 | k.asante@gpha.gov.gh


2. Scope of Work – Marine Engineer Services in Ghana Accra
This Quotation Estimate is submitted by Accra Marine Engineering Solutions Ltd. in response to the formal request for professional Marine Engineer consultancy and technical support services to be delivered at the client's operational facilities within Ghana Accra. The scope encompasses the full spectrum of marine engineering activities required to maintain, inspect, and optimize the mechanical and electrical systems of the port's vessel fleet, dockside cranes, and auxiliary marine infrastructure.
Our team of certified Marine Engineer professionals will be deployed to the Ghana Accra port complex on a continuous basis over the contract period. The services include but are not limited to: preventive maintenance of main and auxiliary diesel engines, hydraulic system diagnostics for quay cranes, electrical panel inspection and repair, corrosion assessment of hull structures, compliance auditing in line with the Ghana Maritime Authority (GMA) regulations, and the preparation of detailed technical reports for regulatory submission.
3. Itemized Cost Breakdown
	Item No.
	Description of Marine Engineer Service
	Duration / Qty
	Unit Cost (GHS)
	Total (GHS)

	01
	Senior Marine Engineer – Full-time on-site supervision at Ghana Accra port facilities
	12 months
	48,500.00
	582,000.00

	02
	Junior Marine Engineer – Engine room maintenance and diagnostics
	12 months (2 staff)
	28,000.00
	672,000.00

	03
	Specialized inspection of dockside crane hydraulic systems (Marine Engineer led)
	4 visits
	12,500.00
	50,000.00

	04
	Corrosion and structural integrity survey of berthing structures, Ghana Accra
	1 comprehensive survey
	35,000.00
	35,000.00

	05
	Regulatory compliance audit per GMA and SOLAS standards
	2 audits
	18,000.00
	36,000.00

	06
	Technical training programme for GPHA in-house staff (Marine Engineer instruction)
	6 sessions
	9,500.00
	57,000.00

	07
	Emergency call-out and breakdown response (Marine Engineer on standby)
	12 months
	15,000.00
	15,000.00

	08
	Monthly technical reporting and documentation
	12 reports
	3,200.00
	38,400.00

	Subtotal (GHS)
	1,625,400.00

	VAT @ 15% (Ghana)
	243,810.00

	GRAND TOTAL (GHS)
	1,869,210.00


4. Terms and Conditions
· This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. Any acceptance beyond this period may be subject to revised pricing due to fluctuations in the Ghanaian cedi exchange rate and material costs.
· All Marine Engineer personnel assigned to this project in Ghana Accra shall hold valid certifications recognized by the Ghana Maritime Authority and the International Maritime Organization (IMO).
· Payment terms: 30% advance upon contract signing, 40% upon completion of the sixth month, and 30% upon final project acceptance and submission of the closing report.
· The client shall provide adequate workspace, access to all relevant machinery and documentation, and necessary safety equipment for the Marine Engineer team operating within the Ghana Accra port premises.
· Any additional services beyond the scope outlined in this Quotation Estimate shall be subject to a separate written amendment and additional cost assessment.
· All work shall comply with the Occupational Safety and Health Act, 2003 (Act 654) of Ghana and applicable international marine engineering standards.
· Disputes arising from this engagement shall be resolved through arbitration in Accra, Ghana, in accordance with the Arbitration Act, 2099 (Act 698).
5. Acceptance and Authorization
By signing below, the client acknowledges and accepts the terms, scope, and pricing set forth in this Quotation Estimate for Marine Engineer services to be rendered in Ghana Accra. This document, once countersigned by both parties, constitutes a binding agreement for the services described herein.
For: Accra Marine Engineering Solutions Ltd.
Name: Eng. Samuel Boateng
Title: Chief Marine Engineer / Managing Director
Date: _______________
For: Ghana Ports & Harbours Authority
Name: Mr. Kofi Asante
Title: Director of Technical Operations
Date: _______________
Note: This Quotation Estimate has been prepared specifically for the Ghana Accra port operations and is non-transferable. All pricing is quoted in Ghana Cedis (GHS) and is inclusive of all local travel, accommodation, and standard tooling costs for the Marine Engineer team. For queries or amendments, please contact our office at +233 (0) 30 274 5561 or via email at quotes@accramarineeng.com.gh.
