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1. Client Information
Client Name
Nepal Inland Waterways Authority (NIWA)
Project Site
Bagmati River Basin, Kathmandu Valley, Nepal
Contact Person
Mr. Rajesh Shrestha, Chief Engineer
Delivery / Service Location
Nepal Kathmandu – Central Engineering Hub
2. Scope of Work – Marine Engineer Services
This Quotation Estimate is issued by HydroTech Marine Solutions Pvt. Ltd. to provide comprehensive Marine Engineer consultancy, design, and operational support services for the Nepal Inland Waterways Authority. The scope encompasses the full lifecycle of marine engineering infrastructure development within the Nepal Kathmandu metropolitan region and its surrounding riverine corridors. Our team of certified Marine Engineers will deliver expertise in hydrodynamic analysis, vessel design, port infrastructure planning, and environmental impact assessment tailored specifically to the unique topography and waterway conditions of Nepal Kathmandu.
The Marine Engineer engagement includes preliminary feasibility studies, detailed engineering design, construction supervision, commissioning support, and a twelve-month post-completion warranty period. All deliverables will comply with the Nepal Standards and Specifications (NS) as well as international marine engineering benchmarks set by the International Maritime Organization (IMO) and the International Association of Ports and Harbors (IAPH).
3. Itemized Cost Breakdown
	S.No.
	Description of Service
	Duration
	Rate (NPR)
	Qty
	Amount (NPR)
	Remarks

	1
	Marine Engineer – Senior Consultant (Hydrodynamic & Vessel Design)
	6 months
	185,000
	1
	1,110,000
	Full-time, Kathmandu

	2
	Marine Engineer – Project Manager (Port & Dock Infrastructure)
	8 months
	165,000
	1
	1,320,000
	On-site supervision

	3
	Marine Engineer – Environmental & Safety Specialist
	4 months
	140,000
	1
	560,000
	EIA & compliance

	4
	Marine Engineer – Junior Technical Assistants (2 persons)
	8 months
	85,000
	2
	1,360,000
	Field surveys, data

	5
	Hydrographic Survey & Bathymetric Mapping (Bagmati & Trishuli rivers)
	3 months
	450,000
	1
	450,000
	GPS/GNSS equipment

	6
	CFD Simulation & Structural Analysis Software Licenses
	12 months
	320,000
	1
	320,000
	ANSYS / OpenFOAM

	7
	Travel, Accommodation & Logistics within Nepal Kathmandu region
	8 months
	95,000
	1
	95,000
	Per diem basis

	8
	Report Preparation, Documentation & Final Handover
	2 months
	175,000
	1
	175,000
	5 hard + digital

	9
	Post-Commissioning Support & Warranty (12 months)
	12 months
	210,000
	1
	210,000
	Remote + 4 visits

	Subtotal (NPR)
	5,600,000
	

	VAT @ 13% (Nepal Government Tax)
	728,000
	

	GRAND TOTAL (NPR)
	6,328,000
	Incl. VAT


4. Payment Terms
The total amount of this Quotation Estimate shall be paid in the following milestones:
· Advance Payment (30%): NPR 1,898,400 – payable within 14 working days of contract signing, prior to mobilization of the Marine Engineer team to Nepal Kathmandu.
· Progress Payment (40%): NPR 2,531,200 – payable upon completion of detailed design and hydrographic survey deliverables, subject to client approval.
· Completion Payment (25%): NPR 1,582,000 – payable upon successful commissioning and handover of all engineering documentation.
· Warranty Retention (5%): NPR 316,400 – released after the 12-month post-commissioning warranty period expires without unresolved defects.
5. Terms & Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be revised due to market fluctuations in Nepal Kathmandu.
· All Marine Engineer personnel assigned to this project shall hold valid professional licenses recognized by the Nepal Engineering Council (NEC) and relevant international bodies.
· The client shall provide necessary site access, permits, and regulatory clearances within the Nepal Kathmandu jurisdiction within ten (10) working days of contract execution.
· Any scope change exceeding 10% of the original Quotation Estimate value shall require a written amendment signed by both parties.
· Intellectual property of all design documents, reports, and data generated under this engagement shall vest with the client upon full payment.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in Kathmandu, Nepal, in accordance with the Nepal Arbitration Act, 2055 (1998).
· This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.
6. Acceptance & Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for Marine Engineer services in Nepal Kathmandu and agrees to the terms, conditions, and pricing outlined herein. This acceptance authorizes HydroTech Marine Solutions Pvt. Ltd. to proceed with resource allocation and project mobilization.
For HydroTech Marine Solutions Pvt. Ltd.
Authorized Signatory
Name: _______________________
Designation: Managing Director
Date: _______________________
For Nepal Inland Waterways Authority
Authorized Signatory
Name: _______________________
Designation: Chief Engineer
Date: _______________________
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