# Quotation Estimate - Marine Engineer Services - Nepal Kathmandu

# Quotation Estimate

HydroTech Marine Solutions Pvt. Ltd.

Office No. 412, New Road, Kathmandu, Nepal

Phone: +977-1-4567890 | Email: info@hydrotechmarine.com.np

Reg. No.: 2080/81-0456 | VAT Reg. No.: 101234567

Quotation No.: QTE/2025/NEP-0847
Date of Issue: 15 June 2025
Valid Until: 15 July 2025

Project Reference: MAR-ENG-KTM-2025
Prepared By: Engineering Division
Location: Nepal Kathmandu

1. Client Information

Client Name

Nepal Inland Waterways Authority (NIWA)

Project Site

Bagmati River Basin, Kathmandu Valley, Nepal

Contact Person

Mr. Rajesh Shrestha, Chief Engineer

Delivery / Service Location

Nepal Kathmandu – Central Engineering Hub

2. Scope of Work – Marine Engineer Services

This Quotation Estimate is issued by HydroTech Marine Solutions Pvt. Ltd. to provide comprehensive Marine Engineer consultancy, design, and operational support services for the Nepal Inland Waterways Authority. The scope encompasses the full lifecycle of marine engineering infrastructure development within the Nepal Kathmandu metropolitan region and its surrounding riverine corridors. Our team of certified Marine Engineers will deliver expertise in hydrodynamic analysis, vessel design, port infrastructure planning, and environmental impact assessment tailored specifically to the unique topography and waterway conditions of Nepal Kathmandu.

The Marine Engineer engagement includes preliminary feasibility studies, detailed engineering design, construction supervision, commissioning support, and a twelve-month post-completion warranty period. All deliverables will comply with the Nepal Standards and Specifications (NS) as well as international marine engineering benchmarks set by the International Maritime Organization (IMO) and the International Association of Ports and Harbors (IAPH).

3. Itemized Cost Breakdown

| S.No. | Description of Service | Duration | Rate (NPR) | Qty | Amount (NPR) | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Marine Engineer – Senior Consultant (Hydrodynamic & Vessel Design) | 6 months | 185,000 | 1 | 1,110,000 | Full-time, Kathmandu |
| 2 | Marine Engineer – Project Manager (Port & Dock Infrastructure) | 8 months | 165,000 | 1 | 1,320,000 | On-site supervision |
| 3 | Marine Engineer – Environmental & Safety Specialist | 4 months | 140,000 | 1 | 560,000 | EIA & compliance |
| 4 | Marine Engineer – Junior Technical Assistants (2 persons) | 8 months | 85,000 | 2 | 1,360,000 | Field surveys, data |
| 5 | Hydrographic Survey & Bathymetric Mapping (Bagmati & Trishuli rivers) | 3 months | 450,000 | 1 | 450,000 | GPS/GNSS equipment |
| 6 | CFD Simulation & Structural Analysis Software Licenses | 12 months | 320,000 | 1 | 320,000 | ANSYS / OpenFOAM |
| 7 | Travel, Accommodation & Logistics within Nepal Kathmandu region | 8 months | 95,000 | 1 | 95,000 | Per diem basis |
| 8 | Report Preparation, Documentation & Final Handover | 2 months | 175,000 | 1 | 175,000 | 5 hard + digital |
| 9 | Post-Commissioning Support & Warranty (12 months) | 12 months | 210,000 | 1 | 210,000 | Remote + 4 visits |
| Subtotal (NPR) |  |  |  |  | 5,600,000 |  |
| VAT @ 13% (Nepal Government Tax) |  |  |  |  | 728,000 |  |
| GRAND TOTAL (NPR) |  |  |  |  | 6,328,000 | Incl. VAT |

4. Payment Terms

The total amount of this Quotation Estimate shall be paid in the following milestones:

- Advance Payment (30%): NPR 1,898,400 – payable within 14 working days of contract signing, prior to mobilization of the Marine Engineer team to Nepal Kathmandu.

- Progress Payment (40%): NPR 2,531,200 – payable upon completion of detailed design and hydrographic survey deliverables, subject to client approval.

- Completion Payment (25%): NPR 1,582,000 – payable upon successful commissioning and handover of all engineering documentation.

- Warranty Retention (5%): NPR 316,400 – released after the 12-month post-commissioning warranty period expires without unresolved defects.

5. Terms & Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be revised due to market fluctuations in Nepal Kathmandu.

- All Marine Engineer personnel assigned to this project shall hold valid professional licenses recognized by the Nepal Engineering Council (NEC) and relevant international bodies.

- The client shall provide necessary site access, permits, and regulatory clearances within the Nepal Kathmandu jurisdiction within ten (10) working days of contract execution.

- Any scope change exceeding 10% of the original Quotation Estimate value shall require a written amendment signed by both parties.

- Intellectual property of all design documents, reports, and data generated under this engagement shall vest with the client upon full payment.

- Disputes arising from this Quotation Estimate shall be resolved through arbitration in Kathmandu, Nepal, in accordance with the Nepal Arbitration Act, 2055 (1998).

- This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.

6. Acceptance & Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate for Marine Engineer services in Nepal Kathmandu and agrees to the terms, conditions, and pricing outlined herein. This acceptance authorizes HydroTech Marine Solutions Pvt. Ltd. to proceed with resource allocation and project mobilization.

For HydroTech Marine Solutions Pvt. Ltd.
Authorized Signatory
Name: _______________________
Designation: Managing Director
Date: _______________________

For Nepal Inland Waterways Authority
Authorized Signatory
Name: _______________________
Designation: Chief Engineer
Date: _______________________

This Quotation Estimate document (Ref: QTE/2025/NEP-0847) is the property of HydroTech Marine Solutions Pvt. Ltd., Kathmandu, Nepal. Unauthorized reproduction or distribution is prohibited. All Marine Engineer services described herein are subject to the final Service Agreement. For queries, contact the Engineering Division at +977-1-4567890 or engineering@hydrotechmarine.com.np.