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Marine Engineer Services – Spain Valencia
Professional Marine Engineering Consultancy & Technical Services
	Quotation Estimate No.
	QTE-2025-VA-0472

	Date of Issue
	14 June 2025

	Valid Until
	14 July 2025 (30 calendar days)

	Prepared By
	Ing. Carlos M. Ferrer – Senior Marine Engineer, MIM (Marine Institute of Spain)

	Client
	Port Authority of Valencia – Terminal Operations Division

	Project Location
	Spain Valencia, Puerto de Valencia, Muelle 12, 46024 Valencia, Spain

	Project Reference
	PAV-2025-ME-0091 – Dry Dock Maintenance & Marine Systems Overhaul


1. Scope of Work – Marine Engineer Services in Spain Valencia
This Quotation Estimate is issued by our firm to provide a comprehensive and itemised cost breakdown for the engagement of a qualified Marine Engineer to deliver technical consultancy, inspection, and supervisory services at the Port of Valencia, located in Spain Valencia. The scope encompasses all activities required to ensure the safe, compliant, and efficient operation of marine infrastructure, vessel systems, and port-side equipment in accordance with Spanish maritime regulations (Ley de Puertos del Estado y de la Marina Mercante), European Union directives, and International Maritime Organization (IMO) standards.
The Marine Engineer assigned to this project will hold a valid Class 1 Marine Engineer's Certificate of Competency (MECO) issued by the Spanish Maritime Administration (Dirección General de la Marina Mercante) and will possess a minimum of fifteen (15) years of practical experience in marine propulsion systems, auxiliary machinery, HVAC, electrical installations, and structural integrity assessment of vessels and port facilities operating within the Spain Valencia maritime zone.
2. Itemised Cost Breakdown
	Ref
	Description of Marine Engineer Service
	Unit
	Qty
	Unit Rate (EUR)
	Amount (EUR)

	01
	Initial site survey and condition assessment of dry dock No. 3, including structural inspection of caisson walls, gate mechanisms, and ballast systems at the Spain Valencia port facility.
	Day
	3
	1,250.00
	3,750.00

	02
	Comprehensive inspection and performance testing of the main diesel-electric propulsion unit (MAN B&W 8G95ME-C) of the vessel "CV Mediterráneo" berthed at Muelle 12, Spain Valencia.
	Day
	5
	1,400.00
	7,000.00

	03
	Overhaul supervision of auxiliary boilers (2 × 12,000 kg/h steam capacity), including pressure vessel inspection, safety valve calibration, and combustion efficiency analysis.
	Day
	4
	1,350.00
	5,400.00

	04
	Electrical systems audit: main switchboard, emergency generator, UPS systems, and shore-connection (cold ironing) infrastructure at the Spain Valencia terminal.
	Day
	3
	1,300.00
	3,900.00

	05
	Marine HVAC and refrigeration plant inspection, refrigerant leak detection, and compressor performance verification for cargo hold temperature control systems.
	Day
	2
	1,200.00
	2,400.00

	06
	Preparation of detailed technical report, non-conformance log, and corrective action plan in compliance with Spanish maritime safety regulations and EU MARPOL Annex I & VI requirements.
	Lot
	1
	2,800.00
	2,800.00

	07
	On-site supervision of corrective maintenance works executed by third-party contractors, including daily progress reports and quality assurance sign-off.
	Day
	6
	1,150.00
	6,900.00

	08
	Final acceptance inspection, commissioning support, and handover documentation for all systems restored to operational readiness at the Spain Valencia port site.
	Day
	2
	1,400.00
	2,800.00

	09
	Travel, accommodation, and local transport within the Spain Valencia metropolitan area for the duration of the Marine Engineer's on-site assignment (28 working days).
	Lot
	1
	4,200.00
	4,200.00

	10
	Professional indemnity insurance and statutory social security contributions (Seguridad Social) for the Marine Engineer as required by Spanish labour law (Estatuto de los Trabajadores).
	Lot
	1
	1,850.00
	1,850.00


3. Cost Summary
	Subtotal (Items 01–10)
	
	EUR 41,000.00

	VAT (IVA) – 21% (Spanish standard rate)
	
	EUR 8,610.00

	TOTAL AMOUNT DUE
	
	EUR 49,610.00


4. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, all rates are subject to revision based on prevailing market conditions in the Spain Valencia maritime services sector.
1. The Marine Engineer shall comply with all applicable Spanish occupational health and safety regulations (Ley 31/1995 de Prevención de Riesgos Laborales) and the specific safety management plan of the Port Authority of Valencia.
1. Payment terms: 30% advance upon acceptance of this Quotation Estimate; 40% upon completion of the mid-project inspection milestone; 30% upon final acceptance and delivery of the technical report. All payments shall be made via bank transfer to the account specified on the invoice.
1. Any variation in scope exceeding 10% of the original work order shall require a written amendment to this Quotation Estimate, signed by both parties, before additional work commences.
1. The Marine Engineer shall maintain full professional confidentiality regarding all technical data, vessel particulars, and port security information encountered during the assignment in Spain Valencia.
1. This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties. The terms herein are indicative and subject to the final contractual documentation.
1. Force majeure events, including but not limited to port closures, adverse weather conditions affecting the Spain Valencia harbour, or government-mandated work stoppages, shall extend the project timeline without penalty to either party.
1. Governing law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Kingdom of Spain. Any disputes shall be resolved by the competent courts of Valencia, Spain.
5. Acceptance and Authorisation
For and on behalf of the Service Provider
Ing. Carlos M. Ferrer
Senior Marine Engineer / Director
Ferrer Marine Engineering S.L.
Signature & Date
For and on behalf of the Client
Port Authority of Valencia
Terminal Operations Division
Spain Valencia
Signature & Date
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