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QUOTATION ESTIMATE
Professional Mason Services & Masonry Construction
Kabul Masonry & Construction Services (KMCS)
Office: Darulaman District, Afghanistan Kabul | Tel: +93 700 123 456 | Email: info@kabulmasonry.af
	Quotation Estimate No.:
	KMCS-QE-2025-0047
	Date of Issue:
	15 June 2025

	Validity Period:
	30 days from date of issue
	Currency:
	US Dollars (USD)

	Client Name:
	Mr. Ahmad Zahir Noori
	Client Address:
	Wazir Akbar Khan District, Afghanistan Kabul

	Project Location:
	Residential Compound, Spin Ghar Road, Afghanistan Kabul

	Project Type:
	Full Mason Construction – Two-Story Residential Building with Masonry Walls, Foundation, and Finishing


1. Scope of Work – Mason Services in Afghanistan Kabul
This Quotation Estimate is issued by Kabul Masonry & Construction Services (KMCS) to provide a comprehensive and itemized cost breakdown for all Mason work required for the construction of a two-story residential building located in Afghanistan Kabul. Our team of experienced Mason professionals has assessed the site conditions, local material availability, and structural requirements specific to the seismic and climatic conditions of Afghanistan Kabul. All masonry work described in this Quotation Estimate shall be executed in strict accordance with Afghan National Building Codes and international masonry standards.
The Mason crew assigned to this project in Afghanistan Kabul will consist of one senior master mason, four skilled masons, and six laborers. The senior mason will oversee all structural masonry, load-bearing wall construction, and quality control throughout the project duration. All work will be performed within the boundaries of the client's property in Afghanistan Kabul and will comply with all local municipal regulations.
2. Itemized Cost Breakdown
	Item No.
	Description of Mason Work
	Quantity
	Unit
	Unit Rate (USD)
	Total (USD)

	01
	Excavation and preparation of foundation trench for masonry footing (depth 1.2m, width 0.6m)
	180
	Linear Meters
	12.50
	2,250.00

	02
	Construction of reinforced concrete masonry unit (CMU) foundation with 1:2:4 cement mortar
	95
	Cubic Meters
	85.00
	8,075.00

	03
	Ground floor masonry walls – 230mm thick solid brick masonry with 1:4 cement mortar (approx. 620 sq. m.)
	620
	Sq. Meters
	28.00
	17,360.00

	04
	First floor masonry walls – 230mm thick solid brick masonry with 1:4 cement mortar (approx. 580 sq. m.)
	580
	Sq. Meters
	28.00
	16,240.00

	05
	Interior partition masonry walls – 115mm thick brick masonry (approx. 340 sq. m.)
	340
	Sq. Meters
	18.50
	6,290.00

	06
	Masonry lintels, sills, and window/door openings (precast concrete, 12 units)
	12
	Units
	95.00
	1,140.00

	07
	Roof masonry parapet walls and chimney structure (approx. 45 linear meters)
	45
	Linear Meters
	42.00
	1,890.00

	08
	External masonry plastering – 20mm cement mortar finish, both floors (approx. 1,200 sq. m.)
	1,200
	Sq. Meters
	14.00
	16,800.00

	09
	Internal masonry plastering – 15mm cement mortar finish (approx. 1,100 sq. m.)
	1,100
	Sq. Meters
	11.50
	12,650.00

	10
	Mason labor supervision, quality inspection, and site management (full project duration – 90 days)
	90
	Days
	65.00
	5,850.00

	11
	Delivery of all masonry materials (bricks, cement, sand, aggregate) to site in Afghanistan Kabul
	1
	Lump Sum
	4,500.00
	4,500.00

	12
	Scaffolding, formwork, and temporary masonry support structures
	1
	Lump Sum
	3,200.00
	3,200.00

	SUBTOTAL
	96,145.00

	Applicable Tax (10% VAT – Afghanistan Kabul)
	9,614.50

	GRAND TOTAL (USD)
	105,759.50


3. Payment Schedule
Payment for the masonry work outlined in this Quotation Estimate shall be made in four installments: 30% upon contract signing and mobilization of the Mason team to Afghanistan Kabul; 30% upon completion of ground floor masonry; 30% upon completion of first floor masonry and plastering; and the remaining 10% upon final inspection and handover. All payments shall be made via bank transfer to the account designated by KMCS.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, prices may be revised due to fluctuations in material costs in Afghanistan Kabul.
· All Mason work shall be completed within ninety (90) calendar days from the date of site mobilization, subject to weather conditions and client-approved design changes.
· The Mason team shall provide all hand tools, mixing equipment, and small machinery. The client shall provide access to water and electricity at the site in Afghanistan Kabul.
· A one-year warranty is provided on all structural masonry work. This warranty covers defects in workmanship but does not cover damage caused by natural disasters, unauthorized modifications, or neglect.
· Any changes to the scope of masonry work after contract signing shall be subject to a revised Quotation Estimate and written approval from both parties.
· All work shall comply with the building regulations of the Ministry of Urban Development and Housing, Afghanistan Kabul.
· Disputes arising from this Quotation Estimate shall be resolved through mediation in Afghanistan Kabul before any legal proceedings are initiated.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for Mason services in Afghanistan Kabul and agrees to the terms, conditions, and pricing outlined herein. This signature constitutes a binding acceptance of the Quotation Estimate and authorizes KMCS to commence masonry work upon receipt of the initial payment.
For Kabul Masonry & Construction Services (KMCS)
Name: Eng. Faridullah Karimi
Title: Senior Mason & Project Director
Signature: _________________________
Date: _________________________
For the Client
Name: Mr. Ahmad Zahir Noori
Title: Property Owner
Signature: _________________________
Date: _________________________
Kabul Masonry & Construction Services (KMCS) | Darulaman District, Afghanistan Kabul
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