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Quotation Estimate
Quotation Details
Quotation No: QTE-2025-0478
Date of Issue: 15 June 2025
Valid Until: 15 July 2025 (30 days)
Project Location: Gulshan-2, Bangladesh Dhaka
Status: Pending Approval
Client Information
Client Name: Mr. Abdul Karim Chowdhury
Address: Plot 18, Road 11, Gulshan-2, Bangladesh Dhaka
Contact: +880-1711-234567
Project Type: Residential Masonry Construction
Estimated Duration: 90 Working Days
This Quotation Estimate is prepared by Dhaka Mason & Construction Services Ltd. for the complete masonry work required at the client's residential property located in Bangladesh Dhaka. Our team of experienced Mason professionals, skilled laborers, and site supervisors will execute all masonry tasks in strict accordance with the approved architectural drawings, local building codes of the Dhaka City Corporation, and the standards set by the Bangladesh National Building Code (BNBC). This document outlines the full scope of work, material specifications, labor charges, and all associated costs for the masonry phase of the project.
Scope of Mason Work
The Mason work covered under this Quotation Estimate includes but is not limited to: construction of load-bearing and non-load-bearing brick walls (GGBR and solid clay bricks), plastering (internal and external), tile fixing for bathrooms and kitchen areas, foundation masonry, lintel and beam support masonry, chimney and flue construction, and all associated finishing works. All masonry work will be carried out by certified Mason craftsmen with a minimum of ten years of experience in residential construction within Bangladesh Dhaka and surrounding areas.
Itemized Cost Breakdown
	Sr. No.
	Description of Mason Work
	Unit
	Quantity
	Unit Rate (BDT)
	Amount (BDT)

	1
	Foundation Masonry – Solid clay brick with 1:4 cement mortar (below ground level)
	sq. ft.
	1,200
	380
	456,000

	2
	Load-bearing Wall Masonry – 9-inch solid brick, 1:6 mortar mix
	sq. ft.
	4,500
	420
	1,890,000

	3
	Partition Wall Masonry – 4.5-inch GGBR block, 1:4 mortar
	sq. ft.
	3,200
	310
	992,000

	4
	Internal Plastering – 12mm thick, 1:4 cement-sand mix (all rooms)
	sq. ft.
	8,800
	145
	1,276,000

	5
	External Plastering – 15mm thick with weatherproof additive
	sq. ft.
	3,600
	185
	666,000

	6
	Ceramic Tile Fixing – Bathroom & Kitchen (floor and wall)
	sq. ft.
	1,400
	220
	308,000

	7
	Lintel & Beam Support Masonry – RCC brickwork
	Running ft.
	480
	350
	168,000

	8
	Chimney & Flue Construction (kitchen exhaust)
	Lump Sum
	1
	85,000
	85,000

	9
	Mason Labor Supervision & Site Management (90 days)
	Month
	3
	45,000
	135,000

	10
	Scaffolding, Formwork & Temporary Mason Support Structures
	Lump Sum
	1
	120,000
	120,000

	11
	Waste Disposal & Site Cleanup (Bangladesh Dhaka municipal compliance)
	Lump Sum
	1
	35,000
	35,000

	12
	Quality Testing – Mortar compressive strength & wall plumb check
	Lump Sum
	1
	28,000
	28,000

	Subtotal (All Mason Work Items)
	6,159,000

	VAT @ 5% (Bangladesh Standard Rate for Construction Services)
	307,950

	GRAND TOTAL (BDT)
	6,466,950


Amount in words: Six Million Four Hundred Sixty-Six Thousand Nine Hundred and Fifty Taka Only.
Material Specifications
All materials used in the Mason work shall comply with the following standards: solid clay bricks conforming to B&S 3903, GGBR blocks as per Bangladesh Dhaka municipal approval, OPC 43-grade cement (Lafarge or Dangote brand), river sand (washed, fine aggregate), and 20mm aggregate for mortar. All cement and sand will be procured from licensed suppliers within Bangladesh Dhaka and stored in a dry, covered area on-site to prevent moisture damage. The Mason team will conduct a material inspection upon delivery, and any substandard items will be rejected and replaced at the contractor's cost.
Payment Schedule
	Milestone
	Percentage
	Amount (BDT)
	Trigger

	Advance Payment
	20%
	1,293,390
	Upon signing of this Quotation Estimate

	Foundation & Ground Floor Masonry Complete
	25%
	1,616,738
	Site inspection & sign-off

	Upper Floor Masonry & Plastering Complete
	30%
	1,940,085
	Site inspection & sign-off

	Finishing, Tiling & Final Handover
	20%
	1,293,390
	Final acceptance certificate

	Retention (Released after 6 months)
	5%
	323,348
	Defect liability period expiry


Terms & Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Prices are subject to revision if raw material costs (cement, bricks, sand) fluctuate by more than 10% in the Bangladesh Dhaka market during the validity period.
1. All Mason work shall be executed in compliance with the Bangladesh National Building Code (BNBC 2020) and Dhaka City Corporation building regulations. The client is responsible for obtaining all necessary building permits and NOCs prior to commencement.
1. The project duration of 90 working days is estimated based on standard weather conditions in Bangladesh Dhaka. Delays caused by monsoon rains (June–September), government holidays, or force majeure events will extend the timeline proportionally without penalty to either party.
1. A minimum team of 12 skilled Mason craftsmen, 8 general laborers, and 1 site supervisor will be deployed on-site daily. The Mason team leader will report progress to the client or client's representative every Friday.
1. The contractor shall provide all hand tools, mixing equipment, and small machinery required for Mason work. Heavy equipment (cranes, concrete mixers) will be arranged as per the project schedule at the contractor's cost.
1. A six-month defect liability period applies to all Mason work. Any cracks, plaster failures, or masonry defects arising within this period will be rectified at no additional cost to the client.
1. Payment shall be made via bank transfer to the contractor's designated account. No cash payments will be accepted. Invoices will be issued within five (5) working days of milestone completion.
1. This Quotation Estimate does not include structural steel work, electrical wiring, plumbing, painting, or landscaping. These items may be quoted separately upon request.
1. Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation. If unresolved, the matter shall be referred to arbitration under the Bangladesh Arbitration Act, 2001, with the seat of arbitration in Dhaka.
1. The contractor shall maintain adequate insurance coverage for all Mason workers and site personnel in accordance with the Bangladesh Labor Act, 2006.
Acceptance & Authorization
By signing below, both parties acknowledge and agree to the terms, scope, and pricing outlined in this Quotation Estimate for the Mason work at the specified location in Bangladesh Dhaka. This document, once signed, constitutes a binding agreement for the masonry phase of the construction project.
For Dhaka Mason & Construction Services Ltd.
Name: Engr. Rafiqul Islam
Designation: Project Director
Date: _______________
For the Client
Name: Mr. Abdul Karim Chowdhury
Designation: Property Owner
Date: _______________
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