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Quotation Estimate
	Quotation Estimate No.:
	NHM-2025-04782

	Date of Issue:
	14 June 2025

	Valid Until:
	14 July 2025 (30 calendar days)

	Prepared For:
	Mr. Ahmed Hassan El-Sayed – Residential Project, Zamalek, Egypt Cairo

	Project Location:
	14 El Gezira Road, Zamalek District, Egypt Cairo, 11511

	Scope Category:
	Full Mason & Stonework Services – Residential Renovation


1. Introduction & Purpose of This Quotation Estimate
This Quotation Estimate is issued by Nile Heritage Masonry & Construction Co. to provide a comprehensive, itemized cost breakdown for all Mason services required for the residential renovation project located in the Zamalek district of Egypt Cairo. This document serves as a formal, binding proposal that outlines the scope of masonry work, material specifications, labor charges, timelines, and payment terms. All pricing in this Quotation Estimate reflects current market rates for masonry materials and skilled labor available in the Egypt Cairo construction sector as of June 2025.
2. Scope of Mason Work
The following Mason services have been identified and scoped for this project in Egypt Cairo. Each line item below represents a distinct phase of masonry work to be executed by our certified mason team:
	Item No.
	Description of Mason Work
	Quantity
	Unit
	Unit Price (EGP)
	Total (EGP)

	01
	Demolition and removal of existing masonry walls (interior partitions, 2nd floor)
	85
	m²
	320
	27,200

	02
	Supply and installation of 200mm solid clay brick masonry walls (new partitions)
	142
	m²
	890
	126,380

	03
	Mason work – external facade stone cladding (local Egyptian limestone, 30mm thick)
	210
	m²
	1,450
	304,500

	04
	Construction of masonry arches and decorative lintels (entrance foyer, 3 units)
	3
	unit
	18,500
	55,500

	05
	Mason work – kitchen and bathroom tile setting (ceramic, 60x60cm, walls and floors)
	96
	m²
	620
	59,520

	06
	Plastering and rendering of all new masonry surfaces (two-coat cement plaster)
	320
	m²
	285
	91,200

	07
	Mason work – construction of exterior retaining wall (garden boundary, 4.2m length)
	4.2
	lm
	12,800
	53,760

	08
	Supply of all masonry materials: cement (Cemex 42.5), sand, aggregate, rebar, mortar
	1
	lot
	87,400
	87,400

	09
	Skilled Mason labor – master mason (1) and assistant masons (4) – full project duration
	45
	man-days
	1,100
	49,500

	10
	Site supervision, quality control, and final masonry inspection (Egypt Cairo municipal compliance)
	1
	lot
	12,000
	12,000

	Subtotal:
	867,960

	VAT (14% – Egypt Tax Authority):
	121,514

	TOTAL ESTIMATED COST (EGP):
	989,474


3. Project Timeline
The total estimated duration for all Mason work described in this Quotation Estimate is 45 working days, commencing from the date of contract signing and site handover in Egypt Cairo. The schedule accounts for material procurement from local Egypt Cairo suppliers, curing periods for mortar and plaster, and mandatory inspection checkpoints required by the Cairo Governorate Building Authority.
4. Terms and Conditions
· Payment Schedule: 30% advance upon signing, 40% upon completion of structural masonry work, 30% upon final handover and inspection sign-off.
· Validity: This Quotation Estimate remains valid for 30 calendar days from the date of issue. Prices are subject to revision based on fluctuating material costs in the Egypt Cairo market.
· Warranty: All masonry work is covered under a 24-month structural warranty from the date of final acceptance. This warranty covers defects in mason workmanship, material failure, and structural integrity.
· Change Orders: Any modifications to the scope of Mason work beyond what is stated in this Quotation Estimate must be documented in a written change order signed by both parties before execution.
· Compliance: All masonry work shall comply with Egyptian Building Code (EBC 2021), Cairo municipal regulations, and applicable safety standards for construction in Egypt Cairo.
· Site Access: The client shall ensure uninterrupted access to the project site in Zamalek, Egypt Cairo, during working hours (07:00–17:00, Sunday through Thursday).
· Dispute Resolution: Any disputes arising from this Quotation Estimate shall be resolved through mediation under the jurisdiction of the Cairo Commercial Court, Egypt.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate for Mason services in Egypt Cairo and agrees to the terms, pricing, and conditions outlined herein. This document constitutes a formal offer and, upon countersignature, becomes a binding contract between both parties.
For Nile Heritage Masonry & Construction Co.

_________________________________
Name: Eng. Karim Mostafa
Title: Project Director
Date: _______________
For the Client

_________________________________
Name: Mr. Ahmed Hassan El-Sayed
Title: Project Owner
Date: _______________
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