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Quotation Estimate
Professional Mason Services & Masonry Works – Ivory Coast Abidjan
Prepared For (Client)
Name: M. Jean-Baptiste Kouassi
Company: Kouassi Immobilier SARL
Address: Boulevard VGE, Plateau, Abidjan, Ivory Coast
Contact: +225 07 08 12 34 56
Prepared By (Mason Contractor)
Lead Mason: M. Ibrahim Traoré
Company: Abidjan Mason & Construction Services SARL
Address: Route d'Abengourou, Cocody, Abidjan, Ivory Coast
Contact: +225 05 44 55 66 77
1. Scope of Work – Mason Services in Ivory Coast Abidjan
This Quotation Estimate is issued by Abidjan Mason & Construction Services SARL to provide a comprehensive and detailed cost breakdown for all masonry works to be executed at the client's residential and commercial property located in the Cocody district of Abidjan, Ivory Coast. Our team of certified Mason professionals will carry out all structural and finishing masonry tasks in full compliance with the Ivorian building code (Code du Bâtiment de Côte d'Ivoire) and the specific technical requirements outlined in the project plans. The masonry scope includes but is not limited to: foundation wall construction, load-bearing block masonry, partition wall erection, lintel and beam casting, plastering (internal and external), tile setting, and all associated finishing works. All works will be performed by experienced masons who have completed the CFAO and OFPRA training programs in Abidjan, ensuring the highest standard of craftsmanship throughout the Ivory Coast Abidjan construction sector.
2. Itemized Cost Breakdown
	Ref
	Description of Mason Work
	Unit
	Quantity
	Unit Price (XOF)
	Total (XOF)

	01
	Foundation masonry – reinforced concrete block walls (20cm thickness), including formwork, rebar, and concrete pour
	m²
	185
	45,000
	8,325,000

	02
	Load-bearing block masonry – 20cm hollow concrete blocks, cement mortar (1:4 mix), including lintels and ring beams
	m²
	620
	32,000
	19,840,000

	03
	Internal partition walls – 10cm hollow blocks, cement mortar, including door and window openings
	m²
	340
	22,000
	7,480,000

	04
	External plastering – cement mortar 2cm, including corner beads and weather protection
	m²
	480
	18,500
	8,880,000

	05
	Internal plastering – cement mortar 1.5cm, smooth finish, all rooms and corridors
	m²
	890
	14,000
	12,460,000

	06
	Ceramic tile setting – bathrooms, kitchen, and entrance (60x60cm tiles, including adhesive and grout)
	m²
	125
	28,000
	3,500,000

	07
	Staircase masonry – 14 steps, concrete treads, block risers, handrail supports
	Lot
	1
	2,850,000
	2,850,000

	08
	Site preparation, material handling, scaffolding, and waste removal throughout Ivory Coast Abidjan site
	Lot
	1
	1,500,000
	1,500,000

	Subtotal (XOF)
	64,835,000

	VAT (18% – Côte d'Ivoire)
	11,670,300

	TOTAL QUOTATION ESTIMATE (XOF)
	76,505,300


3. Payment Schedule
This Quotation Estimate for masonry services in Ivory Coast Abidjan shall be settled according to the following milestone-based payment plan:
· Advance Payment (30%): 22,951,590 XOF – Due upon signing of the contract and mobilization of the mason team to the Abidjan site.
· Progress Payment 1 (25%): 19,126,325 XOF – Due upon completion of all foundation and load-bearing masonry works.
· Progress Payment 2 (25%): 19,126,325 XOF – Due upon completion of partition walls, plastering, and tile setting.
· Final Payment (20%): 15,301,060 XOF – Due upon final inspection, acceptance, and handover of all masonry works.
4. Terms and Conditions
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After this period, prices may be revised to reflect current market rates for cement, blocks, and labor in Abidjan, Ivory Coast.
· All masonry works shall be executed by qualified masons under the direct supervision of our Lead Mason, M. Ibrahim Traoré, who holds a valid OFPRA certification in masonry and structural construction.
· The project duration is estimated at fourteen (14) weeks from the date of site mobilization, subject to weather conditions and client approvals in Ivory Coast Abidjan.
· All materials (cement, blocks, rebar, tiles, mortar) shall be sourced from approved suppliers in Abidjan and shall meet the specifications of the Ivorian Standards Institute (INCO – Institut National de la Construction et de l'Observation des sols).
· The mason contractor shall provide a twelve (12) month warranty on all structural masonry works and a six (6) month warranty on finishing works (plastering, tiling) from the date of final acceptance.
· Any variation or additional work beyond the scope defined in this Quotation Estimate shall be subject to a separate written amendment and additional cost approval by the client.
· The contractor shall comply with all health, safety, and environmental regulations applicable in the Republic of Côte d'Ivoire, including the Code du Travail and local Abidjan municipal bylaws.
· Disputes arising from this Quotation Estimate shall be resolved amicably or, failing that, submitted to the competent courts of Abidjan, Ivory Coast.
5. Acceptance and Signatures
By signing below, both parties acknowledge and agree to the terms, conditions, and pricing outlined in this Quotation Estimate for masonry services to be performed in Ivory Coast Abidjan.
For the Client
M. Jean-Baptiste Kouassi
Kouassi Immobilier SARL
Signature & Date
For the Mason Contractor
M. Ibrahim Traoré
Abidjan Mason & Construction Services SARL
Signature & Date
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