Quotation Estimate - Mason Services - Kuala Lumpur, Malaysia
Quotation Estimate
Professional Mason & Masonry Services
Kuala Lumpur, Malaysia
Ref: QTE-KL-2025-0472
From:
KL Mason & Build Sdn. Bhd.
No. 42, Jalan Ampang, 50450
Kuala Lumpur, Wilayah Persekutuan
Malaysia
Tel: +60 3-2145 6789
Email: enquiries@klmasonbuild.my
SSM Reg: 201901045678
To:
Mr. Tan Wei Ming
No. 18, Jalan SS2/24, 47300
Petaling Jaya, Selangor
Malaysia
Tel: +60 12-345 6789
Email: tan.wei.ming@email.com
Quotation Estimate Details
	Date of Quotation:
	15 June 2025
	Validity Period:
	30 days from date of issue

	Project Location:
	Kuala Lumpur, Malaysia
	Estimated Duration:
	25 working days

	Project Type:
	Residential Mason & Masonry Works
	Payment Terms:
	30% advance, 40% mid-progress, 30% on completion


Scope of Mason Work – Itemised Quotation Estimate
	No.
	Description of Mason Work
	Unit
	Quantity
	Unit Rate (RM)
	Amount (RM)

	1
	Supply and lay of 75mm solid clay bricks for internal partition walls (mason brickwork, 1:4 cement mortar)
	m²
	120
	185.00
	22,200.00

	2
	Supply and lay of 200mm concrete hollow blocks for external boundary wall (mason blockwork, 1:6 cement mortar)
	m²
	85
	145.00
	12,325.00

	3
	Mason stonework – natural granite cladding for feature wall (supply and install, including adhesive and grout)
	m²
	32
	420.00
	13,440.00

	4
	Construction of mason brick arch and lintel works (reinforced concrete lintels, 150mm x 200mm)
	nos.
	12
	380.00
	4,560.00

	5
	Mason chimney and flue construction (fire-brick masonry, heat-resistant mortar, stainless steel liner)
	nos.
	1
	8,500.00
	8,500.00

	6
	Demolition and removal of existing mason brick wall (including site clearance and waste disposal to KL-approved tip)
	m²
	45
	65.00
	2,925.00

	7
	Application of cement render and skim coat on all mason walls (two-coat finish, 12mm total thickness)
	m²
	205
	55.00
	11,275.00

	8
	Mason pointing and repointing of external brickwork (weatherproof sealant, 10mm depth)
	m
	180
	28.00
	5,040.00

	9
	Supply of all mason materials: cement, sharp sand, aggregate, wire mesh, and ancillary fixings
	lot
	1
	6,800.00
	6,800.00

	10
	Site supervision by certified mason foreman and daily progress reporting to client
	days
	25
	250.00
	6,250.00

	Subtotal
	93,315.00

	SST (8%) – Malaysia Sales & Service Tax
	7,465.20

	TOTAL QUOTATION ESTIMATE (RM)
	100,780.20


Note: This Quotation Estimate for Mason services is specific to the project located in Kuala Lumpur, Malaysia. All rates are inclusive of labour, tools, and standard mason materials unless otherwise stated. Any additional mason work requested beyond the scope listed above will be subject to a revised Quotation Estimate at the prevailing market rate in Kuala Lumpur.
Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate for Mason and masonry services is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, KL Mason & Build Sdn. Bhd. reserves the right to revise pricing due to fluctuating material costs in the Kuala Lumpur market.
1. All mason work shall be carried out in strict compliance with the Uniform Building By-Laws (UBBL) 1984, the Building and Construction Industry Development Board (BCIB) guidelines, and all applicable regulations of the Kuala Lumpur City Hall (DBKL).
1. A minimum advance payment of thirty percent (30%) of the total Quotation Estimate amount is required before the mason team mobilises to the site in Kuala Lumpur. The remaining balance shall be disbursed as per the payment schedule outlined above.
1. The estimated project duration of twenty-five (25) working days assumes normal weather conditions in Kuala Lumpur. Delays caused by monsoon rainfall, public holidays, or force majeure events will extend the timeline proportionally without additional cost to the client.
1. All mason workmanship is guaranteed for a period of twelve (12) months from the date of practical completion. This warranty covers defects in masonry bonding, mortar application, and structural integrity of the mason work.
1. The client is responsible for obtaining all necessary building permits and approvals from DBKL (Kuala Lumpur City Hall) prior to the commencement of any mason work. KL Mason & Build Sdn. Bhd. shall provide technical drawings and specifications to support the permit application.
1. Any variation or change order to the original scope of mason work must be agreed upon in writing by both parties before execution. A supplementary Quotation Estimate will be issued for all approved variations.
1. All mason workers deployed to the Kuala Lumpur site shall be covered under the Employees Provident Fund (EPF), Employees' Insurance Scheme (EIS), and Workmen's Compensation Act as mandated by Malaysian law.
1. Disputes arising from this Quotation Estimate shall be resolved through mediation under the Malaysian Construction Industry Development Board (CIDB) or, failing that, through the courts of competent jurisdiction in Kuala Lumpur, Malaysia.
Acceptance and Authorisation
By signing below, the client acknowledges and accepts this Quotation Estimate for Mason services in Kuala Lumpur, Malaysia, and agrees to all terms and conditions stated herein.
For KL Mason & Build Sdn. Bhd.
Authorised Signatory
Date: _______________
For the Client
Mr. Tan Wei Ming
Date: _______________
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