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QUOTATION ESTIMATE
Professional Mason Services & Construction Work – Mexico Mexico City
Client Information
Name: Ing. Roberto Hernández Salazar
Company: Desarrollos Inmobiliarios del Centro S.A. de C.V.
Address: Calle Madero 45, Col. Centro, C.P. 06000
Mexico Mexico City, Mexico
Contact: +52 (55) 5555-8891
Project Details
Project Name: Residential Masonry Renovation – Phase II
Site Address: Av. Reforma 2350, Col. Juárez, C.P. 06600
Mexico Mexico City, Mexico
Estimated Duration: 45 working days
Lead Mason Supervisor: Sr. Carlos Mendoza
Scope of Work – Mason Services
This Quotation Estimate is prepared by Construcciones del Valle S.A. de C.V. to provide comprehensive Mason services for the residential renovation project located in Mexico Mexico City. Our team of certified masons, bricklayers, and stonemasons will execute all masonry work in strict compliance with the Mexican Official Standard NMX-C-132-SCFI-2014 and local building regulations of the Mexico City government (Gobierno de la Ciudad de México). All materials and labor are included in this estimate unless otherwise noted.
Itemized Quotation Estimate Breakdown
	No.
	Description of Mason Work
	Unit
	Quantity
	Unit Price (MXN)
	Total (MXN)

	1
	Demolition of existing masonry walls (brick and concrete block) – Mason crew of 6 workers
	m²
	185.00
	$420.00
	$77,700.00

	2
	Construction of new interior partition walls using 15 cm concrete block with Type 20 mortar – Mason labor and materials
	m²
	320.00
	$890.00
	$284,800.00

	3
	Exterior masonry veneer application using natural stone (Cantera de Chiluca) – Skilled Mason stonemasonry work
	m²
	145.00
	$2,350.00
	$340,750.00

	4
	Brick arch construction for entryway and decorative elements – Master Mason craftsmanship
	ea
	4.00
	$18,500.00
	$74,000.00

	5
	Masonry lintels and sills (reinforced concrete) – Formwork, rebar, and Mason placement
	lm
	96.00
	$1,250.00
	$120,000.00

	6
	Plastering and finishing of masonry surfaces (interior and exterior) – Mason finishing crew
	m²
	560.00
	$380.00
	$212,800.00

	7
	Masonry waterproofing treatment for basement walls and foundation – Specialized Mason application
	m²
	210.00
	$650.00
	$136,500.00

	8
	Site cleanup, material disposal, and debris removal from Mexico Mexico City construction site
	lot
	1.00
	$45,000.00
	$45,000.00

	9
	Project supervision by Lead Mason Engineer and daily progress reporting
	month
	2.00
	$38,000.00
	$76,000.00


	Subtotal
	$1,367,550.00

	IVA (16% – Mexico Tax)
	$218,808.00

	GRAND TOTAL (MXN)
	$1,586,358.00


Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issuance. After this period, prices may be adjusted due to material cost fluctuations in the Mexico Mexico City construction market.
1. All Mason work shall be performed by qualified and insured masons employed by Construcciones del Valle S.A. de C.V. in accordance with Mexican labor law (Ley Federal del Trabajo) and safety regulations (NOM-009-STPS).
1. Payment schedule: 30% advance upon contract signing, 40% upon completion of structural masonry work, and 30% upon final inspection and acceptance in Mexico Mexico City.
1. All materials (concrete blocks, bricks, mortar, Cantera stone, rebar, and waterproofing compounds) will be sourced from approved suppliers in the Mexico Mexico City metropolitan area and must meet NMX standards.
1. The Mason crew will work Monday through Saturday, 07:00 to 17:00 hrs, respecting local noise ordinances of the Mexico City government.
1. Warranty: All masonry work carries a two-year structural warranty from the date of final acceptance. This warranty covers defects in workmanship and materials.
1. Any changes or additions to the scope of work must be approved in writing by both parties and will be subject to a revised Quotation Estimate.
1. This Quotation Estimate does not include architectural design fees, permits from the Mexico Mexico City municipal authority (Dirección de Desarrollo Urbano), or third-party engineering inspections.
1. Force majeure events, including but not limited to natural disasters affecting Mexico Mexico City, may extend the project timeline without penalty to either party.
1. All disputes arising from this Quotation Estimate shall be resolved through arbitration in Mexico Mexico City in accordance with the Mexican Commercial Code.
Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for Mason services to be executed in Mexico Mexico City. This document constitutes a binding agreement once countersigned and the initial payment is received.
Construcciones del Valle S.A. de C.V.
(Provider – Mason Services)
Name: Ing. Patricia López Ramírez
Title: Director of Operations
Date: _______________
Desarrollos Inmobiliarios del Centro S.A. de C.V.
(Client)
Name: Ing. Roberto Hernández Salazar
Title: Project Director
Date: _______________
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