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QUOTATION ESTIMATE
Mason & Masonry Services
Karachi, Sindh, Pakistan
Professional Mason Work | Residential & Commercial Construction
	Quotation No.:
	KHI-MSN-2025-0472

	Date of Issue:
	15 June 2025

	Valid Until:
	15 July 2025 (30 Days)



	Prepared By:
	Al-Madina Mason & Construction Services

	Address:
	Plot 47-B, Block 5, Gulshan-e-Iqbal, Karachi, Pakistan

	Contact:
	+92-21-3456-7890 | info@almadinamason.pk

	NTN:
	1234567-8


1. Client / Project Details
	Field
	Details

	Client Name
	Mr. Ahmed Raza Khan

	Project Address
	House No. 234, Street 12, DHA Phase 6, Karachi, Sindh, Pakistan

	Project Type
	Residential Villa – Mason & Masonry Work (Ground Floor + First Floor)

	Estimated Duration
	45 Working Days (excluding public holidays and monsoon delays)

	Payment Currency
	Pakistani Rupees (PKR)


2. Scope of Mason Work
This Quotation Estimate covers the complete masonry and mason work required for the construction of a two-storey residential villa in Karachi, Pakistan. The scope includes but is not limited to the following mason activities:
· Brick masonry walls (8-inch and 4-inch) using locally sourced red clay bricks from Karachi brick kilns
· Plastering (internal and external) using cement-sand mortar in the standard 1:4 ratio
· Partition wall construction with 4-inch brick masonry
· Staircase masonry and riser/tread finishing
· Chimney and ventilation shaft masonry work
· Window and door frame masonry openings with proper lintel support
· External brick masonry with weatherproof plastering suitable for Karachi coastal climate
· Foundation wall masonry (below ground level) with waterproofing treatment
3. Itemized Quotation Estimate – Mason Work
	Sr. #
	Description of Mason Work
	Unit
	Quantity
	Rate (PKR)
	Amount (PKR)

	1
	8-inch brick masonry wall (including mortar, bricks, and mason labour)
	sq. ft.
	4,200
	385
	1,617,000

	2
	4-inch brick masonry partition wall
	sq. ft.
	2,800
	245
	686,000

	3
	Internal plastering (1:4 cement-sand, 12 mm thick)
	sq. ft.
	7,500
	120
	900,000

	4
	External plastering with weatherproof finish (Karachi coastal grade)
	sq. ft.
	3,200
	165
	528,000

	5
	Staircase masonry (risers, treads, and stringer walls)
	Lot
	1
	185,000
	185,000

	6
	Window/door frame masonry openings with R.C.C. lintels
	nos.
	28
	8,500
	238,000

	7
	Foundation wall masonry with waterproofing (below ground level)
	sq. ft.
	1,800
	420
	756,000

	8
	Chimney and ventilation shaft masonry
	Lot
	1
	95,000
	95,000

	9
	Mason supervision, quality control, and site management
	Month
	2
	75,000
	150,000

	10
	Scaffolding, formwork, and temporary mason equipment
	Lot
	1
	120,000
	120,000

	Subtotal (Mason Work)
	5,275,000

	Sales Tax (18% – Sindh Board of Revenue, Karachi)
	949,500

	TOTAL QUOTATION ESTIMATE (PKR)
	6,224,500


Note: All rates in this Quotation Estimate are inclusive of mason labour, skilled helper labour, and standard masonry materials (bricks, cement, sand, and water) unless otherwise specified. Rates are based on prevailing market conditions in Karachi, Pakistan as of June 2025. Any fluctuation in material costs exceeding 10% during the project duration will be subject to mutual renegotiation.
4. Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised to reflect current market conditions in Pakistan Karachi.
1. Payment Schedule: 25% advance upon signing, 40% upon completion of ground-floor mason work, 25% upon completion of first-floor masonry, and 10% upon final handover and client sign-off.
1. All mason work shall be executed in accordance with the Pakistan Building Code (PBC) and Sindh Municipal Corporation Karachi building regulations.
1. The mason team shall consist of a senior master mason (mistr), two skilled masons, and four helpers per working shift. Work hours shall be 7:00 AM to 5:00 PM, Monday through Saturday.
1. Client shall provide uninterrupted access to the site, running water, and electrical supply for the mason crew. Any delay caused by client-side issues will extend the project timeline accordingly.
1. A one-year warranty is provided on all masonry and plastering work against structural defects, cracking, or delamination under normal usage conditions in the Karachi climate.
1. This Quotation Estimate does not include electrical conduit embedding, plumbing pipe chasing, or finishing paint work. These shall be quoted separately.
1. All disputes arising from this Quotation Estimate shall be resolved through arbitration in Karachi, Sindh, Pakistan, in accordance with the Arbitration Act, 1940.
1. The mason crew shall comply with all health and safety regulations as mandated by the Sindh Occupational Safety and Health Department.
5. Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Mason and Masonry Work in Pakistan Karachi. The undersigned agrees to all terms, conditions, rates, and scope of work as detailed in this document.
For Al-Madina Mason & Construction Services
Authorized Signatory
Name: Engr. Tariq Mehmood
Designation: Chief Mason & Project Manager
Date: _______________
Client Acceptance
Name: Mr. Ahmed Raza Khan
Signature: _______________
CNIC No.: _______________
Date: _______________
Al-Madina Mason & Construction Services | Plot 47-B, Block 5, Gulshan-e-Iqbal, Karachi, Sindh, Pakistan
Tel: +92-21-3456-7890 | Email: info@almadinamason.pk | NTN: 1234567-8
This Quotation Estimate document is generated for the specific project referenced above and is non-transferable. © 2025 Al-Madina Mason & Construction Services, Karachi, Pakistan.
