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1. Scope of Work – Mason Services in Saudi Arabia Jeddah
This Quotation Estimate is issued by Al-Jeddah Mason & Construction Co. to provide a comprehensive breakdown of costs for professional Mason services to be executed at the client's designated property in Saudi Arabia Jeddah. Our team of certified and experienced masons will carry out all masonry-related construction, repair, and finishing works in full compliance with the Saudi Building Code (SBC) and local Jeddah municipal regulations. The scope encompasses structural masonry, decorative stonework, tile installation, plastering, and all associated finishing tasks required to deliver a high-quality, durable result.
2. Itemized Cost Breakdown
	No.
	Description of Mason Work
	Unit
	Quantity
	Unit Rate (SAR)
	Total Amount (SAR)

	1
	Structural block masonry walls (200mm hollow concrete blocks) including mortar, reinforcement, and curing – Jeddah residential project
	Sqm
	320
	185.00
	59,200.00

	2
	Decorative natural stone cladding (local Jeddah granite) for exterior facade, including adhesive, fixings, and finishing
	Sqm
	145
	420.00
	60,900.00

	3
	Interior ceramic tile laying (walls and floors) with epoxy grouting, including preparation of substrate
	Sqm
	210
	165.00
	34,650.00

	4
	Interior and exterior plastering (two-coat cement plaster, 15mm thickness) with sanding and smoothing
	Sqm
	480
	78.00
	37,440.00

	5
	Construction of masonry staircase (14 steps) with concrete treads, risers, and handrail anchoring points
	Lot
	1
	28,500.00
	28,500.00

	6
	Repair and restoration of existing masonry walls (crack injection, repointing, and patching) – heritage section of property
	Sqm
	65
	240.00
	15,600.00

	7
	Installation of masonry lintels, sills, and window/door frames (precast concrete, 200mm width)
	Linear M
	88
	95.00
	8,360.00

	8
	Site preparation, material handling, scaffolding erection/dismantling, and waste removal to approved Jeddah disposal site
	Lot
	1
	12,000.00
	12,000.00

	9
	Project supervision by senior Mason foreman and daily progress reporting to client
	Month
	3
	6,500.00
	19,500.00

	10
	Final quality inspection, snag list resolution, and handover documentation
	Lot
	1
	4,500.00
	4,500.00

	SUBTOTAL
	280,650.00

	VAT (15%) – Saudi Arabia
	42,097.50

	GRAND TOTAL (SAR)
	322,747.50


3. Project Duration and Schedule
The estimated duration for completion of all Mason works listed in this Quotation Estimate is twelve (12) weeks from the date of site mobilization in Saudi Arabia Jeddah. The schedule will be adjusted as necessary to accommodate weather conditions typical of the Jeddah coastal climate, particularly during the high-humidity summer months. A detailed weekly progress plan will be submitted to the client within five (5) working days of contract commencement.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Prices are subject to revision upon expiry due to fluctuating material costs in the Saudi Arabian market.
1. All Mason work shall be executed in strict accordance with the Saudi Building Code (SBC), Jeddah Municipality bylaws, and applicable OSHA-equivalent safety standards enforced by the Saudi Ministry of Human Resources and Social Development.
1. Payment terms: 30% advance upon signing, 40% upon completion of structural masonry, 20% upon completion of finishing works, and 10% upon final handover and client sign-off.
1. All materials specified in this estimate shall be sourced from approved suppliers within Saudi Arabia. Substitutions require prior written approval from the client.
1. The contractor shall provide a twelve-month (12-month) defect liability warranty on all masonry works from the date of final acceptance.
1. Any variations or additional works beyond the scope defined in this Quotation Estimate shall be subject to a separate written variation order and additional cost approval.
1. The contractor is responsible for all permits, inspections, and municipal approvals required by Jeddah Municipality for the masonry works described herein.
1. Disputes arising from this quotation shall be resolved through amicable negotiation, failing which they shall be referred to the Saudi Center for Commercial Arbitration (SCCA) in Jeddah.
1. This Quotation Estimate does not constitute a binding contract until both parties have signed and exchanged executed copies.
Important Note: This Quotation Estimate covers masonry and mason-related works only. Electrical, plumbing, HVAC, and civil structural engineering works are excluded and must be quoted separately. All prices are in Saudi Riyals (SAR) and are inclusive of labor, tools, and standard materials unless otherwise stated. The project site is located in Jeddah, Saudi Arabia, and all logistics, transportation, and site access arrangements are included in the quoted rates.
5. Acceptance and Authorization
By signing below, both parties acknowledge that they have read, understood, and agree to the terms, conditions, and pricing outlined in this Quotation Estimate for Mason services to be performed in Saudi Arabia Jeddah.
For: Al-Jeddah Mason & Construction Co.
Name: _________________________
Title: Project Director
Signature: _________________________
Date: _________________________
For: Client
Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
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