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QUOTATION ESTIMATE
Barcelona Stone & Mason Services S.L.
Carrer de la Pedrera 42, 08008 Barcelona, Spain Barcelona
Tel: +34 93 214 5678 | Email: info@barcelonastonemason.es | CIF: B-65432109
Quotation Reference: QTE-2025-0742 | Date of Issue: 14 June 2025
Prepared For (Client)
Name: Sr. Alejandro Martínez Puig
Address: Passeig de Gràcia 118, 3º 2º, 08008 Barcelona, Spain Barcelona
Phone: +34 612 345 678
Email: a.martinez.puig@email.com
Project Details
Project Title: Residential Masonry Restoration & New Stone Cladding
Location: Spain Barcelona, Eixample District
Estimated Duration: 6 weeks (30 working days)
Quotation Validity: 30 days from date of issue
1. Introduction and Scope of Work
This Quotation Estimate is issued by Barcelona Stone & Mason Services S.L. to provide a comprehensive and detailed cost breakdown for the masonry works required at the client's residential property located in the heart of Spain Barcelona. Our Mason team, composed of certified stonemasons, bricklayers, and restoration specialists, will carry out the full scope of work described below. This Quotation Estimate reflects our commitment to delivering exceptional craftsmanship in accordance with the building regulations of the Ajuntament de Barcelona and the technical standards set by the Col·legi d'Arquitectes de Catalunya.
The Mason services outlined in this document encompass the restoration of existing stone facades, the installation of new natural stone cladding on the ground-floor elevation, the reconstruction of a damaged interior load-bearing wall using traditional Catalan brickwork, and the finishing of all masonry surfaces with appropriate sealants and protective treatments. All materials will be sourced from approved quarries in the Girona and Lleida regions to ensure authenticity and durability consistent with the architectural heritage of Spain Barcelona.
2. Itemized Cost Breakdown
	Item No.
	Description of Mason Work
	Unit
	Qty
	Unit Price (EUR)
	Total (EUR)

	01
	Removal and disposal of deteriorated stone facade panels (existing masonry demolition)
	m²
	85
	42.00
	3,570.00

	02
	Supply and installation of new natural limestone cladding (Catalan travertine, 30 mm thickness)
	m²
	85
	128.50
	10,922.50

	03
	Reconstruction of interior load-bearing wall (traditional Catalan brick, 25 cm thickness)
	m²
	32
	95.00
	3,040.00

	04
	Stone lintel fabrication and installation (3 custom-cut granite lintels, 1.2 m span)
	unit
	3
	680.00
	2,040.00

	05
	Mortar joint repointing and facade sealing (lime-based mortar, traditional mix)
	m²
	120
	18.75
	2,250.00

	06
	Application of penetrating stone protector and anti-moisture treatment
	m²
	120
	12.40
	1,488.00

	07
	Scaffolding erection, safety compliance, and site management (full project duration)
	lump sum
	1
	4,850.00
	4,850.00

	08
	Waste removal, site cleanup, and final finishing touches
	lump sum
	1
	1,200.00
	1,200.00

	Subtotal
	29,360.50

	VAT (IVA) 21%
	6,165.71

	TOTAL (EUR)
	35,526.21


3. Payment Schedule
This Quotation Estimate includes the following payment milestones, which will be invoiced upon completion of each phase:
· 30% advance payment (EUR 10,657.86) – due upon signing of the contract and before commencement of works.
· 40% progress payment (EUR 14,210.48) – due upon completion of facade cladding installation (Week 3).
· 25% progress payment (EUR 8,881.55) – due upon completion of interior wall reconstruction and lintel installation (Week 5).
· 5% final payment (EUR 1,776.32) – due upon final inspection, sign-off, and handover of the completed masonry works.
4. Terms and Conditions
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After this period, prices may be revised to reflect changes in material costs or labour rates in the Spain Barcelona construction market.
· All Mason works shall be executed in strict compliance with the CTE (Código Técnico de la Edificación) and the local building ordinances of the Ajuntament de Barcelona.
· The Mason team will obtain all necessary permits, including the Llicència d'Obres, prior to the commencement of any structural masonry work. The cost of administrative permits is included in this Quotation Estimate.
· Warranty: A full five-year structural warranty and a two-year finish warranty are provided on all masonry works completed under this contract.
· Any additional works or variations requested by the client beyond the scope defined in this Quotation Estimate will be subject to a separate written amendment and additional cost assessment.
· Working hours: Monday to Friday, 07:00 to 19:00, in accordance with the noise regulations of the Eixample district in Spain Barcelona.
· Insurance: Barcelona Stone & Mason Services S.L. maintains full public liability insurance (EUR 1,000,000) and employer's liability coverage for all Mason personnel on site.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Barcelona Stone & Mason Services S.L. to proceed with the masonry works as described herein. The Mason project will be scheduled to commence within ten (10) working days of the signed acceptance, subject to permit approval by the relevant authorities in Spain Barcelona.
For Barcelona Stone & Mason Services S.L.
Name: Sr. Jordi Ferrer Vidal
Position: Lead Mason / Director
Signature: _________________________
Date: _________________________
For the Client
Name: Sr. Alejandro Martínez Puig
Signature: _________________________
Date: _________________________
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