Quotation Estimate - Mason Services - Tanzania Dar es Salaam
BuildRight Tanzania Ltd.
P.O. Box 4521, Dar es Salaam, Tanzania
Tel: +255 754 123 456 | Email: info@buildrighttz.co.tz
TIN: 123-456-789 | PRA: 12345678901
Location:
Masaki Industrial Area
Dar es Salaam, Tanzania
Quotation Estimate
Professional Mason Services & Masonry Construction Works
	Quotation Estimate No.:
	QTE-2025-TZ-0847

	Date of Issue:
	15 June 2025

	Valid Until:
	15 July 2025 (30 days)

	Prepared For:
	Mr. James Mwangi – Client, Plot 234, Mikocheni Area, Dar es Salaam, Tanzania

	Project Location:
	Mikocheni, Dar es Salaam, Tanzania

	Project Type:
	Residential Masonry Construction – Two-Storey House

	Estimated Duration:
	14 Weeks (Approximately 3.5 Months)


1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by BuildRight Tanzania Ltd. to provide a comprehensive and transparent cost breakdown for all Mason and masonry-related construction services to be executed at the client's residential property located in Tanzania Dar es Salaam. This document serves as a binding financial proposal outlining the scope of work, material costs, labour charges, and associated professional fees for the complete masonry phase of the two-storey residential building project. All pricing is quoted in Tanzanian Shillings (TZS) and reflects current market rates as of the date of issue in Dar es Salaam.
2. Scope of Mason Work
The Mason team assigned to this project in Tanzania Dar es Salaam shall carry out the following masonry works in full compliance with the Tanzania Building Regulations and the National Building Code:
· Foundation wall construction using 150mm thick reinforced concrete block masonry (approximately 120 linear metres).
· Ground floor external and internal wall construction using 200mm standard concrete blocks (approximately 850 square metres of wall area).
· First floor external and internal wall construction using 200mm standard concrete blocks (approximately 780 square metres of wall area).
· Construction of door and window openings with proper lintel installation (18 door openings, 24 window openings).
· Staircase masonry construction including stringers, treads, and risers (14 steps per flight, two flights).
· Chimney and ventilation shaft masonry work (2 units, 3.5 metres in height each).
· Application of 12mm thick cement mortar plastering on all internal and external masonry surfaces (approximately 2,400 square metres).
· Construction of boundary wall (60 linear metres, 1.8 metres in height) using 150mm concrete blocks with coping.
· Installation of all necessary masonry reinforcement, weep holes, and damp-proof courses as per structural drawings.
3. Itemised Quotation Estimate Breakdown
	No.
	Description of Mason Work
	Unit
	Quantity
	Unit Rate (TZS)
	Amount (TZS)

	1
	Foundation wall masonry – 150mm concrete blocks with cement mortar
	Linear Metre
	120
	85,000
	10,200,000

	2
	Ground floor wall masonry – 200mm concrete blocks
	Square Metre
	850
	42,000
	35,700,000

	3
	First floor wall masonry – 200mm concrete blocks
	Square Metre
	780
	45,000
	35,100,000

	4
	Door and window openings with RC lintels (42 openings total)
	Opening
	42
	185,000
	7,770,000

	5
	Staircase masonry construction (2 flights, 28 steps total)
	Flight
	2
	2,800,000
	5,600,000

	6
	Chimney and ventilation shaft masonry (2 units)
	Unit
	2
	950,000
	1,900,000

	7
	Cement mortar plastering – internal and external (12mm thick)
	Square Metre
	2,400
	28,000
	67,200,000

	8
	Boundary wall masonry – 150mm blocks with coping (60 lm)
	Linear Metre
	60
	120,000
	7,200,000

	9
	Masonry reinforcement, weep holes, and DPC installation
	Lump Sum
	1
	3,500,000
	3,500,000

	10
	Site supervision by senior Mason and project engineer
	Week
	14
	450,000
	6,300,000

	Subtotal (TZS)
	180,470,000

	VAT @ 18%
	32,484,600

	TOTAL QUOTATION ESTIMATE (TZS)
	212,954,600


4. Terms and Conditions
4.1 This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, all rates and material costs are subject to revision based on prevailing market conditions in Tanzania Dar es Salaam.
4.2 Payment shall be made in four (4) instalments: 30% upon signing of the contract, 30% upon completion of ground floor masonry, 30% upon completion of first floor masonry, and 10% upon final handover and client acceptance.
4.3 All Mason labour and skilled masonry work shall be carried out by BuildRight Tanzania Ltd.'s in-house team of certified masons, blocklayers, and plasterers based in Dar es Salaam. No sub-contracting of masonry work shall be undertaken without prior written consent from the client.
4.4 The client shall provide access to the site, ensure all necessary building permits and approvals from the Dar es Salaam City Council are in place, and arrange for water and electricity supply to the construction site.
4.5 All masonry materials (concrete blocks, cement, sand, aggregate, reinforcement steel, and lintels) shall be sourced from approved suppliers within Dar es Salaam and shall meet the standards set by the Tanzania Bureau of Standards (TBS).
4.6 A warranty period of twelve (12) months shall apply to all masonry work from the date of final completion. Any defects in masonry workmanship arising within this period shall be rectified at no additional cost to the client.
4.7 Any variation or change order to the scope of Mason work must be agreed upon in writing by both parties before execution. Additional costs will be itemised in a supplementary Quotation Estimate.
4.8 This Quotation Estimate does not include architectural design fees, structural engineering consultancy, electrical and plumbing installations, roofing, or finishing works (painting, tiling, flooring) unless separately specified.
5. Acceptance and Authorisation
By signing below, the client acknowledges receipt of this Quotation Estimate for Mason services in Tanzania Dar es Salaam and agrees to the terms, conditions, and pricing outlined herein. This document, once countersigned, shall form part of the main construction contract.
For BuildRight Tanzania Ltd.
Engineer David Kimaro
Project Director
Date: _______________
For the Client
Mr. James Mwangi
Property Owner
Date: _______________
This Quotation Estimate was prepared and issued in Dar es Salaam, Tanzania. All amounts are in Tanzanian Shillings (TZS). BuildRight Tanzania Ltd. – Licensed Mason and Construction Services Provider, Dar es Salaam, Tanzania. Licence No: TBC-2019-04521.
