# Quotation Estimate - Mathematician Services - Egypt Alexandria

# Alexandria Applied Mathematics & Consulting Bureau

142 Corniche El-Nil Street, El-Montaza District, Alexandria, Egypt

Tel: +20 3 555 0123 | Email: info@alexmathbureau.eg

Commercial Registration No. 48291 | Tax ID: 552-883-1047

Quotation Estimate

| Quotation Estimate No. | QTE-2025-04718 |
| --- | --- |
| Date of Issue | 14 June 2025 |
| Validity Period | 30 days from date of issue (expires 14 July 2025) |
| Client Name | El-Ahram Engineering & Infrastructure Group |
| Client Address | 78 El-Sa'da Street, Smouha, Alexandria, Egypt |
| Project Reference | Structural Load Analysis – Port of Alexandria Expansion Phase II |
| Prepared By | Dr. Mahmoud El-Sayed, Senior Mathematician & Lead Consultant |

1. Scope of Services – Mathematician Engagement

This Quotation Estimate is issued by the Alexandria Applied Mathematics & Consulting Bureau to formally outline the professional services to be rendered by a qualified Mathematician in support of the Port of Alexandria Expansion Phase II project. The Mathematician engaged under this Quotation Estimate shall provide advanced mathematical modelling, statistical analysis, computational optimisation, and theoretical verification services as required by the client's engineering team. All work will be conducted primarily at the client's offices in Smouha, Alexandria, Egypt, with supplementary remote analysis sessions as agreed upon by both parties.

The Mathematician's role encompasses the development of finite element mathematical models for structural integrity assessment, the formulation of differential equations governing fluid dynamics around the new berthing infrastructure, the application of Monte Carlo simulation methods for risk quantification, and the derivation of closed-form solutions for load distribution across the expanded quay walls. Additionally, the Mathematician will prepare peer-reviewable technical documentation in both Arabic and English to satisfy the regulatory requirements of the Egyptian Ministry of Transport and the Alexandria Port Authority.

2. Itemised Cost Breakdown

| Item No. | Description of Mathematician Service | Duration / Qty | Unit Rate (EGP) | Subtotal (EGP) |
| --- | --- | --- | --- | --- |
| 01 | Initial mathematical feasibility study and problem formulation for structural load analysis of the new port berths | 10 working days | 4,500 | 45,000 |
| 02 | Development and validation of finite element mathematical models (3D) for quay wall stress distribution | 20 working days | 5,200 | 104,000 |
| 03 | Formulation and numerical solution of Navier-Stokes partial differential equations for tidal and wave interaction modelling | 15 working days | 5,800 | 87,000 |
| 04 | Monte Carlo simulation and probabilistic risk assessment for operational safety margins | 12 working days | 5,000 | 60,000 |
| 05 | Optimisation of cargo-handling logistics using integer linear programming and combinatorial mathematics | 10 working days | 4,800 | 48,000 |
| 06 | Preparation of bilingual (Arabic/English) technical mathematical reports for regulatory submission | 8 working days | 3,500 | 28,000 |
| 07 | On-site consultation and presentation sessions at Alexandria Port Authority offices (up to 6 sessions) | 6 sessions | 3,000 | 18,000 |
| 08 | Post-delivery technical support and model recalibration (3-month window) | 3 months | 1,200/month | 3,600 |
| Subtotal (EGP) |  |  |  | 393,600 |
| VAT @ 14% (Egyptian Tax Authority) |  |  |  | 55,104 |
| TOTAL AMOUNT DUE (EGP) |  |  |  | 448,704 |

3. Payment Terms

Payment for the services described in this Quotation Estimate shall be made in three instalments: (a) 40% upon acceptance of this Quotation Estimate and commencement of work; (b) 40% upon delivery and client approval of the primary mathematical models and simulation outputs; and (c) 20% upon final submission of all bilingual technical reports and completion of the post-delivery support period. All payments shall be made via bank transfer to the Alexandria Applied Mathematics & Consulting Bureau account at National Bank of Egypt, Alexandria Main Branch, Account No. 0045-8821-7736. Late payments shall incur a penalty of 1.5% per month as stipulated under Egyptian Commercial Law.

4. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates and availability of the Mathematician are subject to re-evaluation.

- All intellectual property, mathematical formulations, code, and documentation produced under this engagement shall become the exclusive property of the client upon full payment.

- The Mathematician reserves the right to publish anonymised theoretical findings in peer-reviewed journals, provided that no proprietary client data is disclosed.

- Any scope changes or additional mathematical analyses beyond the items listed in Section 2 shall be subject to a supplementary Quotation Estimate issued within five (5) working days.

- This Quotation Estimate is governed by the laws of the Arab Republic of Egypt. Any disputes shall be resolved through the Alexandria Commercial Court.

- The Mathematician shall maintain professional indemnity insurance with a minimum coverage of EGP 2,000,000 for the duration of the engagement.

- Confidentiality obligations as outlined in the separate Non-Disclosure Agreement (NDA-2025-0092) shall apply to all data, models, and communications exchanged during the project.

- Force majeure events, including but not limited to natural disasters affecting the Alexandria coastal region, shall suspend obligations without penalty for a period not exceeding sixty (60) days.

5. Acceptance

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein. The engagement of the Mathematician shall commence within five (5) working days of written acceptance.

For the Client – El-Ahram Engineering & Infrastructure Group
Authorised Signatory / Date

For the Provider – Alexandria Applied Mathematics & Consulting Bureau
Dr. Mahmoud El-Sayed, Senior Mathematician / Date

This Quotation Estimate was prepared in Alexandria, Egypt. Document Ref: QTE-2025-04718 | Page 1 of 1

© 2025 Alexandria Applied Mathematics & Consulting Bureau. All rights reserved.