Quotation Estimate - Mechanical Engineer Services - Argentina Buenos Aires
QUOTATION ESTIMATE
Professional Mechanical Engineer Services
Argentina Buenos Aires
Quotation Estimate No.: QTE-BA-2025-0047
Date of Issue: June 15, 2025
Valid Until: July 15, 2025
Location: Buenos Aires, Argentina
1. Provider Information
	Company: Ingeniería Mecánica Profesional S.R.L.
	CUIT: 30-71234567-8

	Address: Av. Corrientes 1847, Piso 5, C1043AAE, Buenos Aires, Argentina
	Phone: +54 11 4321-5678

	Email: consultas@ingemecba.com.ar
	Web: www.ingemecba.com.ar


2. Client Information
	Client Name: [To be completed upon acceptance]
	CUIT/CUIL: [To be completed]

	Project Address: Buenos Aires, Argentina
	Contact Person: [To be completed]


3. Scope of Mechanical Engineer Services
This Quotation Estimate is issued by our firm to provide a comprehensive breakdown of professional Mechanical Engineer services to be rendered in the city of Argentina Buenos Aires. The scope of work encompasses the full spectrum of mechanical engineering consultancy, design, supervision, and technical oversight required for the client's project. Our team of licensed Mechanical Engineers, registered with the Colegio de Ingenieros de la Provincia de Buenos Aires and the Colegio de Ingenieros de la Ciudad de Buenos Aires, will deliver the following services:
	Item
	Description of Mechanical Engineer Service
	Unit
	Qty
	Unit Price (ARS)
	Subtotal (ARS)

	1
	Initial site assessment and feasibility study conducted by a senior Mechanical Engineer at the project location in Buenos Aires, Argentina. Includes review of existing infrastructure, environmental conditions, and regulatory compliance with local Argentine building codes.
	Visit
	3
	185,000
	555,000

	2
	Design and engineering of mechanical systems including HVAC (Heating, Ventilation, and Air Conditioning), plumbing, and industrial piping. The Mechanical Engineer will produce detailed technical drawings, schematics, and specifications compliant with Argentine national standards (IRAM) and Buenos Aires municipal regulations.
	Lot
	1
	2,450,000
	2,450,000

	3
	Structural and thermal analysis of mechanical components and equipment. The Mechanical Engineer will perform finite element analysis (FEA), stress calculations, and thermal modeling to ensure all systems meet safety and performance requirements specific to the Buenos Aires climate and operational conditions.
	Lot
	1
	1,875,000
	1,875,000

	4
	Technical supervision and on-site coordination during the installation phase. A dedicated Mechanical Engineer will be present at the Buenos Aires, Argentina project site to oversee contractor work, verify compliance with design specifications, and issue progress reports to the client.
	Week
	8
	320,000
	2,560,000

	5
	Preparation of technical documentation, as-built drawings, and final engineering report. The Mechanical Engineer will compile all deliverables including equipment data sheets, operation and maintenance manuals, and certification documents required by Argentine regulatory authorities in Buenos Aires.
	Lot
	1
	680,000
	680,000

	6
	Regulatory compliance and permit coordination. The Mechanical Engineer will liaise with the Dirección de Obras Particulares of the City of Buenos Aires and relevant Argentine national agencies to obtain all necessary permits, approvals, and certifications for the mechanical systems.
	Lot
	1
	425,000
	425,000

	7
	Post-commissioning support and warranty period technical assistance. The Mechanical Engineer will provide remote and on-site support for a period of 90 days following project completion to address any technical issues or adjustments required in the Buenos Aires, Argentina installation.
	Lot
	1
	350,000
	350,000

	SUBTOTAL (Before IVA)
	8,895,000

	IVA (21% - Argentine Value Added Tax)
	1,867,950

	TOTAL QUOTATION ESTIMATE (ARS)
	10,762,950


Note: All prices in this Quotation Estimate are expressed in Argentine Pesos (ARS) and are subject to the current exchange rate and inflation adjustments as per Argentine economic regulations. The Mechanical Engineer services quoted herein are specific to the Buenos Aires, Argentina jurisdiction and include all applicable local taxes and regulatory fees.
4. Terms and Conditions
4.1 Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, the Mechanical Engineer service rates may be adjusted to reflect changes in market conditions in Argentina Buenos Aires.
4.2 Payment Terms: Payment shall be made in the following installments: 30% upon signing of the service contract, 40% upon completion of the design and engineering phase, and 30% upon final delivery and acceptance of all Mechanical Engineer deliverables. Payments shall be made via bank transfer to the account of Ingeniería Mecánica Profesional S.R.L. in Buenos Aires, Argentina.
4.3 Scope Changes: Any modifications to the scope of Mechanical Engineer services beyond what is described in this Quotation Estimate will require a written amendment signed by both parties. Additional work will be billed at the prevailing hourly rate of ARS 45,000 per hour for the Mechanical Engineer and ARS 28,000 per hour for engineering technicians.
4.4 Intellectual Property: All designs, calculations, drawings, and technical documents produced by the Mechanical Engineer under this Quotation Estimate shall become the exclusive property of the client upon full payment. The Mechanical Engineer retains the right to reference the project in professional portfolios with client consent.
4.5 Liability and Insurance: The Mechanical Engineer services are provided in accordance with the professional standards of the Argentine engineering profession. Our firm maintains professional liability insurance coverage of ARS 50,000,000. The Mechanical Engineer shall not be liable for damages arising from contractor non-compliance with approved designs.
4.6 Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Argentine Republic, with jurisdiction in the courts of the City of Buenos Aires, Argentina. Any disputes shall be resolved through mediation before the Colegio de Ingenieros de la Ciudad de Buenos Aires prior to litigation.
4.7 Confidentiality: Both parties agree to maintain strict confidentiality regarding all technical data, project specifications, and commercial information exchanged in connection with this Mechanical Engineer engagement in Argentina Buenos Aires.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate for Mechanical Engineer services in Argentina Buenos Aires and agrees to the terms and conditions outlined herein. This document does not constitute a binding contract until a formal service agreement is executed by both parties.
For: Ingeniería Mecánica Profesional S.R.L.
Mechanical Engineer – Lead Consultant
Name: Ing. Ricardo Fernández
Mat. N° 12345678
Date: _______________
For: Client
Authorized Representative
Name: _________________________
CUIT: _________________________
Date: _______________
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