Quotation Estimate - Mechanical Engineer Services - Brazil São Paulo
Quotation Estimate
Professional Mechanical Engineer Services
Location: Brazil São Paulo – Metropolitan Region
Quotation No.: QE-2025-SP-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Currency: BRL (Brazilian Real)
1. Provider Information
Company: Engenharia Mecânica Paulista Ltda.
CNPJ: 12.345.678/0001-90
Address: Av. Paulista, 1578 – Bela Vista, São Paulo, SP – CEP 01310-100, Brazil
Contact: +55 (11) 3456-7890 | contato@empaulista.com.br
Lead Mechanical Engineer: Eng. Carlos Eduardo Ferreira – CREA-SP 5061234567
2. Client Information
Client Name: [To be completed]
CNPJ/CPF: [To be completed]
Project Address: [To be completed], São Paulo, SP, Brazil
Contact Person: [To be completed]
3. Scope of Work – Mechanical Engineer Services in Brazil São Paulo
This Quotation Estimate is issued by Engenharia Mecânica Paulista Ltda. to provide comprehensive Mechanical Engineer consulting and project execution services within the metropolitan area of Brazil São Paulo. The scope encompasses the full lifecycle of mechanical engineering deliverables, from initial feasibility studies through detailed design, procurement support, installation supervision, and commissioning. All services shall be performed in strict compliance with Brazilian technical standards (NBR/ABNT), local municipal regulations of the City of São Paulo, and applicable federal legislation under the jurisdiction of the Conselho Federal de Engenharia e Agronomia (CONFEA) and the Conselho Regional de Engenharia e Agronomia do Estado de São Paulo (CREA-SP).
The Mechanical Engineer team assigned to this project shall include a senior lead engineer, two intermediate mechanical engineers, and a team of technical draftsmen specializing in HVAC systems, industrial piping, process equipment, and structural mechanical support. All fieldwork and site inspections will be conducted within the administrative boundaries of Brazil São Paulo, including the central district, Zona Sul, Zona Norte, Zona Leste, and Zona Oeste.
4. Itemized Cost Breakdown
	Item
	Description of Service
	Quantity
	Unit Price (BRL)
	Total (BRL)

	01
	Initial site survey and feasibility assessment at the client's facility in Brazil São Paulo, including thermal load calculations and equipment sizing for HVAC and process systems.
	1 lot
	R$ 18,500.00
	R$ 18,500.00

	02
	Detailed mechanical design and engineering drawings (2D/3D) for piping networks, structural supports, and equipment layout, prepared by the Mechanical Engineer team in accordance with NBR 12261 and NBR 14725.
	1 lot
	R$ 42,000.00
	R$ 42,000.00

	03
	Procurement support: preparation of technical specifications, bid documents, and vendor evaluation for mechanical equipment and materials sourced within Brazil São Paulo and national suppliers.
	1 lot
	R$ 12,800.00
	R$ 12,800.00

	04
	Installation supervision and quality control: on-site Mechanical Engineer oversight during the installation phase, including daily progress reports, non-conformance tracking, and punch-list management.
	45 days
	R$ 1,200.00
	R$ 54,000.00

	05
	Commissioning, performance testing, and as-built documentation: final Mechanical Engineer sign-off, system balancing, and delivery of complete as-built drawings and operation manuals.
	1 lot
	R$ 22,300.00
	R$ 22,300.00

	06
	Regulatory compliance and permitting: preparation and submission of technical documentation to the City of São Paulo (Prefeitura Municipal de São Paulo), CETESB, and CREA-SP for environmental and engineering approvals.
	1 lot
	R$ 9,500.00
	R$ 9,500.00

	07
	Travel, transportation, and local logistics within Brazil São Paulo for the Mechanical Engineer team, including vehicle rental, fuel, and parking fees for the duration of the project.
	1 lot
	R$ 7,200.00
	R$ 7,200.00

	SUBTOTAL (BRL)
	R$ 166,300.00

	Applicable Taxes (ISS 5% – São Paulo Municipal Tax)
	R$ 8,315.00

	GRAND TOTAL (BRL)
	R$ 174,615.00


Note: This Quotation Estimate is valid for 30 (thirty) calendar days from the date of issue. Prices are quoted in Brazilian Reais (BRL) and are subject to adjustment in the event of significant fluctuations in material costs or changes in the scope of work as defined by the Mechanical Engineer team. All services are to be performed within the municipality of Brazil São Paulo unless otherwise agreed in writing.
5. Payment Terms
Payment shall be made in the following installments, all denominated in BRL and payable via bank transfer (TED/PIX) to the account of Engenharia Mecânica Paulista Ltda.:
	Milestone
	Percentage
	Amount (BRL)
	Due Date

	Contract signing and mobilization
	20%
	R$ 34,923.00
	Upon contract execution

	Completion of design phase (Item 02)
	25%
	R$ 43,653.75
	Upon design approval

	Mid-installation (50% of Item 04)
	25%
	R$ 43,653.75
	Day 22 of installation

	Commissioning and final delivery
	25%
	R$ 43,653.75
	Upon final sign-off


6. Terms and Conditions
1. This Quotation Estimate does not constitute a binding contract until formally accepted in writing by both parties and converted into a service agreement.
1. The Mechanical Engineer services described herein are subject to the professional liability insurance policy maintained by Engenharia Mecânica Paulista Ltda. with coverage of R$ 2,000,000.00.
1. All intellectual property, design documents, and engineering deliverables produced under this Quotation Estimate shall become the exclusive property of the client upon full payment.
1. The client shall provide safe access to the project site in Brazil São Paulo, necessary utilities, and all permits required for the Mechanical Engineer team to perform their duties.
1. Any change in scope, additional services, or modifications to the original design shall be subject to a revised Quotation Estimate issued by the Mechanical Engineer team prior to execution.
1. Disputes arising from this Quotation Estimate shall be resolved under the jurisdiction of the courts of the city of São Paulo, State of São Paulo, Brazil, in accordance with the Brazilian Civil Code.
1. The Mechanical Engineer team shall comply with all occupational health and safety regulations (NRs) applicable to construction and industrial sites in Brazil São Paulo.
1. This Quotation Estimate is non-transferable and non-assignable without prior written consent from both parties.
7. Acceptance and Signatures
By signing below, both parties acknowledge that they have read, understood, and agree to the terms set forth in this Quotation Estimate for Mechanical Engineer services to be performed in Brazil São Paulo.
Eng. Carlos Eduardo Ferreira
Lead Mechanical Engineer – CREA-SP 5061234567
Engenharia Mecânica Paulista Ltda.
Date: _______________
Client Representative
Name: _________________________________
Position: _________________________________
Date: _______________
Engenharia Mecânica Paulista Ltda. – CNPJ 12.345.678/0001-90 – Av. Paulista, 1578, São Paulo, SP, Brazil
This Quotation Estimate was prepared by the Mechanical Engineer department for services to be rendered in Brazil São Paulo. Document reference: QE-2025-SP-0472.
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