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Client Name: Horizon Industrial Manufacturing Group
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Quotation Details
Quotation Estimate No.: QTE-BJ-2025-0417
Date of Issue: 17 June 2025
Valid Until: 17 July 2025
Project Location: China Beijing – Haidian Industrial Park
Prepared By: Li Ming, Senior Mechanical Engineer
Dear Mr. Zhang Wei,
Thank you for the opportunity to submit this Quotation Estimate for the provision of specialized Mechanical Engineer services to be executed at your facility located in China Beijing. This document outlines the complete scope of work, professional fees, and associated costs for the mechanical design, analysis, and commissioning support you have requested. All pricing is presented in Chinese Yuan (CNY) and reflects our commitment to delivering world-class engineering expertise within the China Beijing industrial corridor.
Scope of Work – Mechanical Engineer Services in China Beijing
This Quotation Estimate covers the engagement of a qualified Mechanical Engineer and supporting technical team to perform the following activities at the client's manufacturing plant in China Beijing:
· Comprehensive mechanical system design and 3D CAD modeling for a new automated assembly line (12 workstations).
· Finite Element Analysis (FEA) and thermal simulation of critical structural components.
· Selection, specification, and procurement oversight of hydraulic and pneumatic subsystems.
· On-site installation supervision and commissioning support at the China Beijing facility.
· Preparation of as-built drawings, maintenance manuals, and operator training documentation.
· Compliance verification against GB/T national standards and local China Beijing municipal regulations.
Quotation Estimate – Itemized Cost Breakdown
	No.
	Description of Mechanical Engineer Service
	Quantity
	Unit (CNY)
	Amount (CNY)
	Duration

	1
	Mechanical Engineer – Senior (Design & FEA Analysis)
	1
	45,000
	45,000
	6 weeks

	2
	Mechanical Engineer – Mid-Level (CAD Modeling & Drafting)
	2
	28,000
	56,000
	8 weeks

	3
	On-site Commissioning & Installation Supervision (China Beijing)
	1
	38,000
	38,000
	4 weeks

	4
	Thermal & Structural Simulation (ANSYS / SolidWorks)
	1
	22,000
	22,000
	3 weeks

	5
	Procurement Support – Hydraulic & Pneumatic Components
	1
	15,000
	15,000
	2 weeks

	6
	Documentation, As-Built Drawings & Training Manuals
	1
	18,000
	18,000
	2 weeks

	7
	Travel & Accommodation within China Beijing (Haidian District)
	1
	12,000
	12,000
	10 weeks

	8
	Regulatory Compliance Review (GB/T Standards, Beijing Municipal Code)
	1
	9,500
	9,500
	1 week

	Subtotal (CNY)
	215,500
	

	VAT (13% – Applicable in China Beijing)
	28,015
	

	TOTAL QUOTATION ESTIMATE (CNY)
	243,515
	


Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, all rates for the Mechanical Engineer services may be subject to revision based on prevailing market conditions in China Beijing.
1. Payment terms: 40% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of design and FEA deliverables, and 20% upon successful commissioning at the China Beijing site.
1. All Mechanical Engineer personnel assigned to this project shall hold valid professional certifications recognized by the China Association of Mechanical Engineers (CAME) and shall comply with all local labor regulations in China Beijing.
1. The client shall provide safe access to the China Beijing facility, necessary utility connections, and any existing as-built data required for the Mechanical Engineer to perform design and analysis work.
1. Any changes to the scope of work beyond what is described in this Quotation Estimate shall be subject to a supplementary amendment, signed by both parties, before additional work commences.
1. All intellectual property generated by the Mechanical Engineer team specifically for this project in China Beijing shall transfer to the client upon full and final payment.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration under the Beijing Arbitration Commission in accordance with the laws of the People's Republic of China.
1. This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.
Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms outlined herein for the engagement of Mechanical Engineer services to be performed in China Beijing.
For: Beijing Precision Engineering Solutions Co., Ltd.
Name: Li Ming, P.Eng.
Title: Lead Mechanical Engineer
Date: _______________
For: Horizon Industrial Manufacturing Group
Name: Zhang Wei
Title: Project Director
Date: _______________
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This Quotation Estimate (Ref: QTE-BJ-2025-0417) is issued for the provision of Mechanical Engineer services in China Beijing. All figures are in CNY unless otherwise stated.
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