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Quotation Estimate
Professional Mechanical Engineer Services
Quotation No.: QTE-2025-04782
Date: 15 June 2025
Valid Until: 15 July 2025
Client Information
	Client Name: Mediterranean Industrial Projects Ltd.
	Client Address: 88 Port Said Road, East Alexandria, Egypt

	Contact Person: Eng. Mahmoud El-Sayed
	Phone / Email: +20 100 555 7823 / m.elsayed@midproj.com


Project Overview
This Quotation Estimate is issued by Alexandria Mechanical Engineering Solutions Co. in response to the formal request for professional Mechanical Engineer consulting and design services for the construction of a new industrial cooling and HVAC system at the client's manufacturing facility located in the industrial zone of Egypt Alexandria. Our team of certified Mechanical Engineer professionals has conducted a preliminary site assessment and prepared this detailed Quotation Estimate to outline the full scope of work, deliverables, and associated costs for the project.
Scope of Work – Mechanical Engineer Services
The Mechanical Engineer services included in this Quotation Estimate encompass the following comprehensive deliverables tailored to the specific requirements of the Egypt Alexandria industrial environment:
· Complete mechanical system design including HVAC, refrigeration, and process cooling infrastructure.
· Thermal load calculations and energy efficiency analysis compliant with Egyptian Building Code and Alexandria municipal regulations.
· Selection and specification of all mechanical equipment, piping, ductwork, and control systems.
· Preparation of detailed construction drawings, isometric piping diagrams, and equipment schedules.
· Coordination with structural, electrical, and civil engineering disciplines for integrated design.
· Preparation of tender documents and technical bid evaluation support for equipment procurement.
· Site supervision and quality assurance visits during the construction phase in Egypt Alexandria.
· Commissioning, performance testing, and final handover documentation.
Itemized Cost Breakdown
	Item No.
	Description of Mechanical Engineer Service
	Duration / Qty
	Unit Price (EGP)
	Total (EGP)

	01
	Initial site survey and feasibility study in Egypt Alexandria
	1 visit
	18,500
	18,500

	02
	Conceptual design and thermal load analysis by lead Mechanical Engineer
	3 weeks
	95,000
	95,000

	03
	Detailed engineering design and construction documentation
	6 weeks
	210,000
	210,000

	04
	Equipment specification and procurement support
	2 weeks
	45,000
	45,000

	05
	Construction phase site supervision (Mechanical Engineer on-site)
	12 weeks
	165,000
	165,000

	06
	Commissioning, testing, and performance verification
	2 weeks
	52,000
	52,000

	07
	Final as-built documentation and handover package
	1 week
	28,000
	28,000

	Subtotal (EGP)
	613,500

	VAT (14% – Egyptian Tax Authority)
	85,890

	Grand Total (EGP)
	699,390


Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any request for services beyond this period will require a revised Quotation Estimate.
1. Payment terms: 30% advance upon contract signing, 40% upon completion of detailed design, and 30% upon final commissioning and handover in Egypt Alexandria.
1. All Mechanical Engineer deliverables shall comply with Egyptian National Standards (EGS), ASME, ASHRAE, and applicable Alexandria municipal building codes.
1. The Mechanical Engineer team shall include a licensed Professional Engineer registered with the Egyptian Engineers Syndicate, Alexandria Branch.
1. Any changes to the scope of work must be documented in a formal change order and may result in an updated Quotation Estimate.
1. All intellectual property and design documents remain the property of the client upon full payment.
1. This Quotation Estimate does not include the cost of equipment procurement, third-party testing, or permits unless explicitly stated.
1. Disputes arising from this engagement shall be resolved under the jurisdiction of the courts of Egypt Alexandria.
Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Mechanical Engineer services to be performed in Egypt Alexandria under the terms and conditions outlined above.
For Alexandria Mechanical Engineering Solutions Co.
Authorized Signatory / Lead Mechanical Engineer
For Mediterranean Industrial Projects Ltd.
Client Representative
This Quotation Estimate document was prepared by Alexandria Mechanical Engineering Solutions Co., a registered firm in Egypt Alexandria. Document Ref: QTE-2025-04782. All prices are in Egyptian Pounds (EGP) and are subject to the terms stated herein. This document is confidential and intended solely for the named client.
