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QUOTATION ESTIMATE
Professional Mechanical Engineer Services — Indonesia Jakarta
Service Provider
PT Nusantara Mechanical Engineering Solutions
Jl. Jend. Sudirman Kav. 52-53, SCBD District
Jakarta Selatan, DKI Jakarta 12190
Indonesia
Tel: +62-21-5790-4455
Email: quotation@nusantamech.co.id
NPWP: 01.234.567.8-411.000
Client / Recipient
PT Maju Industri Manufaktur
Kawasan Industri Jababeka, Blok C-12
Cikarang, Bekasi, Jawa Barat 17530
Indonesia
Attn: Mr. Budi Santoso, Plant Manager
Tel: +62-21-8990-1122
Email: b.santoso@majuintek.com
	Quotation Estimate No.:
	QTE/ME/2025/0047

	Date of Issue:
	15 June 2025

	Valid Until:
	15 July 2025 (30 calendar days)

	Project Location:
	Indonesia Jakarta & surrounding industrial zones

	Payment Currency:
	Indonesian Rupiah (IDR)

	Prepared By:
	Eng. Rina Wulandari, P.Eng. — Senior Mechanical Engineer


1. Scope of Work — Mechanical Engineer Services in Indonesia Jakarta
This Quotation Estimate is issued by PT Nusantara Mechanical Engineering Solutions to provide a comprehensive and itemized cost breakdown for the engagement of a qualified Mechanical Engineer to deliver design, analysis, commissioning, and maintenance advisory services at the client's manufacturing facility located in the Indonesia Jakarta metropolitan area and its adjacent industrial corridors. All services shall be performed in strict compliance with Indonesian national standards (SNI), applicable regulations from the Ministry of Industry of the Republic of Indonesia, and international engineering best practices.
2. Itemized Services and Pricing
	No.
	Description of Mechanical Engineer Service
	Duration / Qty
	Unit Rate (IDR)
	Subtotal (IDR)

	1
	On-site mechanical system assessment and condition survey of HVAC, piping, and rotating equipment at the Cikarang plant (Indonesia Jakarta region)
	5 working days
	8,500,000
	42,500,000

	2
	Design and engineering of a new steam distribution network (DN150, PN16) including P&ID drawings, isometric piping layouts, and stress analysis
	15 working days
	12,000,000
	180,000,000

	3
	Thermal and fluid-dynamic simulation (CFD) of the existing boiler room to optimize fuel efficiency and reduce thermal losses
	10 working days
	15,000,000
	150,000,000

	4
	Commissioning and performance testing of newly installed centrifugal pumps and air compressors, including vibration analysis and alignment verification
	7 working days
	10,500,000
	73,500,000

	5
	Development of a preventive maintenance program and spare-parts strategy for all critical mechanical assets, delivered as a comprehensive engineering report
	12 working days
	9,000,000
	108,000,000

	6
	Regulatory compliance review and documentation for K3 (Keselamatan dan Kesehatan Kerja) certification of pressure vessels and mechanical installations per Indonesian law
	8 working days
	11,000,000
	88,000,000

	7
	On-call technical support and emergency troubleshooting by the assigned Mechanical Engineer (Indonesia Jakarta coverage area), 24/7 availability
	12 months
	45,000,000
	540,000,000


	Subtotal
	1,182,000,000

	PPN (VAT) 11%
	130,020,000

	Travel & Accommodation Allowance (Jakarta & Cikarang)
	25,000,000

	GRAND TOTAL (IDR)
	1,337,020,000


Grand Total in words: One Billion Three Hundred Thirty-Seven Million Twenty Thousand Indonesian Rupiah only.
3. Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Any acceptance beyond this period may be subject to revised pricing due to market fluctuations in materials, labor rates, and exchange rates applicable in Indonesia Jakarta.
1. Payment terms: 40% advance payment upon contract signing, 40% upon completion of design and commissioning deliverables, and 20% upon final acceptance and handover of all engineering documentation. Payment shall be made via bank transfer to the account of PT Nusantara Mechanical Engineering Solutions, Bank Mandiri, Jakarta branch.
1. All Mechanical Engineer services shall be performed by a licensed and certified professional engineer registered with the Indonesian Professional Engineers Council (IPMI) and holding a valid SNI competency certificate in mechanical engineering.
1. The scope of work is limited to the Indonesia Jakarta metropolitan area, including South Jakarta, North Jakarta, East Jakarta, West Jakarta, Central Jakarta, and the Jababeka industrial zone in Cikarang, Bekasi. Travel beyond this radius will be billed separately at a rate of IDR 150,000 per kilometer.
1. Any changes or additions to the scope of work must be approved in writing by both parties through a formal Change Order. The Quotation Estimate does not cover structural engineering, electrical engineering, or civil works unless explicitly stated.
1. All deliverables, including drawings, reports, simulation files, and maintenance manuals, shall be provided in both hard copy (3 sets) and digital format (PDF and editable CAD files) within five (5) working days of task completion.
1. The Mechanical Engineer shall comply with all health, safety, and environmental regulations of the Republic of Indonesia, including PP No. 50/2012 on Occupational Safety and Health and applicable DKI Jakarta local ordinances.
1. Confidentiality: All proprietary information, process data, and trade secrets of the client shall be treated as strictly confidential. A Non-Disclosure Agreement (NDA) shall be executed prior to the commencement of any on-site work.
1. Warranty: The engineering design and analysis services carry a warranty period of twelve (12) months from the date of final acceptance, during which the Mechanical Engineer shall address any design deficiencies at no additional cost.
1. Disputes arising from this Quotation Estimate and the subsequent contract shall be resolved through negotiation, and failing that, through arbitration under the rules of the Indonesian National Board of Arbitration (BANI) in Jakarta.
4. Acceptance and Authorization
By signing below, the client acknowledges and accepts the terms, scope, and pricing outlined in this Quotation Estimate for Mechanical Engineer services in Indonesia Jakarta. This document, once countersigned, shall serve as the basis for the formal Service Agreement between both parties.
For PT Nusantara Mechanical Engineering Solutions
Eng. Rina Wulandari, P.Eng.
Senior Mechanical Engineer & Project Director
Date: _______________
For PT Maju Industri Manufaktur (Client)
Mr. Budi Santoso
Plant Manager
Date: _______________
PT Nusantara Mechanical Engineering Solutions — Jl. Jend. Sudirman Kav. 52-53, Jakarta Selatan 12190, Indonesia
This Quotation Estimate is a confidential commercial document. Unauthorized reproduction or distribution is prohibited.
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