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	Quotation Estimate No.
	QTE-2025-TLV-00847

	Date of Issue
	14 June 2025

	Validity Period
	30 days from date of issue (expires 14 July 2025)

	Project Location
	Industrial Zone B, Tel Aviv-Yafo, Israel

	Prepared By
	Eng. Sarah Cohen, P.E. — Senior Mechanical Engineer, License No. IL-ME-11204

	Currency
	New Israeli Shekel (ILS / NIS)


1. Scope of Work — Mechanical Engineer Services
This Quotation Estimate is issued by Levant Mechanical Engineering Solutions Ltd. to provide comprehensive Mechanical Engineer consulting, design, and project management services for the client's manufacturing facility expansion in Tel Aviv, Israel. The scope encompasses all mechanical engineering disciplines including HVAC system design, industrial piping networks, structural load analysis, equipment selection, and compliance with Israeli Standards (SII) and local Tel Aviv municipal building codes. All services rendered under this Quotation Estimate shall be performed by a licensed Mechanical Engineer registered with the Israel Engineers Association and holding a valid professional license issued by the Ministry of Construction and Housing.
2. Itemized Services & Pricing
	No.
	Service Description
	Quantity / Duration
	Unit Rate (ILS)
	Total (ILS)
	Notes

	1
	Initial site survey and feasibility assessment of the existing mechanical infrastructure at the Tel Aviv industrial premises
	3 site visits
	4,500
	13,500
	Includes thermal imaging and airflow mapping

	2
	Complete HVAC system design for 2,400 m² production floor, including load calculations, ductwork layout, and equipment sizing per SII 5121
	1 project
	85,000
	85,000
	Deliverables: CAD drawings, BOQ, performance specs

	3
	Industrial piping network design (steam, compressed air, process water) including stress analysis and material selection
	1 project
	62,000
	62,000
	Compliant with ASME B31.3 and Israeli pressure vessel regulations

	4
	Structural mechanical load analysis for rooftop equipment installation and crane rail system design
	1 project
	38,000
	38,000
	Includes FEA simulation reports

	5
	Equipment procurement support: technical specifications, vendor evaluation, and bid comparison for rotating machinery and heat exchangers
	6 weeks
	12,000
	72,000
	Up to 8 major equipment packages

	6
	Construction-phase Mechanical Engineer supervision and quality assurance (minimum 2 days per week on-site in Tel Aviv)
	16 weeks
	9,500
	152,000
	Includes weekly progress reports and punch-list management

	7
	Commissioning, performance testing, and as-built documentation preparation
	2 weeks
	11,000
	22,000
	Includes final acceptance certificate per Tel Aviv municipal requirements

	8
	Regulatory compliance review and submission of mechanical plans to the Tel Aviv-Yafo Planning and Construction Authority
	1 project
	18,500
	18,500
	Covers all required permits and inspections


	Subtotal
	463,000 ILS

	VAT (18%)
	83,340 ILS

	Grand Total
	546,340 ILS


3. Terms and Conditions of This Quotation Estimate
3.1 Validity: This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Should the client wish to proceed beyond this period, the Mechanical Engineer services and associated pricing may be subject to revision based on current market conditions in Tel Aviv, Israel.
3.2 Payment Schedule: Payment shall be made in four installments: 25% upon contract signing, 35% upon completion of design deliverables, 30% upon completion of construction supervision, and 10% upon final commissioning and handover. All payments are due within fourteen (14) days of invoice date and shall be transferred to the provider's bank account in Tel Aviv.
3.3 Professional Standards: All Mechanical Engineer services shall be performed in accordance with the Code of Ethics of the Israel Engineers Association, applicable Israeli Standards (SII), and the Building Code of Tel Aviv-Yafo. The responsible Mechanical Engineer shall maintain full professional liability insurance with a minimum coverage of 5,000,000 ILS.
3.4 Intellectual Property: All design documents, calculations, and engineering drawings produced under this Quotation Estimate shall become the exclusive property of the client upon full payment. The Mechanical Engineer retains the right to reference the project in professional portfolios with client consent.
3.5 Change Orders: Any modification to the scope of work beyond the parameters defined in this Quotation Estimate shall require a written change order signed by both parties. Additional Mechanical Engineer hours beyond the estimated scope shall be billed at a rate of 1,200 ILS per hour.
3.6 Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the State of Israel. Any disputes shall be resolved through arbitration in Tel Aviv in accordance with the Israeli Arbitration Law, 5728-1968.
3.7 Confidentiality: Both parties agree to maintain strict confidentiality regarding all technical data, proprietary information, and commercial terms disclosed during the engagement. This obligation survives for a period of three (3) years following project completion.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Mechanical Engineer services to be delivered in Tel Aviv, Israel. This document does not constitute a binding contract until a formal service agreement is executed by both parties.
For Levant Mechanical Engineering Solutions Ltd.
Eng. Sarah Cohen, P.E.
Senior Mechanical Engineer
Date: _______________
For Mediterranean Industrial Holdings Ltd.
Mr. David Ben-Ami, Managing Director
Date: _______________
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