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QUOTATION ESTIMATE
Professional Mechanical Engineering Services — Italy Milan
	Quotation Estimate No.
	QE-2025-00487
	Date of Issue
	15 June 2025

	Validity Period
	30 days from date of issue
	Currency
	Euro (EUR)

	Client
	[Client Company Name], Via [Street] [Number], [City], Italy

	Project Location
	Industrial Zone, Italy Milan — Metropolitan City of Milan, Lombardy Region

	Prepared By
	Ing. Marco Bellini, Lead Mechanical Engineer, TecnoIngegneria S.r.l.


1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is formally issued by TecnoIngegneria S.r.l. to provide a comprehensive and transparent breakdown of costs associated with the engagement of a qualified Mechanical Engineer for the design, analysis, and supervision of mechanical systems at the client's facility located in Italy Milan. The scope of work encompasses all professional services rendered by our Mechanical Engineer team, including preliminary feasibility studies, detailed engineering design, computational fluid dynamics (CFD) simulations, structural integrity assessments, and on-site technical supervision throughout the project lifecycle in the Italy Milan metropolitan area.
This Quotation Estimate reflects current market rates for Mechanical Engineer professional services in the Italy Milan region, taking into account the specific regulatory framework of the Lombardy Region, local building codes, and the technical complexity of the proposed mechanical systems. All pricing is inclusive of the Mechanical Engineer's professional liability insurance, travel within the Italy Milan city limits, and standard working hours.
2. Detailed Breakdown of Services and Costs
	Ref.
	Description of Mechanical Engineer Service
	Quantity
	Unit Rate (EUR)
	Total Amount (EUR)

	01
	Preliminary feasibility study and site assessment by the Mechanical Engineer at the client's premises in Italy Milan
	3 days
	€ 1,250.00
	€ 3,750.00

	02
	Detailed mechanical design and CAD modelling (3D) of HVAC, piping, and thermal systems by the Mechanical Engineer
	25 days
	€ 980.00
	€ 24,500.00

	03
	CFD simulation and thermal performance analysis conducted by the Mechanical Engineer using industry-standard software
	10 days
	€ 1,100.00
	€ 11,000.00

	04
	Structural integrity verification and load-bearing calculations performed by the Mechanical Engineer in compliance with Italian NTC 2018 regulations
	8 days
	€ 1,050.00
	€ 8,400.00

	05
	On-site technical supervision and commissioning support by the Mechanical Engineer at the Italy Milan project site
	12 days
	€ 1,300.00
	€ 15,600.00

	06
	Preparation of technical documentation, as-built drawings, and regulatory compliance reports for submission to the Italy Milan municipal authorities
	5 days
	€ 950.00
	€ 4,750.00

	07
	Final project review, client presentation, and handover of all engineering deliverables by the Mechanical Engineer
	2 days
	€ 1,200.00
	€ 2,400.00


	Subtotal
	€ 70,400.00

	VAT (22% — Italian Standard Rate)
	€ 15,488.00

	Grand Total
	€ 85,888.00


3. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, the pricing for Mechanical Engineer services may be subject to revision based on market conditions in Italy Milan.
1. All services described in this Quotation Estimate shall be performed by a licensed Mechanical Engineer registered with the Order of Engineers of Milan (Ordine degli Ingegneri della Provincia di Milano), in full compliance with Italian professional regulations.
1. Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of the design phase, and 30% upon final handover and commissioning in Italy Milan.
1. The Mechanical Engineer shall adhere to all applicable Italian national standards (UNI), European directives, and local Italy Milan municipal regulations governing mechanical installations and industrial safety.
1. Any additional services or scope modifications requested by the client beyond the parameters defined in this Quotation Estimate shall be subject to a separate written amendment and additional Mechanical Engineer fees.
1. The Mechanical Engineer shall maintain professional liability insurance with a minimum coverage of € 2,000,000 for the entire duration of the engagement in Italy Milan.
1. All intellectual property rights pertaining to designs, calculations, and documentation produced by the Mechanical Engineer under this Quotation Estimate shall transfer to the client upon full and final payment.
1. This Quotation Estimate does not constitute a binding contract until formally accepted in writing by both parties and countersigned by the designated Mechanical Engineer and the client's authorized representative.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and confirms acceptance of the proposed Mechanical Engineer services, pricing, and terms as applicable to the project located in Italy Milan. This acceptance authorizes TecnoIngegneria S.r.l. to commence the Mechanical Engineer engagement as described herein.
For TecnoIngegneria S.r.l.
Ing. Marco Bellini — Lead Mechanical Engineer
Signature & Date
For the Client
Authorized Representative
Signature & Date
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