Quotation Estimate - Mechanical Engineer Services - Japan Kyoto
QUOTATION ESTIMATE
Professional Mechanical Engineer Services — Japan Kyoto Region
Service Provider
Kyoto Precision Engineering Co., Ltd.
Address: 2-14-8 Higashiyama, Kyoto-shi, Kyoto 605-0000, Japan
Phone: +81-75-555-0142
Email: estimates@kyoto-precision-eng.co.jp
Corporation No.: 4010401023876
Client Information
Client Name: [To be confirmed]
Company: [Client Organization]
Address: [Client Address, Japan Kyoto Prefecture]
Contact Person: [Name & Title]
Email: [Client Email]
Quotation Estimate No.: QTE-2025-KYO-0047
Date of Issue: 15 June 2025
Valid Until: 15 September 2025 (90 days)
Project Location: Japan Kyoto — Designated industrial and commercial zones within Kyoto Prefecture
Prepared By: Senior Mechanical Engineer, T. Nakamura, P.Eng. (Japan Registered)
1. Scope of Work — Mechanical Engineer Services in Japan Kyoto
This Quotation Estimate is issued by Kyoto Precision Engineering Co., Ltd. to provide comprehensive Mechanical Engineer consulting, design, and implementation services for the client's facility located in Japan Kyoto. The scope encompasses mechanical system design, equipment selection, installation supervision, and ongoing technical support in accordance with Japanese Industrial Standards (JIS), the Building Standards Act of Japan, and all applicable municipal regulations governing the Kyoto metropolitan area. All engineering deliverables will be prepared by a licensed Mechanical Engineer registered with the Japan Institute of Engineering (JIE) and will comply with the technical requirements specific to the Japan Kyoto region, including seismic design criteria (Seismic Intensity 6 or higher) and local environmental protection ordinances.
2. Detailed Line Items & Cost Breakdown
	No.
	Description of Mechanical Engineer Service
	Unit
	Quantity
	Unit Price (JPY)
	Total (JPY)

	1
	Initial site survey and feasibility assessment of the Japan Kyoto facility, including structural load analysis, HVAC capacity review, and piping network mapping conducted by a senior Mechanical Engineer.
	Lump Sum
	1
	480,000
	480,000

	2
	Preparation of detailed mechanical design drawings (piping, HVAC, fire protection, and process equipment) compliant with JIS B 8370 and Japan Kyoto municipal building codes.
	Set
	3
	1,250,000
	3,750,000

	3
	Seismic retrofitting analysis and design for existing mechanical equipment in the Japan Kyoto plant, in compliance with the 2018 revised Building Standards Act and Kyoto City Seismic Countermeasure Ordinance.
	Lump Sum
	1
	2,800,000
	2,800,000

	4
	Selection, specification, and procurement support for mechanical equipment (boilers, chillers, pumps, compressors) suitable for the Japan Kyoto climate zone and energy efficiency targets (Top Runner Program).
	Item
	12
	320,000
	3,840,000

	5
	On-site installation supervision and quality assurance by a dedicated Mechanical Engineer for a period of 60 working days at the Japan Kyoto project site.
	Day
	60
	55,000
	3,300,000

	6
	Commissioning, performance testing, and as-built documentation for all mechanical systems, including preparation of the Japan Kyoto facility mechanical operations manual.
	Lump Sum
	1
	950,000
	950,000

	7
	Post-completion warranty support and annual mechanical inspection for 12 months, provided by the assigned Mechanical Engineer team based in Japan Kyoto.
	Year
	1
	1,100,000
	1,100,000

	8
	Travel, accommodation, and local transportation expenses for the Mechanical Engineer team within the Japan Kyoto metropolitan area during the project duration.
	Lump Sum
	1
	420,000
	420,000

	Subtotal (JPY)
	16,640,000

	Consumption Tax (10% — Japan National Rate)
	1,664,000

	GRAND TOTAL (JPY)
	18,304,000


Note: All prices in this Quotation Estimate are quoted in Japanese Yen (JPY) and include the standard 10% Japanese Consumption Tax. Prices are exclusive of any third-party equipment procurement costs, which will be billed at actual cost with a 5% handling surcharge. This Quotation Estimate is specific to the Japan Kyoto project site and does not apply to other locations.
3. Terms and Conditions
1. Validity: This Quotation Estimate shall remain valid for a period of ninety (90) calendar days from the date of issue. After this period, all rates and availability of the Mechanical Engineer team must be reconfirmed in writing.
1. Payment Schedule: 30% advance payment upon contract execution; 40% upon completion of design and equipment procurement phases; 30% upon successful commissioning and handover at the Japan Kyoto site. All payments shall be made via bank transfer to the account of Kyoto Precision Engineering Co., Ltd.
1. Project Duration: The estimated total project duration is fourteen (14) calendar months from the date of the Notice to Proceed, subject to the approval of the Japan Kyoto municipal authorities for building and mechanical permits.
1. Change Orders: Any modification to the scope of Mechanical Engineer services beyond the original Quotation Estimate shall be documented in a formal Change Order, signed by both parties, before additional work commences.
1. Compliance: All work shall conform to the Japan Mechanical Engineering Standards, JIS specifications, and the specific regulatory requirements of the Japan Kyoto Prefecture and City of Kyoto. The assigned Mechanical Engineer holds a valid registration with the Japan Institute of Engineering.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all technical data, proprietary designs, and business information exchanged in connection with this Quotation Estimate and the subsequent project in Japan Kyoto.
1. Dispute Resolution: Any disputes arising from this Quotation Estimate or the resulting contract shall be resolved through mediation in Japan Kyoto, and if unresolved, by arbitration under the rules of the Japan Commercial Arbitration Association (JCAA).
1. Force Majeure: Neither party shall be liable for delays caused by natural disasters (including earthquakes, which are a recognized risk in the Japan Kyoto region), government actions, or other events beyond reasonable control.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for Mechanical Engineer services in Japan Kyoto and agrees to the terms, conditions, and pricing outlined herein. This signature constitutes a binding acceptance of the Quotation Estimate and authorizes Kyoto Precision Engineering Co., Ltd. to proceed with the project.
For Kyoto Precision Engineering Co., Ltd. (Service Provider)
Name: T. Nakamura, P.Eng.
Title: Senior Mechanical Engineer / Project Director
Date: ______________________
For the Client
Name: ______________________
Title: ______________________
Date: ______________________
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