Quotation Estimate - Mechanical Engineer Services - Kazakhstan Almaty
Altai Engineering Solutions LLP
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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-ALM-00847
Date of Issue: 14 June 2025
Validity Period: 30 calendar days from date of issue
Project Location: Kazakhstan Almaty, Industrial Zone 3
Client Information
Company: Tenge Industrial Holdings JSC
Address: 45 Dostyk Avenue, Almaty, 050000, Kazakhstan
Attention: Mr. D. Nurlanov, Chief Operations Officer
Contact: +7 (727) 298-11-33 | d.nurlanov@tengeind.kz
Dear Mr. Nurlanov,
Thank you for requesting a Quotation Estimate for the provision of professional Mechanical Engineer services for your upcoming manufacturing facility expansion project located in Kazakhstan Almaty. Altai Engineering Solutions LLP is pleased to submit this detailed Quotation Estimate outlining the scope of work, deliverables, and associated costs for the engagement of a senior Mechanical Engineer to oversee all mechanical design, installation, and commissioning activities at your Kazakhstan Almaty site.
Scope of Work
This Quotation Estimate covers the full engagement of a qualified Mechanical Engineer (minimum 12 years of post-graduate experience in industrial plant design) to perform the following services at the Kazakhstan Almaty project site and associated offices:
· Review and validation of all existing mechanical drawings, P&IDs, and equipment specifications for the Kazakhstan Almaty facility expansion.
· Design and engineering of process piping systems, HVAC infrastructure, and utility mechanical installations compliant with Kazakhstani national standards (GOST and SNiP) and applicable Kazakhstan Almaty municipal regulations.
· Selection, specification, and procurement oversight of rotating equipment, pressure vessels, heat exchangers, and structural steel components.
· Preparation of detailed mechanical installation drawings, isometric piping drawings, and equipment layout plans for the Kazakhstan Almaty site.
· On-site supervision of mechanical installation works, including quality assurance and quality control (QA/QC) inspections at Kazakhstan Almaty.
· Commissioning support, performance testing, and final handover documentation for all mechanical systems.
· Coordination with local Kazakhstan Almaty regulatory authorities, including the State Industrial and Financial Supervision Committee, for permits and compliance certifications.
Quotation Estimate – Line Items
	No.
	Description of Service
	Duration
	Rate (KZT)
	Amount (KZT)
	Remarks

	1
	Senior Mechanical Engineer – Design & Engineering Phase (office-based, Almaty)
	8 weeks
	450,000 / wk
	3,600,000
	Incl. all design software licenses

	2
	Mechanical Engineer – Procurement & Vendor Coordination
	6 weeks
	420,000 / wk
	2,520,000
	Travel to supplier sites within Kazakhstan

	3
	Mechanical Engineer – On-Site Installation Supervision, Kazakhstan Almaty
	14 weeks
	520,000 / wk
	7,280,000
	Includes accommodation & per diem

	4
	Mechanical Engineer – Commissioning & Performance Testing
	4 weeks
	550,000 / wk
	2,200,000
	At Kazakhstan Almaty site

	5
	Regulatory Compliance & Permitting Support (Kazakhstan Almaty authorities)
	3 weeks
	380,000 / wk
	1,140,000
	Government liaison fees included

	6
	Final Documentation Package & Handover Report
	2 weeks
	350,000 / wk
	700,000
	As-built drawings, O&M manuals

	7
	Project Management & Coordination Overhead
	37 weeks
	120,000 / wk
	4,440,000
	15% management fee

	Subtotal (KZT)
	21,880,000
	

	VAT (12% – Republic of Kazakhstan)
	2,625,600
	

	TOTAL QUOTATION ESTIMATE (KZT)
	24,505,600
	≈ USD 52,340


Terms and Conditions of this Quotation Estimate
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After expiry, all rates and availability of the designated Mechanical Engineer are subject to reconfirmation.
1. Payment terms: 30% advance upon acceptance of this Quotation Estimate, 40% upon completion of the design and engineering phase, and 30% upon final handover and acceptance at the Kazakhstan Almaty site.
1. All payments shall be made in tenge (KZT) to the bank account of Altai Engineering Solutions LLP, Almaty, Kazakhstan. International wire transfers are accepted with a 2% surcharge for currency conversion.
1. The Mechanical Engineer assigned to this project shall hold a valid professional engineering license issued by the Kazakhstan Chamber of Engineers and shall maintain professional liability insurance with a minimum coverage of 50,000,000 KZT throughout the engagement.
1. Any changes to the scope of work, additional site visits beyond the Kazakhstan Almaty project boundary, or extended commissioning periods shall be subject to a revised Quotation Estimate issued as a formal change order.
1. Altai Engineering Solutions LLP shall comply with all applicable labor laws of the Republic of Kazakhstan, including the Labor Code of Kazakhstan, and all local regulations governing the practice of mechanical engineering in Almaty.
1. Confidentiality: All project data, drawings, and proprietary information exchanged under this Quotation Estimate engagement shall be treated as strictly confidential by both parties for a period of five (5) years following project completion.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration in Almaty, Kazakhstan, in accordance with the rules of the Almaty International Arbitration Centre.
1. This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties. The terms herein serve as the commercial basis for such an agreement.
Acceptance
By signing below, the Client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined above for the engagement of a Mechanical Engineer for the project located in Kazakhstan Almaty.
For and on behalf of Altai Engineering Solutions LLP
Name: ____________________________
Title: Managing Director
Signature: ____________________________
Date: ____________________________
For and on behalf of Tenge Industrial Holdings JSC
Name: ____________________________
Title: Chief Operations Officer
Signature: ____________________________
Date: ____________________________
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This Quotation Estimate (Ref: QTE-2025-ALM-00847) was prepared specifically for the Kazakhstan Almaty project and is non-transferable.
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